##### ATNP JWG – WP8-7

Aeronautical Telecommunication Network Panel

Joint Working Group

Rio de Janeiro, Brazil

13 March 1998

###### Report of the Progress of ATNP WG2

Presented by Ron Jones

ATNP WG2 held its 13th meeting in Redondo Beach, CA USA, 27-30 October 1998.  The following discusssion, results and actions taken at this WG2 meeting that may be of interest of the members of WG1 and WG3 are summarized below.

Mr. Calow presented WP-418 covering a number of topics from WG1.  This working paper covered material of interest to WG2 as well as material for WG3.  Attachments 4 (potentially), 5, 7, 8, 9 and 10 were viewed by WG1 as being of interest of WG2.  Generally these attachments were materials related to the next generation of ATN SARPs, for ATNP/3.  WG2 was asking to review these materials, provide feedback to WG1 and to develop ICS SARPs and Guidance Material for ATNP/3.  The topics of interest to WG2 were security, systems management, and potentially the ATN/CIDIN gateway.  These topics were addressed under the corresponding WG2 agenda items.

The discussion on attachment 4 to WP-418 on the CIDIN gateway concluded that if the CIDIN SNDCF were retained in SV-5 then a note and cross-reference should be added to the material on the CIDIN/ATN gateway.

Mr. Bigelow presented attachment 5 to WP-418 posing a number of questions for WG2 related to the authentication of routing information exchanges between BISs. The paper proposed that authentication be used only among air-ground and ground routers and not be used between air-ground and airborne routers.  Three alternatives for the distribution of public key information to ground and air-ground routers were proposed.  Mr. Tamalet raised an issue with not using authentication for routing information exchanges across the air-ground path.  He postulated the case when a mobile user could advertise multiple addresses, appearing as multiple aircraft.  He felt this could result in denial of service if this unauthorized user advertised the same address as an authorized user.  Mr. Bigelow pointed out that at least some of the concerns raised could be addressed by means other than use authentication mechanisms. There was agreement with the three alternatives presented in attachment 5 to WP-418 for ground routers to obtain the public key information for other ground routers.  Mr. Bigelow, Tamalet and Adnams agreed to get together to prepare a flimsy to propose a response to WG1.  This flimsy would indicate the areas that WG2 agrees with the WG1 proposals related to security and would address any the issues of concern to WG2 arising from not using authentication for routing information exchanges between mobile routers and air-ground routers.

The working group decided to delete the work item on “investigation into provision of broadband transport” from future WG2 agendas, as no requirements for such a capability had been identified.

Mr. Hennig had accepted an action item (number 12/7), at the Langen WG2 meeting, to solicit a policy statement from IATA on context management addressing.  Mr. Hennig reported that IATA felt they were not the appropriated organization to address this issue. AEEC will address this with a proposal into their mid-term meeting in April 1998.  Mr. Hennig accepted a new WG2 action item (13/1) to report on the AEEC position back to WG2.

Mr. Graf presented WP-416 on the status of proposed defect reports relating to the ATN ICS SARPs.  He reported the six defect reports have been submitted to the CCB.  Five of these defect reports are considered to be minor.  Only the defect related to the optional use of V.42bis is considered a significant defect in the SARPs.

Mr. Adnams and Mr. Tamalet took an action item to investigate the viability of the ‘deflate’ algorithm as an alternative to V.42bis and submit the results to the ATNP ICS SME (and WG2 list) by mid-November.

Mr. Cardwell presented WP-424 describing issues related to the ICS SARPs uncovered during the ADS-Europe work.  Three potential defects were identified that were discussed by the working group.  These potential defects and the disposition of WG2 were:

a)	A problem was encountered with the route establishment.  Some implementations did not immediately generate an ISH as soon as the call was established.

WG2 disposition:  text will be added to the ATN ICS guidance material in the CAMAL to indicate that the intent is to generate the ISH immediately after the call is established.

Mr. Cardwell agreed to prepared text for the CAMAL to address this issue.

b)	The ATN SARPs do not make it clear what happens on receipt of an SNDCF Error Report.

Mr. Cardwell and Mr. Graf agreed to prepare a defect report to clarify that a reset is generated upon receipt of an SNDCF Error Report.

c)	The AMSS subnetwork, as used for the ADS-Europe trials, has a problem when the aircraft was transitioning from one GES to the next.  The loss of a path via the first GES was not promptly reported resulting in the ATN router believing that two valid paths existed when in reality the only valid path was via a second GES.  WG2 had previously prepared (at its 12th meeting in June 1997) a flimsy and sent it to the AMCP stressing the need for the AMSS SARPs to require, or at least recommend, timer settings consistent with the need for the AMSS subnetwork to be able to detect a loss of connectivity in a timely manner and to then issue a leave event.  The working group concluded that no change was required to ATN SARPs or GM but need to make certain AMCP addresses this issue.

ATNP WG2 members were encouraged to coordinate with their AMCP members to ensure that that AMCP acted upon this issue previously raised by ATNP WG2.

Mr. Cardwell prepared an update to the working paper and presented it as WP-424a.  This revised version included proposed revisions to the ICS guidance material and a proposed defect report against the ATN SARPs.  The working group approved the revised paper.

Several papers and reports were provided on ATN evaluations and/or implementation plans.  These are summarized below:

Mr. Herber presented WP-414 describing an experimental ATN Topology and ATN Addresses allocated in Germany.  This information paper described the Demonstrator and ATN Research Testbed (DART) and how this testbed will be used to support trials with an emphasis on developing a plan for NSAP addressing for Germany.

Mr. Adnams provided a verbal report on the status of the Eurocontrol ATN Trials Infrastructure project (ATIF). ATN components like the Trials End System (TES) and Trials ATN Router and Transport Server (TAR-TTS) have been integrated into a distributed European ATN Trials Infrastructure, which is being connected to other regions (e.g., the U.S. and Australia).

Mr. Hennig reported that ATNSI has let three contracts, namely the ATN Router Reference Implementation (RRI) contract with the Aeronautical Communications, Inc. consortium, the Conformance Test Suite (CTS) contract with an ARINC led consortium, and a Configuration Management contract to handle ATNSI internal matters.  ATNSI expects a formal agreement with the US/FAA and Eurocontrol by year-end wherein their CTS is joined with the Eurocontrol Reference ATN Facility (RAF) program into the Common American European Reference ATN Facility (CAERAF).

Mr. Adnams reported that Pro-ATN Part 1 will conclude in mid 1998 with an initial demonstration using services developed in the EOLIA project. Part 2 will be the Validation and Operation phase of the project using the deployed network and will last for approximately 1.5 years. PROATN and the ATNSI RRI project are coordinating on some specification work and coordinated trials with ATNSI for bench testing leading up to subsequent flight trials would be highly desirable.

Mr. Cardwell presented WP-423 providing a summary of the ATN Compliant Communications – European Strategy Study  (ACCESS) project.  This information paper described the 3 phases of the project that includes the development of an implementation plan for the introduction of the ATN in the European core area.  It also includes trials for the ATSMHS application.

Mr. Adnams reported that the ACCESS project results will be taken into account by the Eurocontrol ATN Implementation Task Force whose interim report will be made public in December 97. The Task Force includes the development of a cost benefit analysis.

Mr. Tamalet presented WP-422 presenting a proposed routing organization of the European ATN.  This information paper described activities associated with the ACCESS project and the described study as covering both the European supported north Atlantic and the core European areas.

Mr. Hennig presented Flimsy 8 proposing a SARPs version/revision process.  The flimsy pointed out a number of issues on how to achieve backward compatibility and the role that version numbering will play in achieving backward compatibility.   The working paper included four recommendations directed mainly toward WG1 and the WGW.

Mr. Bigelow presented attachment 5 to WP-418, communiqué from WG1, posing a number of questions for WG2 related to the authentication of routing information exchanges between BISs. The paper proposed that authentication be used only among air-ground and ground routers and not be used between air-ground and airborne routers.  Three alternatives for the distribution of public key information to ground and air-ground routers were proposed.  Mr. Tamalet raised an issue with not using authentication for routing information exchanges across the air-ground path.  He postulated the case where a mobile user (or pseudo mobile user) could advertise multiple addresses, appearing as multiple aircraft.  He felt this could result in denial of service if this unauthorized user advertised the same address(es) as legitimate authorized users.  Mr. Bigelow pointed out that at least some of the concerns raised could be addressed by means other than use authentication mechanisms.

Mr. Bigelow presented Flimsy 2, which was prepared in response to the WG1 communiqué related to the WG1 position of needs for security services on the ATN.  The Flimsy indicated that it was felt that the risk from not providing for authentication of IDRP exchanges from an airborne router to a ground router was greater than stated in the communiqué from WG1.

Mr. Moulton took an action item to, with support of WG2 members, organize and facilitate the development of draft SARPs and GM for security.

Mr. Jones presented WP-415 providing a status report of the HF Data Link (HFDL) SARPs being developed by the AMC Panel.  He reported that the HFDL SARPs may be ready for panel approvals as early as April of 1998.

Mr. Moulton presented attachments 9 and 10 to WP-418 containing the proposed changes to the Core and Sub-Volume 1 ATN SARPs to incorporate system management provisions.

Mr. Adnams presented WP-426 Attachment A, a systems management tasking update.  This was a proposal from WG1 on the appropriate tasking for WG1, WG2 and WG3 to progress the incorporation of systems management provisions into the ATN SARPs.  He indicated that the ATN communications services, including the upper layer efficiency enhancements, as defined in sub-volume 4, should be used to support the system management application.  He noted that the ATN SARPs should define the minimum set of required standard managed objects as well as any ATN specific managed objects.  He also noted that there is coordination ongoing between the European and American ATN projects to define a common set of managed objects.

Mr. Adnams presented WP-427, the draft systems management guidance material from WG1.  This document presents the overall ATN system management overview and it is still in a early stage of development and is expected to mature by the next meeting.

Mr. Adnams presented WP-428 proposing a managed object template for ATN SARPs.  The working paper proposes template to be used for SARPs development in the definition of managed objects.  The working group accepted the proposed template as the basis for the definition of the ICS managed objects.

Mr. Tamalet was confirmed as the WG2 point of contract for the development of the systems management ICS SARPs and GM provisions for ATNP/3.

Mr. Calow had indicated that WG1, at its meeting in Redondo Beach, had endorsed the support for multicast in the ATN SARPs enhancements for ATNP/3.

Mr. Adnams presented Attachment B to WP-426 describing the alternatives for multicasting.  The recommendation of the material was to support an ‘unreliable’ multicasting service.

WG2 accepted to progress multicast as a proposed enhancement to the ICS at ATNP/3.  Mr. Hennig was confirmed as the WG2 point of contact to progress the ICS SARPs and guidance material on multicasting for ATNP/3.

ATNP WG2

Redondo Beach

27-30 October 1997

FLIMSY 4

Proposed work plan for the development of the System Management Work Items that have been allocated to WG2

WG2

27 October – 30 October 1997

Redondo Beach, USA

Presented by: Stéphane Tamalet

The WG2 tasking for System Management that has been proposed by WG1, has been accepted by WG2. The Work Program for WG2 on System Management consists of 7 work items (numbered a) to g) below). This Flimsy proposes a work plan for the development of the different work items.

a) Develop SARPS and Guidance for the set of MOs for all classes of ATN Internet Systems needed to support Performance assessment, Accounting and Fault detection (with Configuration and Security support as needed), for ground-ground and air-ground communications.

Proposed Work Plan:

November 97: 
An ATNSI internal project document, called the Functional Requirement Specification (FRS) document, is being developed by Vertel in the scope of the ATNSI/RRI project, on the basis of initial ProATN and ATNSI MIB definition documents and of other documents proposing a list of favorite MOs (these documents have been prepared by persons who have an expertise in the ATN Network Management domain). 
The FRS is expected to contain:

- A section developing a Concept of Operations (CONOPS) for ATN System Management

- A section defining a minimum set of MOs

- A definition of required systems management functions

End of November 97:
The FRS document is made available for review by the persons involved in the production of SARPS for System Management.

Action for Martin Adnams to get an agreement from ATNSI for the availability of the FRS document for limited review.

December 97 - January 98
The FRS document is reviewed and used as a basis for the production of a WG2 document defining the MOs retained for the SARPs (Action for S. Tamalet). The MOs are defined using the Managed Object Requirement Templates (MORTs) defined by WG1.

Guidance is produced explaining the rational for the selection of MOs, the operations level descriptions of the MOs (including purpose and intended use with examples where appropriate), and the MORT syntax (Action for Paul Hennig)

End of January 98:
A first version of the SARPs and Guidance for the MOs is presented and reviewed at the January joint subgroups meetings (WG1/SG3, WG3/SG3,WG2).

February 98:
Update of the SARPS and Guidance on MOs on the basis of the observations made during the meeting.

March WG2 meeting:
Presentation of the documents to WG2

b) Develop SARPs and Guidance for management exchanges over the air-ground during flight for real-time event and fault reports of serious operational consequence.

Proposed Work Plan:

December 97: The CONOPS section of the ATNSI FRS document is reviewed and used as a basis for the production of the ATN CONOPS in the ATN Guidance Material. The ATN CONOPS is further developed if necessary for inclusion of sections covering work item b) issues.

January 98: 
Delivery of a first version of the ATN SARPs and GM including the CONOPS (Action for Tony Kerr)

c) Develop Guidance Material for the implementation of distributed management of the ATN Internet within organisations on the ground (i.e. manager to agent communications)

Proposed Work Plan:

Same Work Plan as for Work Item b)

d) Provide SARPS and Guidance for the MOs and access mechanisms required for reference testing of the ATN Internet

Proposed Work Plan:

After January subgroups meeting: 
The WG2 document describing the MOs is made available to persons working in the CAERAF context (Action for Martin Adnams)

February  98: 
The document is reviewed in the CAERAF context

End of February 98:
Comments from CAERAF are distributed

During the WG2 meeting, at Rio: 
Comments from CAERAF are incorporated in the working version of the SARPS and GM on the definition of MOs.

e) Provide SARPS, Guidance to aeronautical standards bodies for the distributed management of ATN Systems  within aircraft and for Airline/CAA ground access to manage those systems.

Proposed Work Plan:

This is considered as a low priority work item. It will be considered after the March WG2 meeting.

f) Identify Management information (MOs) needed for enforcing Service Level Agreements with Service Providers

Proposed Work Plan:

This is considered as a low priority work item. It will be considered after the March WG2 meeting.

(definition of a summary MIB)

g) Provide Guidance to link system events to actions needs to enable the exchange of application data (i.e. between s/n connectivity JOIN/LEAVE, IDRP connection, TP4 connection, Context management exchange and Application associations).

Proposed Work Plan:

This is considered as a low priority work item. It will be considered after the March WG2 meeting.

ATNP WG2

Redondo Beach

27-30 October 1997

FLIMSY 5

The WG2 plans for additions to the ATN SARPs for ATNP/3 includes provisions for the inclusion of security provisions in the ICS SARPs.  This flimsy presents an overview of the plans for completing the security tasks.

### WG 2 Security Work Plan

The Working Group 2 Security Tasking consists of:

- Addition to SARPs  for IDRP authentication messages

- Liaison with WG 3 on X.500 Directory Schema

- Liaison with WG 3 on X.509 certificate definition

- Liaison with WG1/SG 3 (Systems management) for definition of certificate exchange for IDRP

- Liaison with WG 3 on certificate management

#### Addition to SARPs for IDRP authentication

WG2 is tasked to develop modifications to the ICS SARPs to include the use of authentication in the IDRP messages.  The modifications must include Guidance Material on where authentication is required, where it is not to be used, and how it should operate.

IDRP authentication includes provisions for use of the IDRP authentication procedures, specification of an algorithm, and use/non-use over the air-ground link.

Schedule:

1.	Add SARPs material for authentication procedures in IDRP	-	
first draft done by 15th meeting of WG2
second draft by December 1998
completed draft by the penultimate meeting of WG2 prior to ATNP/3

2.	Add Guidance material for authentication procedures in IDRP and on the exchange of keys, and key management	-	
first draft done by Summer 1998
second draft by December 1998
completed draft by WG2 meeting prior to ATNP/3

#### Liaison with WG 3 on X.500 Directory Schema

WG2 will work with WG3 in the definition of the X.500 Directory Schema.  The coordination is needed to ensure that the schema include provisions for the specification of IDRP security mechanisms including provisions for X.509 certificates.

#### Liaison with WG 3 on X.509 certificate definition

WG2 will work with WG3 in the definition of the X.509 certificate to include the requirements for IDRP authentication.

Liaison with WG1/SG 3 (Systems management) for definition of certificate exchange for IDRP

WG2 will work with WG1/SG3 in the definition of procedures for exchanging certificates and keys between IDRP entities using system management; or in the definition of procedures for exchanging keys using an appropriate mechanism.

#### Liaison with WG 3 on certificate management

WG2 will work with WG3 in developing the procedures for the management of certificates with in the scope of the directory.  This will include requirements for Certificate Authorities and the add/deletion of certificates within the ATN directory.

Future Meetings:

WG2 Security Experts will meet along with the WG1/SG2 Security Sub-Group during the week of January 19, 1998 at a location to be determined.

Liaisons							-	 on-going

ATNP WG2

Redondo Beach

27-30 October 1997

FLIMSY 6

Proposed Workplan for

Multicast SARPs and Guidance Material

Assumptions:

1)	User requirements are as specified in WG1-10, WP15, Appendix B, Chapters 1.1, 1.3 and 1.4

2)	User requirements are satisfied by the implementation of Unreliable Multicast Communications Service (i.e., connectionless multicast transport service) as described in the reference working paper

3)	User requirements do not need enhanced IS-IS Routing Protocol SARPs

Workplan

1)	Enhance ATN NSAP Addressing Plan SARPs and Guidance Material (Tony Whyman)

2)	Enhance IDRP Routing Protocol SARPs and Guidance Material (Tony Whyman)

3)	Enhance ES-IS SARPs and Guidance Material (e.g., dynamic assignment of multicast addresses) (Jim Moulton)

4)	Monitor WG3 developement of connectionless ACSE / Presentation / Session Upper Layer Commiunication Services (Paul Hennig)

Schedule:

Initial draft of SARPs available in Rio