ATNP/WG1

WP/11-18

EUROCONTROL ATN Project Overview and Status

Prepared by M.G. Adnams

Presented by M.G. Adnams

AERONAUTICAL TELECOMMUNICATIONS NETWORK PANEL

Working Group 1

Rio De Janeiro 11-12 March 1998

SUMMARY

This paper describes the activities of the ATN Project with emphasis on Trials, Pre-operational systems and Reference Test Systems.

EUROCONTROL ATN Project Overview and Status

ATNIP Ref.	: DED6/ATN/PRES/DOC/25

Author	: Eurocontrol ATN Project

Rev. No.	: Issue 7.0

Date	: 11-Mar-98

TABLE OF CONTENTS

1. Introduction

2. Overview of the ATN Project

3. European Trials and Pre-operational systems

3.1 ATN Trials Infrastructure (ATIF)

3.1.1 Introduction

3.1.2 Objectives

3.1.3 ATIF Components and Current Status

3.1.3.1 TAR-TTS - The ICAO SARPS Compliant Internet

3.1.3.2 Airborne TAR-TTS

3.1.3.3 TES - The ICAO SARPS Compliant Applications/Upper Layers

3.1.3.4 Network Management Centre (NMC)

3.1.3.5 Mobile Subnetworks

3.1.3.6 Local and Wide Area Subnetworks

3.1.4 Relation to States Trials Programmes

3.1.5 Relation to CEC Projects

3.1.6 ATIF Internal Sub-projects

3.1.6.1 FITAMS

3.1.6.1.1 ADS/ATN Upgrades

3.1.7 Relation to Trials/Validation Programmes

3.2 Trials End System

3.2.1 Introduction

3.2.2 Objectives

3.2.3 TES Architecture

3.2.4 TES Components

3.2.4.1 TES Interfaces

3.2.4.2 TES Test Harness

3.2.4.3 Limitations

3.2.5 Current Status

3.2.6 Future Developments

3.2.7 Relation to Other Projects

3.3 Prototype Aeronautical Telecommunications Network (PROATN)

3.4 EOLIA

3.4.1 Introduction

3.4.2 Down Stream Clearance (DSC)

3.4.3 ATIS

3.4.4 Safety Analysis

3.4.5 Cost Benefit Analysis.

3.4.6 Stand-Alone Data Link Systems.

3.4.7 Integration of Data Link Services

4. European ATN Implementation

4.1 Introduction

4.2 ATN Implementation Task Force

4.3 Implementation Trends

4.4 Common American European Reference ATN Facility

5. Points of contact

# Introduction

The objective of this paper is to give an overview of the EUROCONTROL ATN project and to present the current status.

The ATN project, as part of  EATCHIP (European ATC Harmonisation and Integration Programme),  is focused on the European implementation of the ATN. The activities of the project include, support to standardisation, validation, trials, development of trials and pre-operational systems and implementation planning.

# Overview of the ATN Project

The strategy which is followed by the ATN Project is presented in the figure below. The National Administrations, the EUROCONTROL Agency, the European Commission and Industry are working closely together on the ATN. Besides making for valuable synergy, this partnership has reduced unnecessary duplication of work and effort.

Figure 1 - The ATN Strategy

The strategy has been divided into three streams of activities. The first stream is the development of a European ATN Trials Infrastructure. Not only are ATN standards being validated to ensure that they are complete and correct, but they are also being tested in operational environments. A topical example of this is the UK/France/European Commission ADS Europe Project in which commercial aircraft are using the ATN for ADS.

The next phase in this stream is the development of Pre-operational ATN implementations. EUROCONTROL is contributing to the funding and is also actively participating in two programmes (Pro-ATN and EOLIA) being run by the European Commission and European Industry. These programmes will develop, implement, demonstrate and evaluate a complete pre-operational environment which includes the ATN and User Selected Air Traffic Services (ATS) data-link services, based on ICAO standards.

The second stream deals with the support to the ATN standardisation process in ICAO and Europe. It is concerned with the validation of standards and the development of tools for certification. The EUROCONTROL Agency and its Member States have successfully completed an extensive co-operative validation programme. Results show that the ATN standards are mature; that they meet the requirements and that they form a good basis for the independent development of interoperable systems. At a recently held meeting of the ICAO ATN Panel all ATN standards were endorsed on the basis of the positive results of the validation programme. The availability of stable global ICAO ATN standards will accelerate the global implementation of the ATN on the ground and in the air.

EUROCONTROL is currently managing the User Requirements phase for the development of a Reference ATN Facility (RAF).  The contract for this phase was awarded to IBM Belgium. The intention is to make the facility available to States and the Aeronautical Industry for testing in the context of certification, commissioning and acceptance of operational ATN systems.

The third stream consists of implementation-related activities, incorporating the design of the European ATN, the identification and discussion of Institutional Issues and a detailed Cost-Benefit analysis. The stream also includes Pilot Implementations which are operational implementations on a limited scale. A European ATN Implementation Task Force will be established to co-ordinate the implementation of the ATN.

# European Trials and Pre-operational systems

## ATN Trials Infrastructure (ATIF)

### Introduction

The development of the early ATN Infrastructure (ATIF) in Europe has come to point where experimental ICAO SARPS compliant ATN system elements are available and widely deployed. Complementary ATN components like the Trials End System (TES), the Trials ATN Router and Transport Server (TAR-TTS), and the Mode S Ground Data Link Processor etc., have been integrated into a distributed European ATN Trials Infrastructure which is being extended to other regions (e.g. the U.S. and Australia)

ATIF Users are  given TAR, TTS and TES which are the first 7 layer ICAO CNS/ATM-1 Package compliant systems offering ATN communications services anywhere.

The Airborne side has now also been addressed and experimental compliant systems are available on the PC platform. Flight trials with 7 layer ATN and multiple subnetworks exercising a subset of the ADS and CPDLC SARPs will be conducted in early 98.

The philosophy of the project has been to develop ICAO compliant ATN systems as quickly as possible and to distribute them as widely as possible at low cost to member states for ATN Trials, whilst providing support and training. The concept is one of “service provision” to individual States in support of national or multi-national trials rather than “organisation of States internal trials”, whilst initiating Eurocontrol internal trials activities such as Flight Trials of ATN and Mode S (FITAMS).

### Objectives

There has been a large investment by European institutions (CEC and EUROCONTROL) and European industry in the development of an experimental ATN infrastructure. There is a need to exploit this investment to promote the ATN in the time before operational systems come on line. ATN systems will supplied by the ATN Trials Infrastructure project (ATIF) and put in place at low cost for the convenience of users.

Figure 2 - ATN Trials Infrastructure

The ATN Trials Infrastructure project has created a managed environment to service the requirements of these users and to promote the use of the ATN in the core area of Europe and beyond.

The “core” infrastructure has been kept as simple as possible but “peripheral” end users may be added by the provision of ATN access nodes at remote sites (e.g. to provide ADS data to users in Southern Europe). New users are being added all the time.

The specific objectives achieved are:

- The delivery of a distributed environment comprising CNS/ATM-1 Package compliant systems for the purpose of trials and demonstration,

- Continuing European ICAO SARPs validation,

- The provision of Standard Interfaces as “ATN plugs” for potential users of the ATN for trials and experiments such that new or existing applications may use the infrastructure,

There is a continuing need to attract further CAA and Airline participation to stimulate investment in implementation programmes by showing potential benefits.

### ATIF Components and Current Status

#### TAR-TTS - The ICAO SARPS Compliant Internet

The TAR-TTS product comprises the ATN Internet functionality and as such is the most complex ATN component providing configurable Mobile and Ground ATN Routers.

ATIF Users will be given TAR-TTS release D which is the first ICAO CNS/ATM-1 Package compliant system offering ATN Internet communications services anywhere.

Further releases of TAR-TTS will be developed when rapid-prototyping activity is required for new functionality (e.g. new subnetworks, multi-cast etc.)

TAR-TTS now has a large installed user community administered from Brétigny including Maastricht, ADS Europe, NATS, Irish CAA, SICTA - Italy, LVB - Holland, DFS - Germany, TELNOR - Norway, AENA - Spain and CENA - Toulouse, JAPAN.

Availability: Release D - Now

#### Airborne TAR-TTS

Portation to a PC UNIX environment has been completed. Airborne TAR-TTS supports an interface to ARINC 429 - the aircraft standard bus. It will allow the product to fly in experimental aircraft supporting mobile subnetworks (Mode S, VHF, Satcom).

Availability: Now

#### TES - The ICAO SARPS Compliant Applications/Upper Layers

The Trials End System (TES) project has developed ICAO SARPs compliant upper layers and applications for ADS (automatic dependent surveillance), CPDLC (controller/pilot datalink communications) and CMA (the context management application). These upper layers have been integrated with TAR/TTS on the same platform using the transport service interface.

The integration of TES with TAR-TTS in a single platform is a configuration option, which gives ATIF the first complete end to end 7 layer ICAO SARPs compliant implementation on the ground and in the air.

Availability: Now.

#### Network Management Centre (NMC)

The NMC development is a toolset that will configure and control distributed ATIF systems to create an integrated and flexible network for trials and demonstration purposes. The objectives of the NMC development are as follows:

- to provide a tool to the  ATN Trials Infrastructure project and to support continuing ATN  Validation configuring the first known CNS/ATM-1 Package compliant internetwork,

- to be extensible to configure and control ATN applications and upper layer experiments/validation developed elsewhere and ported to the ATIF systems,

- to allow flexible use of ATIF experimental resources and systems in support of applications for trials and demonstrations,

- acquire early experience in the configuration and operation of an ATN end to end service for trials purposes and to help specify requirements for operational Management systems.

This tool will be designed for platform independence such that it can adapted to all major UNIX platforms.

Availability: Now

#### Mobile Subnetworks

The TAR-TTS will interface to the Mode S T-GDLP developed by Eurocontrol. The airborne router interface to the ADLP (Williamsburg and ARINC 429) was implemented when TAR-TTS was ported to the PC environment intended for avionics use.

Availability: T-GDLP/ADLP now, flight trials underway

The TAR-TTS interfaces to the Satellite subnetwork in ADS Europe on the ground and is operational now. The airborne router interface to the SDU (Williamsburg and ARINC 429) was implemented when TAR-TTS was ported to the PC environment intended for avionics use.

Availability: Now (used in ADS Europe and FITAMS sub-project)

The TAR-TTS does not currently interface to the VDL Mode 2 subnetwork equipment but provides SARPs compliant interfaces to enable this - there is no anticipated problem - it just has not been done yet. UK NATS wish to join the FITAMS projects and want to collaborate to add VHF.

Discussions have been held with Sweden with a view to the integration of VDL Mode 4 into ATIF.

Also planned for 98 are interfaces to LEO systems (e.g. Iridium).

#### Local and Wide Area Subnetworks

The TAR-TTS can operate over Ethernet and FDDI LANs and offers X25 WAN access.

Availability: Now

An SNDCF specification for the integration of Asynchronous Transfer Mode to ATIF is ready and will be incorporated in TAR-TTS.

### Relation to States Trials Programmes

As stated in the introduction: “The concept is one of “service provision” to individual States in support of national or multi-national trials rather than “organisation of States internal trials”. Co-ordination with individual States has been conducted on a bi-lateral basis rather than in large groups because it has become evident that this is the best way to progress - ATIF can concentrate in a particular State’s individual needs. States discuss key issues and plans much more freely in that environment.

To date the major States with which bi-lateral discussion have taken place and with whom active trials programmes are being pursued are:

- UK NATS,

- GERMANY DFS,

- ITALY SICTA,

- IAA IRELAND.

For each there is a detailed work plan under the responsibility of the State.

The FAA are the most recent members and they will take delivery of TAR-TTS for their trials program.

JAPAN, AUSTRALIA and THAILAND have active programmes in ASIA and Australia have already connected to ATIF.

### Relation to CEC Projects

Within the 4th Framework Programme of the CEC there are projects related to the development of Pre-operational ATN implementations. EUROCONTROL is contributing to the funding and is also actively participating in two programmes (Pro-ATN and EOLIA) being run by the European Commission and European Industry. These programmes will develop, implement, demonstrate and evaluate a complete pre-operational environment which includes the ATN and User Selected Air Traffic Services (ATS) data-link services, based on ICAO standards.

ATIF promotes and deploys experimental rapid prototypes of ATN systems before PROATN Pre-operational systems become available. ATIF will have been in operation for several years by the time PROATN comes on line and can be used as a “benchmark reference” to test the new systems.

### ATIF Internal Sub-projects

#### FITAMS

The FITAMS activity is well advanced, it has been proposed to meet foreseen requirements for short term ATN/data link flight trials, from EUROCONTROL Divisions DED/3 and DED/6.  FITAMS will mount the first ever demonstration of ICAO SARPs compliant end to end (7 layer) datalink via multiple mobile subnetworks with live experimental aircraft. All the major components of the ATN have either been developed, or else are in the final stages of preparation. These components include the Trials ATN Router (TAR), the Transport layer (TTS), and the Trials End-System (TES). Division DED/3 require that the Mode S datalink be validated in the context of the ATN using the T-GDLP and T-ADLP developed by Eurocontrol.

The DERA BAC1-11 aircraft has been chosen for FITAMS, it is the only experimental aircraft currently equipped with Mode S level 4 transponder and Data 3 Satellite subnetwork equipment as required by FITAMS and is a well proven trials environment.

The French Mode S facilities will be used in FITAMS and UK NATS have now shown interest in extending the BAC1-11 flight hours and adding their Mode S facilities to the trial.

Status: The laboratory integration in Brétigny is complete and the Airborne equipment is installed on our BAC1-11 trials aircraft. First flight trials have demonstrated ADS and CPDLC over the ATN Internet with Satcom. This week 11-13 March should see the first ever 7 layer ATN end to end trial over multiple subnetworks (Mode S and Satcom).

For the future it is planned to add VDL Mode 2 and LEO satellite subnetworks to the trial.

##### ADS/ATN Upgrades

The ADS/ATN upgrades will allow the further exploitation of the air-ground infrastructure developed in the ADS Europe initiative. In ADS Europe UK NATS and STNA in France provided the ground part of the infrastructure whilst the airborne part was hosted on 11 commercial aircraft from BA, KLM, Lufthansa and Air France. The use of commercial aircraft gives the unique benefit of daily flight for a long term appraisal of ADS and ATN network operation by Member States and Airlines. Investigations have shown that the continued operation of the whole  ADS Europe infrastructure with the fleet of 11 aircraft would be prohibitively expensive. Therefore, a subset of the infrastructure using EEC Brétigny, the UK NATS facilities on the ground and the BA and KLM aircraft has been identified for further upgrade.

The upgraded ADS/ATN environment will utilise Eurocontrol’s TAR/TTS development providing Member States with the opportunity to access ADS data via an ATN compliant Internet flown on commercial aircraft for the first time.

Status: Project started 3rd upgrade planned for quarter 98. This will be the first ATN compliant Internet (it includes IDRP) flying on commercial aircraft anywhere. It will operate until end 1st quarter 99.

### Relation to Trials/Validation Programmes

The following activities are either already ATIF users, require connectivity with ATIF or have a potential relation to ATIF.

|  | Program or State | Activity and Relation to ATIF |
| --- | --- | --- |
|  | ADS EUROPE | The original ADS Europe contract with the CEC has ended but Eurocontrol has a new contract with the consortium to continue operations for one more year. The major partners in ADS Europe are France (STNA/DGAC) and UK (NATS). ADS Europe currently uses the TAR router, the UK ADS End System is likely to be upgraded to use the TAR-TTS. This project has operational aircraft and represents a major opportunity to extend the current ADS Trials which are not ICAO compliant to ICAO compliant ADS and CPDLC trials using ATIF equipment. |
|  | ARTAS | The use of ATIF to inter-connect ARTAS experimental sites in 5 countries is under evaluation and study. |
|  | ASIATN | The Australian Trials programme has 2 phases: In the first phase, the platform will be capable of inter-operation with ADS-Europe systems in order to support ATN trials in the Asia/Pacific as soon as possible. They have requested ADS Europe to provide addresses on the aircraft for their use. They base themselves on EURATN systems and have a contract with Thomson for this. The objective of the second phase is to upgrade the platform to comply with the CNS/ATM-1 Package SARPs. With a few exceptions, the aim is to comply with the version of SARPs as presented to ATNP/2. This would require an upgrade to the ADS Europe aircraft or the provision of new aircraft. They seek a link with FAA and European activities. |
|  | DFS - GERMANY | Joint Air Navigation Experiments (JANE), a prototype CNS/ATM Demonstrator program is under preparation but early ATN trials already being conducted. Major ATIF partner. DFS are very active users of TAR/TTS/TES. They have a mandate to demonstrate ATN with a real world application and air-ground datalink in 97. Mode S trials with the Gotzenheim station may be linked to the FITAMS project when the station is ready. |
|  | EUROCONTROL - GROUND-GROUND EXPERIMENTS. | The TAR/TTS will be used in experiments for ground-ground messaging in support of AIDC and other applications. A layer for switching application context in “hot standby” redundant mode will be ported on top of the Transport interface. |
|  | EUROCONTROL - FITAMS | The TAR/TTS/TES will be used in an ATIF sub-project “Flight Trials of ATN and Mode S” - FITAMS planned for 97. These trials will involve the BAC 1-11 and will make use of the Eurocontrol T-GDLP and ADLP developments. There is obviously a dependency on the availability of ground Mode S stations. The French station is the likely to be the first available for use. UK NATS now wish to collaborate in FITAMS to provide early validation of their EOLIA developments. |
|  | EUROCONTROL - PETAL II | This trials program will validate the operational concept, requirements and operational procedures for air/ground datalink in EATCHIP-III and transition to EATMS; It will also progress the implementation of air/ground data link functions at the Maastricht UAC toward an operational system, and provide an EATCHIP model of such system for use in Europe. The first phase of PETAL II will use an ICAO compliant ADS/CPDLC message set over the STDMA subnetwork. Phase 2 will use ICAO ATN compliant communications as provided by the ATIF FITAMS project. |
|  | EUROCONTROL PD3 PHARE - PATN | PHARE is a research programme investigating the concept of an integrated air/ground ATM system for 2005+. It is a collaborative programme with the prime research centres of Europe, i.e. NATS/DRA, NLR, DLR, CENA, EEC, with 50% funding from Eurocontrol. It has developed 'tools' for both air and ground components in support of this concept, namely: Air: Experimental 4D FMS and HMI Ground: Trajectory Predictor, Conflict Probe, Flight Path Monitor, Negotiation Manager, Arrivals Manager, Departure manager, etc. and HMI. PHARE uses SATCOM and the P-ATN network of EURATN based systems. |
|  | EUROCONTROL/CEC - PROATN-EOLIA | These are projects co-funded by Eurocontrol, the CEC and industry, their purpose is to produce the certifiable and pre-operational systems that will supersede the experimental ATIF ATN systems in operational air-ground and ground-ground environments after mid-98. ATIF will be used for early integration and inter-operability tests with these systems. |
|  | FAA ATN TRIALS | Major ATIF partner. Current plans are to inter-connect the US Upper Layer and Application development to the European TAR/TTS/TES to conduct inter-operability tests. Co-operation will also take place on the development of Systems Management facilities. |
|  | FRANCE - STNA | Major ATIF partner. France and STNA/CENA/SOFRÉAVIA are the main users and developers of EURATN systems. STNA are formulating a trials program and are interested in participating in ATIF. They are the second major partner in ADS Europe. CENA are developers of the ATIF NMC and are already connected to ATIF. |
|  | IRELAND | Major ATIF partner. Users of TAR/TTS/TES for early ATN experiments and experience in house, plans include ADS, CPDLC and ground-ground (OLDI).They would like to connect to ADS Europe. |
|  | JAPAN | Users of TAR/TTS/TES for early ATN experiments with an active ATN programme in Asia. |
|  | LVB/ EUROCONTROL PROCESSED RADAR DATA EXCHANGE TRIALS | Ground-ground ATN tests exchanging processed radar data between RMCDEs located in Maastricht and Schiphol via two TAR (Trials ATN Router) systems connected by RADNET. This is the same configuration that will be used in ATC 97 at Maastricht. The tests were completely successful by Jan 97. There are plans to extend the tests to other member states (e.g. DFS). |
|  | NEAN/NEAP | A CEC DG VII project. These are trials aimed at the use of the STDMA and ADSB, they will equip Lufthansa, SAS and ALITALIA aircraft - NEAN provides the infrastructure and NEAP the applications. Relation to ATN discussed but ATIF will wait and integrate VDL Mode 4 rather than STDMA.. |
|  | SICTA - ITALY | Major ATIF partner. Users of TAR/TTS/TES for early ATN experiments and experience in house plans include ADS, CPDLC and ground-ground database exchange in the future. Already connected to ATIF and very active. |
|  | SITA-AMERICAN AIRLINES VHF TRIALS | More information required but these tests involve VHF Mode 2 datalink and ATN Routers (the SITA on the ground). VDL Joint Validation Program (JVP) and other VDL validation activities that have been undertaken between American Airlines, Rockwell Collins and SITA. |
|  | SPAIN - AENA | TAR/TTS users ready to start the connection with ATIF from 1st of May/97. This implies that ADS End System (ECA) will be developed and tested against a simulator of ARINC 745-2 for ADS application only. Already connected to ATIF and connected to ADS Europe. |
|  | TELNOR - NORWAY | Users of TAR/TTS and EURATN for early ATN experiments and in the context of the North Sea Helicopter ADS Trials. Future plans include the continued use of experimental systems before the introduction of PROATN operational systems. |
|  | THAILAND | Major Asian State with implementation plans for ATN. They may soon to request connection to ATIF. |
|  | UK NATS | Major ATIF partner. The are the UK ADS national trials which have been linked to the ADS Europe project in previous phases. They now plan to take the TAR IDRP software and implement this is a British Airways 747 aircraft (Phase 1-C). The TAR-TTS will be also ported to 4 commercial ADS Europe aircraft (2 BA and 2 KLM). TAR/TTS/TES used internally in NATS simulation, pre-operational projects and in preparation for FDPS2 project. |

## Trials End System

### Introduction

The ATN End Systems task within the Communications division of Eurocontrol embraces the delivery of Air-Ground and Mobile services with the ATN as the prime communications infrastructure.  The project focuses on the delivery of ATM services throughout the entire flight cycle, from the pre-departure stage, using fixed or radio links at the gate, through the taxiing, takeoff, climb, en-route, descent, approach and landing, culminating with the arrival at the destination gate.

Within this task, the Trials End System (TES) project has been involved in a number of activities in support of the development and validation of the ICAO standards and recommended practices (SARPs) for Air-Ground applications and supporting ATN Upper Layers.  These activities have included requirements analysis, formal modelling of the applications, and the production of prototype software realisations of the applications specified in SARPs.

The TES prototype software has been further developed as a component of the Eurocontrol ATN Trials Infrastructure (ATIF).

The Air-Ground applications currently standardised by ICAO are:

Automatic Dependant Surveillance (ADS):  a surveillance technique in which aircraft automatically provide, via the ATN, data derived from on-board navigation and position-fixing systems.

Controller Pilot Data Link Communications (CPDLC):  this enables air traffic controllers to issue, via the ATN, clearances / information / request messages corresponding to the phraseology used by current ATC procedures.  Pilots have the capability to respond to messages, request clearances and information, report information, and to declare / rescind an emergency.

Context Management (CM) : a “system” application for the exchange of information on the datalink capabilities of communicating Air and Ground systems, including address information, application capability and version identification.

Flight Information Systems (FIS) : The FIS application allows a pilot to request and receive services from ground FIS systems.  The only such service currently standardised is Automatic Terminal Information Services (ATIS).  (This application is listed only for the sake of completeness; it is not implemented in TES).

### Objectives

The objectives of the TES prototype project may be summarised as:

- Validation of the ATN Air-Ground applications and Upper Layer SARPs.

- This has been fully achieved with the acceptance by ICAO of the draft SARPs for inclusion in Annex 10.  The TES prototype contractor independently analysed the draft SARPs, produced functional and design specifications based on the draft SARPs and implemented the software realisations.  The TES prototype was then used to test the functionality, interoperability and performance of the draft SARPs

- Production of corresponding prototypes and simulation models.

- This is achieved by the availability of the TES software and its continuing development, enhancement and support.  Also available are simulations of the ADS application and ATN Upper Layer protocol, modelled using the formal language SDL.

- Use of TES in ATN experimentation programmes.

- Ongoing, with the provision of the TES software to assist member Administrations in their ATN experimentation, use in internal Eurocontrol experiments and interoperability testing.

### TES Architecture

The TES software implements an OSI telecommunication stack based on an environment from ATOS called C-OSIAM.  The architecture of TES is closely related to the C-OSIAM approach for building a telecommunication stack.

The ATN Upper Layers ensure the end-to-end communication between the two end systems over a number of ATN routers connected via ATN compatible subnetworks as illustrated in Figure 3.

Figure 3: ATN End Systems Model

The two end systems communicate via a standard transport service interface.  This point is important since one objective of the TES software was to validate the SARPs for ATM applications and ATN upper layers, and not the ATN Internet.

Each of the different TES communication infrastructure configurations is accessible from the TES platform, a Hewlett-Packard workstation running the HP-UX 9 operating system.  The default configuration, supplied to users, is to use the TAR-TTS to provide a complete SARPs-compliant protocol stack.

### TES Components

The TES prototype software implements the following ATM SARPs:

- The air-ground functionality of the Automatic Dependant Surveillance (ADS) application SARPs (excluding the ADS Report Forwarding functionality)

- The air-ground functionality of the Controller Pilot DataLink Communication (CPDLC) application SARPs

- Both the air-ground and ground-ground functionality of the Context Management (CM) application SARPs

- The ATN Upper Layer SARPs (efficiency enhancement option Session Layer, efficiency enhancement option Presentation Layer, Association Control Service Element (ACSE) edition 2 and Control Function (CF)).

The TES software also implements a flexible Addressing Database (ADB) which provides a repository for the information exchanged by the CM application, and makes this information available to other applications and systems management.

Each of the TES prototype software implementations of the ATM applications includes both the Airborne and the Ground based end system components.

#### TES Interfaces

The TES prototype software uses the transport layer interface to provide access to ATN Internet.  Different communications infrastructure configurations can be “plugged in” beneath the transport interface, including:

- TAR-TTS, complete CNS/ATM-1 Package ATN Internet protocol stack;

- commercial off-the-shelf (COTS) lower layers (H-P OTS-9000 product).

Fundamental to the implementation approach is the definition of a set of Application Programming Interfaces (APIs), enabling a modular approach to be taken.  There is no requirement for such interfaces to be standardised as SARPs, but it could be beneficial to share the interface definitions with other States and Organisations, to encourage the development of portable applications and therefore potentially decrease costs by maximising the market relevance of products developed to work within the global ATN environment.

The TES software provides exposed C-language APIs which correspond closely to the abstract service interfaces (ASIs) defined in the air-ground application SARPs.

The TES APIs are mostly concerned with giving the User access to data formatting and sequencing functions.  Two levels of API are provided:

- The “raw” API requires the API-user to initialise complex C data structures, allocating dynamic memory as necessary for the data buffers.  In fact, these structures have been automatically generated by an ASN.1 compiler, so are not necessarily as user-friendly as possible.

- To provide a more user-friendly interface, each API call has associated with it a Formatting or Unformatting function.  These functions hide the complexity of the underlying C data structures from the API-user, and provide instead a “flattened” parameter list, enabling the user simply to supply the values for the function call parameters.

#### TES Test Harness

The TES system includes a COTS test harness to allow data to be input into the prototype applications individually or concurrently.  The general model for the TES is illustrated in Figure 4.

The test harness was used to test both normal and abnormal events into the TES prototype through the End System APIs, using test scenarios based upon real-life situations, including time based events, single instance of a flight and summation of all flights.  These were used to validate the behaviour of the TES prototype and the draft SARPs.

Figure 4: Trials End System ATN SARPs validation model

#### Limitations

The TES implementation satisfies the functional requirements in the air-ground SARPs - the “User Requirements” specified in SARPs are explicitly excluded.  Thus, any software accessing the TES software must ensure that the user requirements are observed.

The air-ground SARPs also define interworking possibilities in terms of valid subsets of each application.  The TES software is not configurable in terms of the subsets defined in SARPs; rather, it conforms to just one of the defined subsets.

The TES software does not include any End-User interface (such as a pilot display or controller workstation simulation).  It does include a licensable COTS test harness to simulate the functions of such interfaces.

### Current Status

The TES software was originally developed in order to validate the draft ICAO SARPs known as the “Munich output” (June 1996 versions).  It has now been upgraded so that it conforms to the SARPs versions approved in March 1997 (ICAO Version 1.1 - “post-Phuket” SARPs).  It is available for free issue for experimental purposes to Eurocontrol Member Administrations.  A four-day training course has been developed to assist users to exploit the TES software.

Availability: available now as TES release B.

The TES software has been ported onto a PC platform running SUN Solaris 2.5.1 /x86, in preparation for in-flight trials.

Availability:  Now.

### Future Developments

Future developments of the TES implementation include:

Simple ATN Messaging. A simple generic messaging service which would be capable of carrying future (yet to be defined) information structures reliably and securely between communicating partners, in the context of the Aeronautical Telecommunication Network.  Such a service could be used by future free-standing applications, or alternatively, embedded into these new applications.

API enhancements.  The current TES interfaces were designed as engineering interfaces to allow testing to be performed.  The next release of TES will present a more user-friendly set of interfaces to the outside world.

SARPs tracking.  As SARPs changes are approved by ICAO, they will be evaluated for their effect on TES functionality and interoperability.  An upgrade of TES will be performed when the SARPs baseline stabilises (e.g. by ATNP/3).

Remote Access.  Currently, the TES user process must be co-hosted with the TES stack.  An enhancement to allow access via standard remote procedure call (RPC) mechanisms is under investigation.

Other Platforms.  The portation of TES software to other software environments and platforms according to user requirements is under continual review.  It is currently planned to port to the HP-UX 10 operating system in 1Q98.  Other users are evaluating DEC Alpha platforms.

### Relation to Other Projects

As already mentioned in the ATIF description, TES is being used as component of the ATN Trials Infrastructure, and so has a relationship with a number of ongoing ATN experimentation activities, including:

- ProATN - this project will benefit from the TES software development and interface definitions.

- DFS- Germany

- Eurocontrol - FITAMS

- FAA ATN Trials

- Ireland - CAA

- Japan

- SICTA - Italy

- NATS - UK.

## Prototype Aeronautical Telecommunications Network (PROATN)

PROATN is part of  CEC DGXIII’s ATC related 4th Framework Programme in which EUROCONTROL has a specific interest. Co-funding arrangements have therefore been made between EUROCONTROL, the CEC and industry.

The Committee of Management in its 180th authorised the Director General to let a contract with the PROATN Consortium for the supply of a deployed pre-operational Aeronautical Tele-communications Network (ATN) infrastructure.

The project has two distinct parts.

Part 1 is the development of the ATN prototype. Its duration is about 2.5 years till mid 1998.

Part 2 is the verification, validation and demonstration phase. It starts in 1998 and will last about 1.5 years.

The project objectives are:

- to produce a deployed ATN infrastructure which allows the validation and demonstration of the ATN related issues of the ICAO CNS/ATM concept before it is implemented for operational use in the Member States.

- It will be developed as a pre-operational and pre-industrial prototype ATN of which the key elements are certifiable on an end-to-end basis.

- It will conform to the draft Standard and Recommended Practices (SARPs) and Guidance Material (GM) as being developed by the International Civil Aviation Organisation (ICAO).

- It will closely co-ordinate its activities with those of the European pre-Operational Data Link Applications (EOLIA) project, the objectives of which are to develop and evaluate several user-oriented ATC data link applications (including ADS - Automatic Dependent Surveillance) in the European environment.

- The development and validation of the PROATN will take into account both technical and operational inputs provided by the User Forums of both the PROATN and the EOLIA projects.

- The development of the PROATN will in particular include the ground End Systems and Routers, the airborne End Systems and Routers, the single-domain and multi-domain Network Management stations and the air-ground subnetworks (VHF, Satellite, Mode S).

- It will be validated by using network test tools as developed in PROATN and the Air Traffic Management (ATM) applications as developed in the EOLIA project.

- After its development and the integration of the ATM applications as defined by the User Forums, the PROATN will be deployed at 8 ground sites, and will be installed in both experimental aircraft and a “grounded” airline aircraft (i.e. a real Airbus aircraft fuselage with a real cockpit of an aircraft, however without engines).

- In the second part of the project the airborne systems will be officially integrated into the experimental aircraft and in a test airline aircraft (i.e. an airline type Airbus aircraft, however used for testing). The resulting ATN prototype will subsequently be used to contribute to the validation of the ATN and the ICAO CNS/ATM concept, and will be used to demonstrate the capabilities and benefits of the ATN to its user community.

STATUS: Started Feb 96, planned completion of Phase 1 in mid 98. Currently in an advanced system integration stage. Phase 2 is approved by the European Commission and the associated contract with Eurocontrol will be completed in April/May 98.

The PROATN products are anticipated to replace the ATN Trials Infrastructure products TAR/TTS/TES etc. as they become available from mid-98 onwards.

## EOLIA

### Introduction

EOLIA (European pre-Operational data LInk Applications) is a European Commission sponsored project which has the objective to develop and evaluate a set of user-oriented ATN compliant, pre-operational ATC data link services in the European environment to enable the improvement of Air Traffic Management (ATM) taking into account the interests of the users and the European Industry.

Eurocontrol concluded a contract with the EOLIA consortium to develop extensions in the following areas :

- Additional Data Link Services.

- Stand-Alone data link systems and Integration of Data Link services

The Eurocontrol UAC Maastricht will control data link equipped aircraft in its live sectors to support the evaluation of the EOLIA services in an operational context. A subset of the EOLIA ATC services will be integrated with the Maastricht upper air space control flight data processing system.

The Eurocontrol Experimental Centre in Brétigny will provide a data link capable airborne and ground simulation capability to support the EOLIA evaluations and demonstrations.

The following tasks are being conducted by the EOLIA Consortium :

### Down Stream Clearance (DSC)

The DSC service is based on the DSC communication services provided by the ICAO CNS/ATM Package-1 CPDLC application. The task involves the development of a common functional specification, a technical specification and the implementation specification for the NATS ATC platforms and the NLR aircraft.  The DSC specification  includes the definition of the DSC service layer. For the airborne software development, AŽrospatiale assists NLR to integrate the software developed within the NLR ASU.

The NLR test aircraft will take off from Amsterdam and will log on using DLIC to both the Dutch ATSU and the UK’s ATSU.  The aircraft will then undertake various tests to demonstrate the services hosted on it.  This will include the passing from NATS of a DSC.

### ATIS

The ATIS is based on the CNS/ATM-1 package FIS application. When developing the functional specification of the service, the ATIS service description as provided by EUROCONTROLÕs ODIAC Task Force is used.

This task involves the development of a common functional specification, technical specifications and the implementations which are specific to the EOLIA FIS platform, operated by SOF/STNA, as well as the NLR aircraft.  The ATIS specification will include the definition of the ATIS common layer, as being undertaken for the other EOLIA data link services. SOF/STNA will develop the ATIS service in co-operation with Thomson with the objective of being  able to connect to their pre-operational system on one of the French airports.  Some adaptation of the existing digitised ATIS French system will be done by SOF/STNA; the ATN FIS data-link system will be developed by Thomson.

Once the ATIS service has been implemented in the EOLIA end systems, local testing, interoperability testing and demonstrations/evaluations will be performed.  For the airborne software development, AŽrospatiale will assist NLR to integrate the software developed within the NLR ATSU. During the evaluation, SOF/STNA will also carry out a technical comparison between this ATN-based ATIS service and the one based on ACARS.

The system will be designed as a pre-operational system taking into account the experience of the current ISATIS pre-operational use of data-link ATIS.

### Safety Analysis

A safety analysis of the ATIS and DSC services is being undertaken.  The analysis is based on a hazard identification and a fault tree analysis.

### Cost Benefit Analysis.

A cost  benefit analysis within the frame of the economic analysis of the two services (DSC and ATIS).   The analysis will be in the following five main steps -

- Definition of a proper system of reference

- Definition of the ”do nothing case”

- Definition of the generic cost for the services

- Description of the benefits

- Computation of the costs and benefits

### Stand-Alone Data Link Systems.

This task supports the objective of enabling Eurocontrol and its Member States to acquire experience with ATN-based data link services, using the Pro-ATN infrastructure; together with the provision of an appropriate mechanism to ease the integration of these data link services in Member States’ ATC environments.  The feasibility of such an integration is demonstrated by applying this mechanisms on a real ATC Centre environment based on the UK NATS development environment.

The Thomson/CSF AGAPES (Air Ground Applications Processing End System) which is being developed within the EC EOLIA project will be robustified in order to be possibly exported to ECAC parties for trials and experimentation’s purposes.

AGAPES will simulate an ATC “datalink only ” controller position, allowing the test and evaluate of Air/Ground services capabilities.  A typical use of this system could be the installation of this position in an ATC en-route operational centre with a standalone ATC position from which it will be possible to test datalink services with EOLIA equipped aircraft.

### Integration of Data Link Services

The objective of the EOLIA/Pro-ATN demonstrator, to be provided by NATS, is to integrate initial data link services, based upon the Thomson Pro-ATN platform, into an operational ATC environment.  It is the aim of the Air Traffic Management Development Centre (ATMDC, NATS) at Bournemouth to develop an initial operational data link service HMI upon its PEACH (Prototyping Environment for ATC HMI) platform. This platform will integrate the data link service HMI with the NERC (New En-Route Centre) ATC HMI with the Thomson Pro-ATN platform providing live data link communication with one or more suitably equipped trials aircraft in an operational ATC environment.

This work will be a significant step forward in achieving the EOLIA objectives of EUROCONTROL, CEC and NATS. One of the aims of this EUROCONTROL project is to demonstrate the feasibility of introducing an “off-the-shelf” modular data link service solution into an operational ATC environment. NATS is also currently contracted by the CEC to provide input into EOLIA for work packages EWP053 and EWP054 - Ground End System (ES) Communication Integration and Ground ES Site Integration and Validation. Finally NATS, as an operational ATC organisation, is very keen to see the theoretical and research elements of data linking transferred into an operational environment, particularly with the ongoing development of FDPS2 for ScOACC. Producing this demonstrator will thus provide considerable benefits to all parties in terms of the experiences gained and lessons learned from both operational ATC and systems and communications engineering viewpoints.

With the exposure that NATS can give this demonstrator to operational controllers, this work will potentially pave the way for the introduction of data link services not just upon a NERC HMI based demonstrator but into NERC itself. A significant part of the forthcoming upgrade of the MSS (Multi-sector Suite) simulation facility at the ATMDC is to introduce PEACH-based NERC HMI. Using PEACH and the NERC HMI for this demonstrator will thus also provide future potential for performing large scale simulated (and even mixed live and simulated) trials of data link services within a representative operations room.

STATUS: Started Feb 96, planned completion of Phase 1 in mid 98. Currently in the  system integration stage. Phase 2 is approved by the European Commission and the associated contract with Eurocontrol will be completed in April/May 98.

# European ATN Implementation

## Introduction

The ICAO Standards and Recommended Practices (SARPs) for the ATN and associated air/ground subnetwork technologies have recently been completed and validated on a world-wide basis. The various ICAO Regional Planning Groups are now responsible for the development of regional ATN implementation plans which will be part of the overall CNS/ATM implementation plans for a given region.

Pre-operational systems are currently being developed within the context of European projects. In parallel implementation plans are developed and non-technical implementation issues are addressed.

The implementation process is complex for the following reasons:

- The implementation must be driven by clear and accepted ‘benefit drivers’.

- The implementation requires review of operational approval/qualification procedures.

- Institutional issues related to the implementation and operation of the ATN need to be solved.

- Evolutionary transition is required.

- Implementation requires global co-ordination.

- The implementation strategy has to take the above issues into account. An additional level of complexity is the choice of Mobile Subnetwork. Whereas the ATN enables to integrate many different subnetwork technologies, it is in the interest of aircraft operators to minimise the unnecessary proliferation of different types of subnetworks. This will enable them to use systems as widely as possible and will reduce the cost of implementation.

## ATN Implementation Task Force

The ATN Implementation Task Force (ATNI-TF) was established under the auspices of the EATCHIP Programme in order to identify, document and where appropriate resolve the issues related to the deployment of the ATN in Europe. Amongst other deliverables, the ATNI-TF is expected to prepare a Draft ATN Implementation Plan and a set of recommendations that will facilitate the implementation of the ATN in the EUR Region. This Draft ATN Implementation Plan will be presented to the European Air Navigation Planning Group (EANPG) which has the final authority for the adoption of the European ATN Implementation Plan.

Current membership of the ATNI-TF includes representatives from Austria, Ireland, Germany, France, the Netherlands, UK, Italy, IATA, NATO and Eurocontrol. In principle all Stake Holders are invited to participate in and contribute to the ATN Implementation Task Force.

Based upon its terms of reference (TOR) the Task Force will:

- identify and document a consolidated set of high level requirements on the ATN in general, and on ATN implementation in particular;

- conduct a cost/benefit analysis for ATN deployment in the European Region;

- identify institutional, legal and procedural issues related to ATN deployment and operation;

- identify and resolve issues related to the design of the European ATN;

- develop an implementation plan for the European ATN;

- implement a marketing strategy related to increasing the awareness of the aeronautical community on the subject of the ATN.

In achieving the above, the Task Force developed a Work Programme that comprises a set of defined work packages, each resulting in one or more deliverables, as follows:

| Work Packages | Deliverables |
| --- | --- |
| Requirements Capture and Consolidation | Consolidated set of high level ATN service and communication requirements |
| Business Case Development | Cost/Benefit Report ATN Feasibility Report |
| Marketing Strategy | Inventory and analysis of ATN related press articles Set of publications promoting ATN implementation |
| Institutional, Legal and Procedural Issues | Compilation of identified issues including assessment and proposed resolution ATN implementation and operation procedures |
| Design and Implementation Planning | Draft ATN Implementation Plan Proposed Transition Strategy Proposed CIP Implementation Objectives |

The deliverables defined above will be an integral part of the Final ATNI-TF Report and will be presented in the form of attachments to this Final Report to ease future maintenance and update.

The specification of interfaces to other regions which is listed as another deliverable in the TOR of the Task Force has not been included in the above work programme as it is considered as being a low priority item and it is unlikely that such a technical specification will be produced by the Task Force within the anticipated time scales and the available effort levels.

The European Commission has launched the ATN Compliant Communications European Strategy Study (ACCESS) project in which UK, Germany and France co-operate. The deliverables of this project form together a network design for the European ATN. The results of this project will be input for the European implementation plan which will be produced by the ATN Implementation Task Force.

## Implementation Trends

Although there is no firm European ATN Implementation plan, a number of trends are already visible.

The ATN will first be implemented in the ground communication infrastructure. Routers will be deployed to interconnect national subnetworks. The communication infrastructure within centres, which are typically TCP/IP environments, are connected via Gateways to the international infrastructure. The next phase may consist of the implementation of a European backbone subnetwork to interconnect the national routers.  The infrastructure will become more common i.e. serving more types of users in the aeronautical domain. This will increase the cost/effectiveness of the infrastructure.

On a local scale datalink services may be provided to datalink equipped aircraft. Candidate services are for example Pre-departure clearance and ATIS. Experience and familiarisation will be gained through implementation of CPDLC in en-route airspace. The main benefits will be derived from datalink applications supporting improved Air Traffic Management. An example is the trajectory negotiation application.

The first area of ATN implementation is likely to be the North Atlantic Region. The introduction of ADS and CPDLC in combination with the introduction of improved navigation and new operational concepts is likely to result in benefits.  The time scale for implementation is around the year 2000 whereas the first implementations of ATN in the European airspace are foreseen for  2005..

Status: The development of an European ATN Implementation plan is well underway. It is being developed in a complementary and collaborative way involving, Member States, Industry and Users. The deliverables of the ATN Implementation Task force will embrace the actual implementation plan and material necessary for the decision process (e.g. Business Case). CBA first part due Sept/Oct 98, detailed part Dec 98. Final Report by Dec 98/Jan 99.

## Common American European Reference ATN Facility

The objective of the Common American European Reference ATN Facility (CAERAF) is to provide a test facility to test operational ATN systems prior to deployment in the operational environment. Testing will be required in the context of recognised safety assessment, certification and operational approval processes.

The CAERAF project is a joint project between the FAA and ATN Systems, INC. on one side and EUROCONTROL on the other side. ATN Systems, INC, an 11 airline owned and FAA supported company, is developing a Conformance Test Suite which will be integrated in the CAERAF in the context of a EUROCONTROL sponsored contract.

The benefits of CAERAF can be summarised as follows:

- CAERAF will reduce the overall costs of  ATN implementation.

- CAERAF will increase  the safety of the operational ATN.

The ATN will be a global network infrastructure for mobile and fixed  aeronautical data communication. This infrastructure will be used for non-safety and safety critical data transmission.

The ATN infrastructure is expected to be gradually  be implemented. A typical operational implementation will consist of different types of airborne and ground based components from potentially different manufactures.

The components of the ATN communicate with each other, for example, to ensure that messages can successfully be routed to mobile systems in accordance with safety and policy requirements.  A system that does not properly interoperate with the other systems can cause severe problems in the network and, depending upon the safety criticallity of the data being transmitted by the infrastructure, may even result in a safety hazard. It is therefore of paramount importance to adequately test systems to ensure correct behaviour before they are operationally deployed.

It is an option that systems may be tested on a bi-lateral basis. This would ultimately imply that all systems have to be tested with all systems. The systems also have to be tested under exceptional conditions.  Testing a system will become cumbersome and very expensive or, when the cost are not acceptable, may be limited in scope. It also has the potential to lead to disputes between vendors as to which implementation is “correct”.  Reduced testing will constrain the operational usability of the ATN.

The CAERAF approach is based on the principle that all systems are to be tested against the same reference implementation, i.e. the CAERAF platform. This ultimately results in a more cost/effective approach from a total system perspective.  It also increases the confidence in the deployed systems to carry safety critical data.  Furthermore the CAERAF will enable systems to be tested under exceptional conditions which may not otherwise be the case.

In October 1996 a contract was let with IBM for the development of the User Requirements Document. The contract includes an extensive User Requirements Capture process. Requirements of potential users (Administrations, Industry, Service Providers) were captured by means of Workshops, interviews and analysis of documents. The captured requirements have been consolidated in the User Requirement Document.

During the User Requirements phase the following disciplines were consulted:

- Regulatory experts

- Testing experts in and outside the aeronautical domain

- Avionics and aircraft Manufactures

- Airlines

- Administrations

The current scope of the CAERAF includes interoperability, stress, robustness. conformance and performance testing.

The User Requirements Phase has been completed in June 1997. The CAERAF is planned to be available end 1999.

Currently, a number of institutional issues related to the CAERAF are being discussed. It is for example necessary to establish an institutional context in which the CAERAF and the results obtained by using CAERAF are recognised by the Regulatory Bodies.

STATUS: Call for tender is made, replies are expected by 15 June. The contract is due for award in last quarter 98 with delivery by end 99.

# Points of contact

For more information on the EUROCONTROL ATN Activities you may contact the following persons:

| E. Meyenberg | ATN Project General | tel: +32 2 729 3330 fax: +32 2 729 9083 Email: eike.meyenberg@eurocontrol.be |
| --- | --- | --- |
| M.G. Adnams | ATIF/ProATN/System Management | tel: +32 2 729 3328 fax: +32 2 729 9083 Email: martin.adnams@eurocontrol.be |
| D. van Roosbroek | EOLIA/TES/Applications | tel: +32 2 729 3471 fax: +32 2 729 9083 Email: danny.van-roosbroek@eurocontrol.be |
| H.J. Hof | CAERAF/ATN Implementation Task Force/ ATN Implementation | tel: +32 2 729 3329 fax: +32 2 729 9083 Email: henk.hof@eurocontrol.be |