AERONAUTICAL TELECOMMUNICATION NETWORK PANEL

WORKING GROUP 1

Honolulu, Hawaii USA

January 25-27, 1999

Report from Members on ATN Initiatives/Implementations

Prepared by

Paul Hennig (IATA)

Presented by

Paul Hennig (IATA)

SUMMARY

ATNP WG1 attendees are invited to note the current status an ATN/VM2 implementation program for ATNSI and United Airlines.

United Airlines DAY-1 ATN/VM2 Program

On 15 February 1999, United senior management is expected to:

1) Approve a forward-fit program for 52 new A319 & A320 aircraft 	beginning with first aircraft delivery in January 2000;

2) Endorse completion of a new ATN/VM2 Services Agreement with 	ARINC for these A319 & A320; and

3) Endorse completion of a Technical Services Agreement with 	Boeing for the forward-fit of 20 new 747-400, 767 & 777 aircraft 	beginning July 2000.    At an Airline/Boeing meeting on 4 November, 	Boeing agreed to develop their ATN/VM2 plan by mid-1999.

Inherent in that senior management approval is the corresponding United ground system implementation project to begin 1Q2000 (operational by 1Q2001) for those first A319/320 aircraft.

A United RFP was launched in December soliciting BFE avionics forward fit and retrofit proposals.

AIRBUS concerns:        spectrum, gray cover mid-1999 & ground certification

United concerns:                bilingual aircraft & initial/interim steps

ACI, ATNSI and EUROCONTROL is committed to support AEEC Data Link Systems Subcommittee on gray cover Specification 637A:

1,5 Feb MCO AdHoc with Users Forum;

16-19 Mar PHX DLK SYS S/C;

26-30 Apr AdHoc SEA (Allied);

7,11 Jun BRU AdHoc with Users Forum (maybe week earlier); and

20-23 Jul TLS DLK SYS S/C).

Both CM and Generic ATN Communication Service (GACS) into 638A.

NMA:      ICAO ATNP SARPs and Guidance Material work-in-progress; and ATNSI CONOPS and functional requirements specification into AEEC 639.

FAA JRC 30 OCT fully funded CM/CPDLC at MIA & all enroute 6/02-04.

ACRONYMS AND GLOSSARY:

ASE		Application service element, the part of application software that interfaces with ATN 			communication code.    May exist alone, or with more functions and/or customized code.

DAY-1		The First ATN/VM2/SD3 UAL in-service revenue aircraft, certified, with operational 			approval.

FANS-1/A	FANS-1 Boeing 747-400/777 prototype FMC based ADS/CPDLC over ACARS.

FANS-A is the Airbus equivalent, hence FANS-1/A is the prototype composite.

SD3		Satellite Data 3, an ATN based service (international sub fleets only).

VM2		VHF Data Link (VDL) Mode 2, an ATN based service (NOT the SITA X.25 interim 			step, and NOT the ARINC initial step).

The data link system is defined by three classes of interconnected participants, namely:

- Aircraft

- National/International Data Link Service Providers

(ARINC & SITA billing entities:	AVICOM/Brazil=XS, China/Thailand=XA, AC not used)

(All satellite via ARINC GLOBALink subcontracting with Inmarsat/COMSAT/Lockheed Martin)

- Airline Host and/or FAA/CAA Host Computers

The data link system is comprised of applications and infrastructure.

There are six data link applications (two airline and four State), namely:

- AOC	Aeronautical Operational Control (the legacy ACARS application of today)

- NMA	Network Manager Agent (new ATN SARPs based application)

- ADS	Automatic Dependence Surveillance (new ATN and legacy FANS-1/A)

- CMA	Context Management Application

(Airport Facilities Notification “AFN” is the FANS-1/A equivalent)

- CPDLC	Controller Pilot Data Link Communication (new ATN and legacy FANS-1/A)

- FIS/ATIS	Flight Information Services/Automatic Terminal Information Service

For system design purposes, it is assumed that the UAL DAY-1 aircraft will, at a minimum, support bilingual AOC (always seeking VM2, but switchable to ACARS VHF when out of VM2 coverage).    The UAL DAY-1 VM2/SD3 data link system does not expect to implement any other VM2/SD3 application (e.g., CPDLC) without also implementing the AOC application.

Implementation of the NMA application must be considered for DAY-1operations because monitoring and trouble shooting, together with statistics gathering is essential (critical) for the complex, ATN based architecture.    The intent is to implement a simple NMA application on which to grow as business and operational needs dictate.    The ATNSI/ACI RRI contract (UAL free software licenses) does not cover the NMA ASE which is designed to operate over the DS, and uses many managed objects (paid for) within the ATNSI/ACI RRI software.

The addition of the CMA and CPDLC ASEs on DAY-1 should also be considered as the most efficient way to forward fit UAL aircraft for the FAA CPDLC Build I/IA operational program at MIA (two year roll out to all en-route centers), planned for IOC 6-02.    The ADS ASE should also be considered for international subfleets as that ATN based capability is planned for the oceans.

The following figure depicts the current AEEC thinking on Specification 637A “Internetworking Specification” for the next generation avionics data link architecture.    It assumes a bilingual aircraft (traditional ACARS and ATN/VM2/SD3).    It further assumes traditional HF, VHF and SATCOM sub networks, as well as ATN based VM2 and SD3 (the ATN equivalent HFDL is neither specified nor available at this time).    Note that the traditional FANS-1/A functions (ads & cpdlc in the flight management computer (FMC)), as exist on United’s 747-400 and 777 fleets, are the same as traditional ACARS AOC messages to the architecture.    The new ADS, CM, CPDLC and FIS(ATIS) applications shown in the upper right are the ATN SARPs based FAA/CAA applications.    The NMA ASE should also be depicted there.

It is important to understand that the black boxes labeled DS (Dialogue Service, or “ATN application, presentation and session “fast byte” upper layers”), TP4 (Transport Protocol 4, or “ATN connection oriented transport”), CLNP (connectionless network protocol) and Mobile SNDCF (Sub Network Dependent Convergence Function) are software products under ATNSI/ACI contract, with unlimited airborne and ground based free licenses to United Airlines.    The black box labeled CLTP (connectionless transport protocol) may become an add-on module/interface under separate contract between ACI and ARINC, but would not be free to United.

The ATNSI/ACI RRI product (United free licenses) comes with three exposed interfaces, namely:

- On top of the Dialogue Service (DS),

- On top of the Connection Oriented Transport Protocol 4 (TP4), and

- Below the Mobile SNDCF.

If one adds the possible new ACI/ARINC exposed interface (likely on top of a new Connectionless Transport Protocol), United will have three choices from which to specify air framer or avionics manufacturer customization/integration for its AOC application interface to the ATN infrastructure.

The ARINC VM2 system design (for the majority of ARINC customers) assumes no changes to airline customer hosts (i.e., the majority of ARINC airline customers would continue to launch uplinks and receive downlinks via traditional legacy SLC Type B ground-ground message switching).    The ARINC VM2 system design further assumes, for a verity of reasons (e.g., existence of application message acknowledgement, simplicity of the connectionless “launch ‘n pray “ transport protocol, minimal disruption to ARINC legacy systems & software, etc.), that the majority of airlines’ avionics will communicate with ARINC using the new CLTP end-to-end interface.

Message Gateway

Convergence

CLTP                            ARINC

CLNP/ES-IS                        618

LAN                                    X.25

VM2

IGS

CLNP/IDRP/ES-IS

X.25/WAN

SD3

GLOBALink

To

Legacy

ARINC

X.25

CLNP/IDRP/ES-IS

DS/COTP/TP4

UAL ATN RTR/ES

United Airlines Legacy Unimatic Host

To Legacy ARINC

The above figure represents the new ATN based ground infrastructure with pointers to legacy ACARS as appropriate.    Existing paths between the legacy ARINC system in Annapolis and legacy ACARS aircraft, and between the legacy ARINC system in Annapolis and legacy airline host systems are not depicted.    The ATN routes traffic, end-to-end, from transport service access point (TSAP) to transport service access point (TSAP) across any number of intermediate systems (CLNP routers) using the network service access point (NSAP) address.    In other words, avionics can use either the ARINC or the United host TSAP/NSAP as the destination address for AOC traffic.    For United, the avionics/air framer integrator would address the United host for all AOC downlinks, except FANS-1/A which must go to ARINC.

There are a number of reasons why United is planning to change their host system on DAY-1 instead of relying on ARINC to gateway the VM2/SD3 messages, namely:

- It is much easier to include host changes in the initial avionics/aircraft purchase, than to try and get resources and capital at a later date;

- It is preferable to get the end-to-end, host-to-aircraft data link infrastructure in place as quickly as possible to be able to rapidly implement enhanced functionality (e.g., encryption), new applications in the cockpit, and to convert all/part of legacy ACARS messaging to use bit oriented technology;

- An ARINC gateway solution would still require the 4096-byte message size limitations, while an end-to-end, host-to-aircraft data link infrastructure will permit virtually unlimited message sizes (e.g., uplink flight plans and weather graphics, and downlink engine data, etc.); and

- Taking advantage of the ATN connection oriented infrastructure permits elimination of the AOC message acknowledgement exchanges.

CONCLUSIONS

- United will not implement VM2 in any international aircraft unless ARINC also offers SD3 operational service beforehand;

- United will change their host system on DAY-1 with the installation of the ATNSI/ACI RRI product set, and will customize it for both AOC and NMA (this means ground-ground IDRP with any/all service providers);

- United expects to send all AOC uplinks using the ATNSI/ACI RRI product set, customized to use the DS exposed interface, and conformant with the uplink formats expected by VM2/SD3 avionics;

- United will implement a simple network manager application to communicate with the airborne peer NMA application;

- United expects its VM2/SD3 avionics to address all AOC downlinks (except FANS-1/A) to the United host DAY-1 AOC application end-system;

- United expects its VM2/SD3 avionics to use the exposed DS interface for all AOC downlinks (expect FANS-1/A which will likely use the new ARINC CLTP interface); and

- For VM2/SD3, United will eliminate legacy AOC message acknowledgements in favor of DS/COTP assurance.

CONCERNS

- Although ISD has priced an ATNSI/ACI RRI implementation with AOC end-system customization to change our host on DAY-1, we have not priced the simple network manager application end-system.

- Potential cost implications on avionics beyond that known/suspected today would be an ACI supplied airborne NMA application.    Details need to be worked out with both the ACI Consortium, and/or with various VM2/SD3 avionics vendors/airframe manufacturers ASAP.

- Another potential cost implication on avionics beyond that known/suspected today is the suggestion that the CM/CPDLC ASEs be purchased and installed, together with whatever airborne customization is appropriate (e.g., follow AA’s PETAL II lead ), certified - but perhaps without OPS Approval, to position United for the FAA MIA center and en-route roll out program.

FANS-1/A ADS & CPDLC are significantly different from the ATN SARPs based ADS & CPDLC.  ICAO has agreed on and published a State letter for an accommodation solution (i.e., how ATN SARPs based States will accommodate FANS-1/A aircraft).

Same note as 1. Also, legacy ACARS based pre-departure clearance (PDC), oceanic clearance, etc. would be replaced by FAA/CAA ATN SARPs based CPDLC.

There is a form of legacy ACARS based ATIS whereby ARINC databases airport information, and pilots request same using special ACARS downlink/uplink messaging.

This simple philosophy works for a domestic aircraft.  An international (VM2/SD3) aircraft, however, has built-in ATN routing logic that says once the avionics submit messages to the ATN software (e.g., a priori knowledge that VM2 is available) and it’s not, SD3 will automatically be selected even if ACARS VHF may be an option.

Bilingual means the aircraft is able to talk both legacy character oriented ACARS (VHF SD2 & HF) and new bit oriented ATN (VM2 & SD3).  Because of the hardware and software complexities associated with switching back and forth, ARINC and industry are investigating an “either or” architecture which assumes ARINC must have sufficient national/international VM2 operational coverage in place to accommodate any/all VM2 customers/aircraft.

Assuming bilingual aircraft, the United ground based ATN combined router and end-system platform will know if a DS/COTP-4 AOC connection exists beforehand, and if not, will reroute uplinks via the legacy ARINC path.  This is similar to the airborne “ACARS Router” downlink function.