Aeronautical Telecommunications Network Panel (ATNP)

A Meeting of the Systems Planning and Concept

Working Group 1/6

Jul. 30-Aug. 01, 1996

HALIFAX, CANADA

Draft Working Group 1 Report to ATNP/2

Presented by TC Calow

INTRODUCTION

As part of the Future Work Program determined by ATNP/1, the strategy adopted to further the work until the next Panel meeting was through the creation of three Working Groups with assigned specific tasks and terms of reference. The Three groups were:

Working Group 1: Systems Planning and Concept Working Group

Working Group 2: ATN Internet Working Group

Working Group 3: Applications and Upper Layers Working Group

The specific tasks for Working Group 1 are stated in section 7.3.2  of the report of the first meeting of the ATNP, Montreal, 8-21 June 1994.

To accomplish the tasks assigned to Working Group 1, six meetings were held:

WG1-1		17-28 October 1994		San Diego USA

WG1-2		21-24 March 1995		Toulouse France

WG1-3		09-12 October 1995		Banff Canada

WG1-4		30 January-02 February 1996	Brisbane Australia

WG1-5		17-20 June 1996			Munich Germany

WG1-6		30 July- 01 August 1996		Halifax Canada

The meetings were attended by experts from 17 states and 6 International Organizations with 63 different attendees at one or more of the meetings. Numerous other specialized Sub-group and drafting group meetings were held between the main meetings of the Working Group.

TASK a: 	Identification of the initial set of ATM applications (both air-ground and 				ground-ground) for which early implementation would bring clear benefits.

At WG1-1, the members produced an initial set of applications for which it was felt that validated ATN SARP’s could be written for approval at ATNP/2. This list was communicated to the ADSP through the Secretariat and was designated as the “CNS/ATM-1 Package”. ADSP was also requested  to forward  additional requirements to ATNP by 1 March 1995.

At WG1-2, it was decided to implement an extra element, CIDIN as a Subnetwork of ATN, into the CNS/ATM-1 package. This decision was formally incorporated at WG1-3.

An additional application (Downstream Clearance) requested by ADSP was included in the CNS/ATM-1 SARP’s at WG1-4.

TASK b)	Maintenance and enhancement of the world wide planning document for an 			evolutionary implementation of  the ATN, including definition of the transition 			strategy, and incremental approach of SARP’s and guidance materiel 				development.

One of the specific “deliverables” identified by WG01-11 was the World Wide Plan (WWP) at which time a concept of the document and its general content were developed. A table of contents and an outline were presented to WG1-2.

The first draft of the WWP was introduced at WG1-3. The meeting determined that the audience of the plan would be the technical manager at a senior position in a CAA, Airline, International Aeronautical Service Provider, members of ICAO Regional Planning Groups, and interested industry personnel. The emphasis of the WWP was adjusted accordingly and a second draft was submitted to WG1-4 where additional revisions were made.

At subsequent meetings the WWP was further updated and a final draft was presented at WG1-6. The plan was endorsed by the members and submitted to ICAO for ATNP/2.

TASK c)	Further development of systems concepts and identification of new 					requirements emerging from these concepts, e.g.:

1)	operational concept for distributed systems management

2)	concept for the operation of the ATN/AFTN gateway

3)	QoS and Security Management concept

WG1-1 developed specific “deliverables” for these tasks and appointed editors for the documentation.

It was difficult to accomplish the “operational concept” task because of the place of the ATN in the overall CNS/ATM evolution as endorsed by the 10th ANC and early development stages of the various ICAO regional planning activities with respect to the development of Air Traffic Management systems. At WG1-1 it was proposed that in the time frame of  CNS/ATM-1 there would be only limited opportunity to develop and implement a comprehensive system management system and this analysis was confirmed at WG1-2 where a management concept was agreed to. Emphasis was placed on the concept to be developed for CNS/ATM-2 and other future packages. A draft “overall systems management concept” was introduced at WG1-2 and further refined until final endorsement at WG1-6. The concept document has been forwarded to ICAO for ATNP/2. The information has also been sent to ADSP and it is expected that further work will have to be done between ATNP/2 and ATNP/3.

The concept of operation for the ATN/AFTN Gateway was closely coupled with the development of the Ground-Ground SARP’s and the first draft of this concept was considered at WG1-4. The concept has been incorporated into the ATSMHS SARP’s and associated Guidance Materiel and will not be presented as a standalone separate deliverable of working group 1.

The QoS and Security Management were discussed at WG1-1 and it was proposed that in the time frame of  CNS/ATM-1 there would be only limited opportunity to develop and implement a comprehensive security management system and this analysis was confirmed at WG1-2 where a management concept was agreed to. Emphasis was placed on the concept to be developed for CNS/ATM-2 and other future packages. A draft “overall security management concept” was introduced at WG1-2 and further refined until final endorsement at WG1-6. The concept document has been forwarded to ICAO for ATNP/2. The information has also been sent to ADSP and it is expected that further work will have to be done between ATNP/2 and ATNP/3.

TASK d)	Definition of end-to-end performance requirements

This task was a specific deliverable identified by WG1-1 (WG1-12) and several papers were submitted on the topic to WG1-2 and WG1-3. At WG1-3 it was decided that instead of a separate document the “end to end” concept should be produced as a table with appropriate descriptive documentation and incorporated as part of the CNS/ATM-1 SARP’s.

The overall concept has been included in the Part 1 of Chapter 3 as well as in Part 1 to Appendix A to Chapter 3 of the ATN SARP’s. The details are contained in the appropriate other parts of  Appendix A to the ATN SARP’s “Technical Requirements for the Aeronautical Telecommunications Network.”

TASK e)	Identification of potential institutional issues relating to ATN implementation within 		the system planning activities of the panel.

This item was identified as a specific deliverable at WG1-1 (WG01-13) and an editor was assigned. Whenever a potential institutional issue was identified it was entered into a database and categorized. During the subsequent meetings an updated list of the institutional issues was produced and submitted to ICAO as an appendix to the meeting minutes.

As the list grew, concern was expressed by several WG members that some of the items may or may not be true “institutional issues” so at WG1-3 a definition of institutional issues was developed and put into the ATNP lexicon.

Also at WG1-3 it was proposed and accepted that the institutional issues be separated into two categories:

-Those for which resolutions can be implemented by ATNP

- Those that are beyond the scope of ATNP.

The new list in the separate categories was introduced to WG1-4 and further refined at WG1-5. The final list was endorsed by WG1-6 and has been submitted to ICAO as an input to ATNP/2

TASK f)	monitoring of AFTN implementation and resolution of problems resulting from the 			ongoing AFTN implementation activities.

This task was identified as a deliverable at WG1-1 (WG01-14) and an editor was appointed. During the subsequent WG1 meetings, several proposed amendments to the Annex 10 SARP’s were identified and considered by the members.

A final list of proposed amendments has been compiled and submitted to ICAO as a separate input for consideration at ATNP/2.

CONCLUSION

Considerable effort has been expended by the members of Working Group 1 since ATNP/1 and they have produced results that have met or exceeded the expectations laid out in the work program assigned to the WG by ATNP/1.