# Proposal for the ATN SARPs configuration control process

All Working Groups have agreed that it is necessary to maintain a single and consistent version of the ATN SARPs.  Failure of this task will result in numerous inconsistent versions held by various States and organizations.

## ASSUMPTIONS

The following is a list of assumptions based on the ICAO process and successful Working Group processes:

- ICAO is in charge of, and responsible for the ATN (Package-1) SARPs;

- Post ATNP/2 work follows two tracks, namely:

- work on package-2 SARPS, and

- configuration management (defect reports/change proposals) of ATN (Package-1) SARPs.

- A single interim ATN Configuration Control Board (CCB) envisioned to handle this configuration control for all ATN (Package-1) SARPs;

- Only valid defects found in ATN (Package-1) SARPs are acceptable reasons for change;

- The ATNP will create a work plan to develop, coordinate and obtain approval for “States” CCB under ANC; and

- The change process must be timely to support implementation and operational problems.

## Configuration Control Board (CCB) Process

The process that is proposed in this paper consists of an optimal solution and an interim solution.  The following defines the 2 separate processes:

### High Level Interim Process (for ATNP SARPs and GM)

- Any defect (found during validation activities, including implementation) may be submitted as a formal defect report (with/without a formal change proposal) to the ATNP CCB.  This CCB process is similar to the process currently used by the WG2 CCB (as stated in WG2WP328);

- A valid defect that the CCB decides may be deferred to a later ATN Package, will be forwarded to the appropriate ATNP WG for consideration;

- Accepted defects require change proposals, which also must be accepted by the ATNP CCB, if accepted as a valid defect, a change proposal must be written and accepted by the CCB;

- No more frequently than once in 12 months, the ATNP CCB will schedule an 	ATNP WGW to finalize/adopt a change proposal package, prepare such a 	package in a manner acceptable to the ANC, and formally submit same to the 	ANC requesting state approval and dissemination in a timely manner;

- It is suggested that each formal ANC submission be labeled CNS/ATM-1.1 Package, CNS/ATM-1.2 Package, etc;

NOTE 1 -  It is further suggested that all implementations of the CNS/ATM-1 Package set version 1.0 in all application and communication service VERSION IDENTIFIER fields

NOTE 2 - An incremental version in one portion of  Package-1 (e.g. ADS) does not require the incremented version in the remaining parts of the ATN, if they are unchanged.

#### Configuration control steps

- Defects are submitted to the ATNP CCB process by the ATNP WG, States or Industry;

- The accepted amendments are sent to the Working Group of the Whole for formal submission to the ANC;

- The ANC sends a request to States for comments on the proposed amendments;

3

1

2

### High Level End State Process (for all SARPs and GM)

a)	Any defect may be submitted as a formal defect report (with/without a formal 	change proposal) to the “STATES” CCB

b)	Accepted defects require change proposals, which also must be accepted by the 	“STATES” CCB

c)	At a TBD rate, the “STATES CCB” will finalize and adopt a change proposal 	package, prepare such a package in a manner acceptable to the ANC, and 	formally submit same to the ANC.  Note that the ANC requirement to then obtain 	states approval is eliminated in this end state process.

#### Configuration control steps

- Defects are submitted to the CCB process by the ATNP WG, States or Industry.

- The proposed amendments are sent to the “States” CCB.  (The “States” CCB consist of a number of States that have committed to being on this CCB after a formal invitation from the ANC);

- The Chairperson of this “States” CCB submits a complete list of accepted changes to the ATN SARPs.  This is submitted directly to the ANC;

- The ANC via the ANB controls the master version of the ATN SARPs; and

1

2

3

4