ATNP WG1SG2

WP1213

AERONAUTICAL TELECOMMUNICATIONS NETWORK PANEL (ATNP)

WG1 – Systems planning and concept working group

SG2 - SECURITY

8-10 March 1999

Annapolis, MD, USA

Agenda Item

Proposed Validation Approach for ATN Security SARPs

Prepared by M. Bigelow

Presented by M.Bigelow

SUMMARY The paper proposes a methodology for validation of the Security enhancements to the CNS/ATM-2 Package SARPs.

# Background

Three working groups were formed by ATNP/1.  ATNP/2 endorsed the work of these groups having developed and validated the CNS/ATM-1 Package SARPs and Guidance Material. ATNP/2 then tasked these same working groups with the development of Security and Systems Management additions to form CNS/ATM-2 Package SARPs and Guidance Material for review/approval at ATNP/3.  ATNP/2 also tasked the working groups with reporting the results of activities to validate these proposed SARPs.

This working paper proposes a methodology to be adopted by the ATNP working groups and the member organizations to conduct validation projects against the proposed CNS/ATM-2 Package SARPs.

# Discussion

Sub-Volume 1 of the CNS/ATM-2 Package SARPs provides the traceability from the functional requirements, defined in Sub-Volumes 2 through 8, to the system level requirements. These system level requirements can then be traced to the operational and institutional requirements.

In order to undertake a cooperative international program for the validation of the CNS/ATM-2 Package SARPs, a common operational scenario must be defined.  The working groups must endorse a common system-level scenario to be used by the States and organizations participating in the ATNP working groups as a common basis to validate the CNS/ATM-2 functionality. The common operational scenario will, of necessity, be directed toward the use of the CNS/ATM-2 Package applications, upper layers, and internetwork services in test environments. In some cases, these States and organizations will also employ additional operational scenarios representative of the application of the CNS/ATM-2 Package SARPs within their operational domains.

## Define Validation objectives and means

The objectives of SARPs validation are to ensure that the draft CNS/ATM-2 Package SARPs are:

a)	Complete and self-consistent

b)	Unambiguous

- Mutually consistent

and

d)	that they achieve the declared operational and/or institutional requirement.

Validation Objectives (VOs) must be defined for each SARPs Sub-Volume. Each VO will correspond to a specific validation activity (e.g., test, simulation exercise, analysis, etc.) intended to validate a specific functional requirement, for SARPs Sub-Volumes 2 through 8, or a system level requirement, for SARPs Sub-Volume 1. A functional requirement is supported by a collection of one or more lower-level technical requirements (expressed as ‘shall’ statements). Further, the SARPs requirements have been defined in a hierarchical structure and the validation of the structure consists of the following from highest-level to lowest-level:

Note: The term “requirement” in the this material equates to an ICAO standard or recommended practice (i.e., “shall” or “should” statement).

a) System-level requirement

A system level requirement is considered validated when it has been examined and preferably tested to determine that:

-	the collection of functional requirements supporting that system level requirement do in fact collectively provide the specified system capability; and

-	the specification of the system level requirement is true and accurate, unambiguous and not in conflict with any other system level requirements.

b) Functional requirement

A functional requirement is considered validated when it has been examined and preferably tested to determine that:

-	the collection of technical requirements supporting that functional requirement do in fact collectively provide the specified functional capability; and

-	the specification of the function is true and accurate, unambiguous and not in conflict with any other technical function.

c) Technical requirement

Technical requirements represent the lowest level requirements of the CNS/ATM-2 Package SARPs.  Such requirements are associated with “shall” and “should” statements in Sub-Volumes 2 through 8 of the CNS/ATM-2 Package SARPs. A technical requirement is considered validated when it has been examined and preferably tested to determine that it is a true and accurate specification, unambiguous and not in conflict with any other technical requirement.

A operational or institutional requirement is considered to be satisfied when it has been examined to determine that the collection of validated supporting system level requirements do in fact provide the stated operational capability within the scope of the CNS/ATM-2 Package SARPs.

## Create a Validation Data Base tracing requirements at the level necessary to achieve the validation objective

A Validation Data Base (VDB) for each SARPs Sub-Volume, or each Part within a given SARPs Sub-Volume must be developed. These VDBs will then be used as tools for tracking the status and results of the validation activities.

For Sub-Volume 1 SARPs the VDB will comprise the VOs and the following two levels of requirements:

System level requirements

Functional Requirement(s)

For Sub-Volumes 2 through 8 the VDB will comprise the VOs and the following two levels of requirements:

Functional Requirements

Technical Requirements (SHALL’ statement level)

## Define requirements for validation tools

A number of methods including inspection, analysis, simulation and laboratory test tools are available to validate the CNS/ATM-2 Package SARPs. .  At the most comprehensive level of validation, test bed implementations of ATN end systems supporting CNS/ATM-2 Package applications, upper layer and internetwork communications services will be  interconnected through real ATN intermediate systems and real (and emulated) ATN subnetworks.  The use of test aircraft can also provide an increased level of fidelity for the validation tests.

The validation tools must be used as appropriate to support the intended level of validation.  A common approach must be adopted by the ATNP working groups to provide a uniform method of defining the validation tools

## Prepare a validation specification to meet objectives

During previous validation work, the ATNP working groups identified the levels of acceptable validation methods in descending order of preference.  For validation methods a) through e) below, simulation, analysis and/or inspection were used in combination validation tests using the identified level of implementation.

a.	Two or more independently developed interoperating implementations validated by two or more states/organizations.

b.	Two or more independently developed interoperating implementations validated by one state/organization.

c.	One implementation validated by more than one state/organization.

d. 	One implementation validated by one state/organization

e. 	Partial implementation validated by one or more state/organization

f.	Simulation, analysis and inspection only (e.g., verify the ASN.1 compiles correctly, the use of modeling tools, etc.)

g.	Analysis and/or Inspection only

Note:  items a) through e) above may involve prototype implementations.

The minimum acceptable validation method applicable to a given VO will vary depending on the criticality and technical risk of the requirements associated with the VO.

## Conduct validation exercise

Validation should be conducted in a hierarchical fashion. Technical functions should be validated first then the functional requirements, supported by these lower level technical requirements, should be validated.

## Perform analysis and report results

A joint validation subgroup should be formed composed of ATNP WG1/WG2/WG3 members.  This joint validation subgroup will be responsible for ensuring consistent and complete identification of the VOs and consolidation of validation results.  Validation subgroups should also be formed within each working group to report the results for theat working group.  The results of the overall validation activities will then be reviewed and approved by a joint meeting of the three ATNP working groups.

# Recommendation

It is recommended that WG1SG2

- undertake an activity directed to the validation of the Security extensions of the CNS/ATM-2 Package SARPs

- The validation activity be undertaken according to the described approach

- propose that the working groups follow the same described approach for validation of the other elements of the complete CNS/ATM-2 Package to form one coherent package for delivery to ATNP/3