ATNP WG1SG2

- W1S2W1304

- AERONAUTICAL TELECOMMUNICATIONS NETWORK PANEL (ATNP)

- WG1 – Systems planning and concept working group

- SG2 - SECURITY

26-28 May 1999

Naples, Italy

- Agenda Item 2

- Status Files

- Prepared by M. Bigelow

- Presented by M. Bigelow

SUMMARY This paper provides copies of the Deliverables, Actions and Issues files for review and update at the meeting.

| WG1SG2 Deliverable and Action List |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| # |  | Description | Assigned To | Due Date | Status |
| 1 |  | Draft Core SARPs | R. Jones |  | Complete |
| 2 |  | SV1 SARPs updates and additions for Certificate Authorities | M. Bigelow | May 1999 | Open |
| 3 |  | Draft Certification Practices Statement | M. Bigelow | May 1999 | Open |
| 4 |  | Questions and Issues for WG2 and WG3 (Flimsies 2-3 and 2-4) |  |  | Complete |
| 5 |  | Produce Concept of Operations | M. Bigelow | June 1998 (0.1) | Outline accepted. Additional work to be tracked under 19, 17, and 18 |
| 6 |  | Annex 17 and Doc. 8973 recommendations | P. Bourdier & D Stewart | September 1999 | Tabled to follow AI 9 Work in progress under 20 |
| 7 |  | Digital Signature Managed Object fault attempts and failure |  |  | Expanded to A and B below |
|  | A | Addition of high level requirements to SARPs | R. Jones | September 1998 | Included - Closed |
|  | B | Addition of high level requirements to guidance | M. Bigelow | September 1999 |  |
| 8 |  | Recommendations to RTCA 189/EUROCAE 53 on security in the initial ATN implementation | P. Hennig | June 1998 | Deleted as not applicable. |
| 9 |  | Draft ATN Security Policy | P. Bourdier |  |  |
| 10 |  | Track SV work | M. Bigelow | Ongoing | Being tracked through ACTIVITIES file |
| 11 |  | Overall work plan of the subgroup | M. Bigelow | Oct. 1997 | Complete |
| 12 |  | Version 0.1 draft ATN system level security SARPs for Core/SV-1 at a level sufficiently complete for WG2 & WG3 to use as a basis to proceed with the development of the associated detailed SARPs | SG2 | WG1 Oct. 1997 | Complete – accepted as Version 1.0 |
| 13 |  | Version 0.1 draft GM | SG2 | WG1 Oct. 1997 | Complete – remained 0.1 |
| 14 |  | Version 1.x draft ATN security SARPs for Core and SV1 | SG2 | WG1 Feb. 1998 | Complete – Proposed as Version 1.2 in March meeting |
| 15 |  | Version 2.0 Proposed ATN security SARPs text for Core & SV1 | WG1 | March 1998 | Complete – Version 1.2 accepted and increments to 2.0 |
| 16 |  | Version 2.x Proposed ATN security SARPs text for Core & SV1 | SG2 | WG1 June 1998 | Complete – Version 2.1 submitted and accepted. |
| 17 |  | Version 0.y draft GM | SG2 | WG1 June 1998 | Complete – Proposed and accepted. |
| 18 |  | Version 1.x Proposed ATN security GM |  | WG1 Sep. 1998 | Complete – Proposed and accepted. |
| 19 |  | Concept of Operations |  | WG1 March 1998 | Complete – Now part of the overall Guidance Material and will be tracked with it |
| 20 |  | Updates to Annex 17 and Doc 8973 | P. Bourdier | WG1 September 1999 | Working – Annex 17 updates proposed Doc. 8973 under development. Flimsy to WG1 for Secretary to apprise other ICAO groups of ATNP activities related to security. Papers submitted to M11 Preliminary updates to 8973, additional work on Annex 17 and first cut at organizational structure. Additional coordination is needed with Masoud and the ICAO Security office during the September – December time frame to make them aware of the proposed ATN SARPs relative to security |
| 21 |  | Copies of Doc 8973 to SG | M. Bigelow | March 31 | Complete – Not distributed due to limitations in the document. Made available for review at each meeting. Separate copies available on request. |
| 22 |  | Copies of responses to state letter on cryptography import/export limitations | M. Bigelow | March 31 | Complete – Distributed at BOD as WP911. |
| 23 |  | Work with AEEC on definition of how the initial installation and subsequent update of certificates (actually the private key) into the avionics will be done. | P Hennig M. Bigelow | January 18, 1999 |  |
| 24 |  | Develop flimsy on need (or not) to conduct risk/threat analysis on individual application basis. | M. Bigelow | June 21 | Submitted to WG3 as WP13-14. |
| 25 |  | Outline of CAMAL | M. Paydar | August 15 January 99 | Partial – response came in too late for meeting 8 coordinated at meeting 9 with distribution as w1s2w908. Masoud agreed to provide outline of the other two parts (III and IV). Complete – CAMAL delivered to SVT and available from same. |
| 26 |  | Addition of stricture against the use of encryption across administration boundaries | R. Jones | September 1998 | Complete - BOD |
| 27 |  | Pose question to WG1 on consolidation of security guidance into single section or distributed throughout CAMAL | M. Bigelow | June 23, 1998 | Answer at Utrecht was this likely will need to be handled with a mix of the two approaches. There is a section planned for Security but material will need to be in each of the other SV as well |
| 28 |  | Check with JSG on CONOP for input to W1S2 Meeting 10 | M. Bigelow | December 1998 | Complete – Placed on the server at HNL and will be updated on the CENA server |
| 29 |  | Validation Plan | M. Bigelow | May 1999 |  |
| 30 |  | Version y.x Proposed Final ATN Security SARPs text for Core, SV1, & SV8 | SG2 | September 1999 |  |
| 31 |  | Version y.x Proposed Final ATN Security GM | SG2 | December 1999 |  |
| 32 |  | Validation Report | WG1SG2 | November 1999 |  |