# Organizational Matters

Working Group 1 Sub-Group 2 (Security) of the ATN Panel held their thirteenth meeting in Naples hosted by SICTA.

## Introduction of members.

The attendance list is Attachment 2.

## Review of Agenda.

The agreed agenda is Attachment 1.

## Working Papers.

The working paper list is Attachment 3.

## Reviewed M12 report.

### Discussion of 3.1.5

Recall agreement to add confidentiality option to SV8.

Entries will be added to the table defining additional security levels supported. This will be reported to WG1 this as work post ATNP/3.

ACTION: Tom McParland update table in SV-8.

ACTION: Chair add to list for work post-ATNP/3 to be reported to WG1.

### Request from A. Roy to clarify 3.3.1.

ACTION: Chair to update minutes and issue as final.

# Review of  Status

## Deliverable and Action Status

The ACTION list as reported in w1s2m12min was reviewed and updated as follows.

### Item 2 – M. Bigelow reports this is in progress but not complete. Allied Signal offers assistance.

### Item 3 – M. Bigelow reports this is in progress but not complete. Allied Signal offers assistance.

### Item 33 – New. Related to Issue 16 - Implementation of levels of security by applications. Ian Valentine noted at Meeting 12 that the implementations by the A/G applications groups is on an all or nothing basis rather than selection of a level.

ACTION: MPB to generate communiqué to WG3SG2 on the selection of security

The resulting list is in Attachment 4 and is available on the CENA server in the STATUS file.

## Activity Status

The ACTIVITIES list, produced at the Rio meeting for use in coordination of other Working Group activities related to incorporation of Security, was reviewed and updated.

### Added item 9 for WG3SG2 coordination on the selection of security level.

The resulting list is in Attachment 4 and is available on the CENA server in the STATUS file.

## Issues Status

The ISSUES list was reviewed and updated.

### Issue 14 – Answers from ADSP were delivered to WG1 as WP1521 and on to the SG as Flimsy 4. Discussion on specific answers received as follows:

### Question 1 – Does the ADSP have specific requirements that the end user be notified of the presence/absence of security?

Response – opinion of the group was that the end user would only need to be notified in case of the absence of security. The end user would by default assume that security was available.

Subgroup – Considerable discussion on the impact on avionics and any further requirement to signal between peers. Agreed that this is a P2 issue, that the P2 ground would identify the P1 aircraft as non-secure. P1 aircraft would not require retrofit since the ability to establish secure communication never existed so the signaling of presence/absence is not required. P2 aircraft would have to signal.

### Question 2 – In the event of security errors, what other actions should be taken?

Response – 'nature of the risk was not sufficiently clear to allow the ADSP to give detailed guidance' but as a general answer ' \the end user would need to be told and would most certainly revert to voice'. Subgroup – agrees and notes the response.

### Question 3 – Does the ADSP consider that there will be a point in time when non-secure enabled systems may not be given ATC services (sunset dates)?

Response – The answer that they are not the appropriate body was noted.

Subgroup – The subgroup agrees that this should be referred back to WG1 for submission to the appropriate body (possibilities might be ATMCP or ANC). Another option discussed is to include as a part of the issues submitted with the WG1SG2 deliverable to WG1 for preparation for the Panel.

ACTION: Refer final item back to WG1 for decision.

### Question 3 – Does the ADSP consider that there will be a point in time when non-secure enabled systems may not be given ATC services (sunset dates)?

Response – The answer that they are not the appropriate body was noted.

Subgroup – The subgroup agrees that this should be referred back to WG1 for submission to the appropriate body (possibilities might be ATMCP or ANC). Another option discussed is to include as a part of the issues submitted with the WG1SG2 deliverable to WG1 for preparation for the Panel.

ACTION: Refer final item back to WG1 for decision.

The resulting list is in Attachment 4 and is available on the CENA server in the STATUS file.

# Working Session

## Algorithm Selection.

This was the major work item of this meeting.

In summary, the subgroup has agreed to an approach and work is in progress on the details that must be communicated to the other Working Groups. The working session began with a re-cap of the activities since the last WG1SG2 meeting. The work then progressed through the review of several papers related to the details of the approach as it related to upper layer services and IDRP. During this session Aloke Roy acted as Rapporteur, collecting issues. These issues appear as items 18 – 24 in the Security Issues list (Attachment 4 to this report).

ACTION: All – review these issues and provide paper for WG1SG2 meeting 14.

### WP1305 Report of ad-hoc meetings. Presented by M. Bigelow

Recap of work since WG1SG2 meeting 12. Describes the agreed solution in general terms.

## Coordination with other groups

### Upper Later Services.

Papers covered:

1) WP1308 – Upper Layer Authentication Using Hybrid Elliptic Curve Public Key and HMAC Symmetric Key Approach.

2) Flimsy 1 Comments on WP1308.

First day discussion is presentation of WP1308 and review of Flimsy 1. All issues are resolved except signature content (issue of data both in token and out means it is sent twice) and inclusion of counter. Resolution is work these two with Gerard. Discussion is to take place during week of May 31. Second day continue with layout of specific items that are included in the exchanges. Agreement in the end and Simon/Allied will update the paper and coordinate with the SG prior to sending to WG3SG3.

ACTION: Simon to update WO1308 to reflect the agreements and coordinate modifications with the WG1SG2 members.

### Network Layer

WP1309 - IDRP Authentication Scenarios Using A Key Agreement Scheme And A Keyed Message Authentication Code. Presented by T. McParland.

This paper describes the application of the hybrid scheme to IDRP. The paper was presented to WG2 and modified based on input from that group. During review of the paper by WG1SG2 Toli asserts that there is a problem but does not have details. He agrees to review off-line and provide input to Tom.

ACTION: Toli to recall details of specific problem and provide input to Tom.

ACTION: All – review WP1309b and provide any input to Tom prior to 6/18.

## Review New Material for SV-8

### WP1310 – Draft Update Text To Sub-Volume VIII  For Context Management, End System, and Intermediate System Authentication.

Tom presents draft text. The group agrees to the approach being used as appropriate for SV8. Tom (or Jim) will continue with in this manner.

### WP1307 – ATN Security Provisions Doc 9705, Sub-Volume VIII - Version 1.3 Draft Text for X.509 Certificate Specification.

No review.

ACTION: All – review and provide comments for WG1SG2 meeting 14

## Review New Material for Core

### WP1312 – ATN Security Provisions Core ATN SARPs Draft Text.

Changes to 3.4.29 – 3.4.31. Flimsy 6 proposes text. RJ noted and will provide updates.

## Review New Material for SV-1

### WP1313 – Draft Update Text To Sub-Volume I.

No changes.

## Annex 17 Doc 8973 Updates

### No work

## Directory Service Support (time allowing)

Discussion took place Friday morning. Additional coordination needed on these issues:

- Security of the Directory Service. Although the information stored on behalf of Security is not vulnerable the group believes that Directory needs Security Services because of the nature of other information stored for other purposes (NSAPs, etc).

- Shadowing, replication and chaining. To what extent is this being implemented and is it expecting to make use of Security Service.

ACTION: Chair to draft communiqué to WG3SG3, coordinated through TM and IV.

## Review comments on Version 1.0 of Guidance Material (time allowing)

No new material presented. Work in progress.

# Schedule of meetings

Meeting 13 – Naples, Italy. May 26 – 28, 1999

Meeting 14 – July 13 – 15, 1999 Location: FAA Technical Center.

Agreed to dates and location.

Meeting 15 – Proposal for September 8-10 in Toulouse. Conflicts with PIT meeting. Previous week conflict with WG2 IDG.

ACTION: Chair to coordinate with DSF for the possibility of using those facilities and with WG2 Rapporteur for change of dates.

Meeting 16 – Spain October 6-8, 1999. Discussion on possible problem related to overlap with WG1. Resolution is not a problem will have Friday alone.

# Validation Work

### WP1311 – Present Status of Validation Effort.

Presentation focuses on the capabilities of the Mitre ACET lab. This is primarily a router lab. Questions on plans to upgrade to Package 2. Validation of routers likely to involve only two implementations both FAA sponsored (Mitre and Tech Center). No information on what is available in other administrations (France mentioned). Bernie indicates a commitment to augment the lab as necessary and announces that he is looking to determine what other resources are available. T. Georgoulis asks what CM is available. The response is that the Tech Center has a minimal implementation that could be ported. R. Jones reports that J. Moulton's is a state machine implementation only used for earlier validation. Questions relative to overall management of validation effort and whether there is a single control point for all validation. Answer is no but this group is to be focus for security and will be expected to produce a report that covers all security in all Sub-Volumes.

# Other Business

- No other business was proposed and the subgroup adjourned.

Agenda

ATNP Working Group 1 Sub-Group 2 - Security

Thirteenth Meeting – May 26 - 28, 1999

Naples, Italy

- Organizational Matters

  - Introduction of Attendees

  - Review of Agenda

  - Working Papers

  - Review of Draft Meeting Report

- Review of Status – Deliverables, Activities, Issues

- Working Session

  - Algorithm Studies – report of ad-hoc group activities and results

  - Coordination with Other Groups

  - Review New Material for SV-8; Identify material required for completion and responsible member(s).

  - Review New Material for Core; Identify material required for completion and responsible member(s).

  - Review New Material for SV-1; Identify material required for completion and responsible member(s).

  - Directory Service Support

  - Annex 17 Doc 8973 Updates

  - Review comments on Version 1.0 of Guidance Material (time allowing)

- Meeting Schedule

- Validation Work

- Other Business

| P | Name |  | Title/Organization |  | Address (City/Country/Zip) |  | Phone # Fax # |  | Email Address |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Bigelow, Michael P |  | ARINC Fellow |  | MS4-213, 2551 Riva Road Annapolis, MD 21401 USA |  | (410) 266-4378 (410) 266-2820 |  | mpb@arinc.com |
|  |  | Blake-Wilson, Simon |  | Certicom |  | 200 Matheson Blvd W Mississauga, Ontario, Canada |  | 1 905 501 3786 |  | Sblakewilson@certicom.com |
|  |  | Castro, Luiz |  | DEPV- Cecati |  | Aeroporto Santos Dumont 4 ANDAR- Rio de Janeiro Brazil |  | 55 21 814 6584 55 21 814 6692 |  | SDO@novanet.com.br |
|  |  | Cid, Jesùs |  | Spain |  | AENA c/Juan Ignacio Tena, 14 28027 Madrid, Spain |  | 34 91 327 3261 34 91 327 3116 |  | Sscc.jcid@aena.es |
|  |  | Georgoulis, Toli |  | AlliedSignal Inc. Adv. Systems Techn. Group |  | 9140 Old Annapolis Rd. Columbia, MD. 21045 |  | 410 964-4136 410 964-5064 |  | toli.georgoulis@alliedsignal.com |
|  | Hatakenaka, Masami |  | NEC Corporation |  | 29-23 Shiba 5, Minato-ku Tokoyo 108 - 8420 Japan |  | 81-3-3456-7742 81-3-3456-7747 |  | hatakenaka@atc.mt.nec.co.jp |  |
|  |  | Johnson, David |  | Allied Signal |  | 9140 Old Annapolis Rd. Columbia, MD. 21045 |  | 1 410 964 4157 |  | David.Johnson@alliedsignal.com |
|  |  | Jones, Ron |  | FAA Data Link Product Team ASD-140 |  | 800 Independence Ave SW Washington DC 20591 USA |  | 1 202 358 5345 |  | ronnie.jones@faa.gov |
|  |  | Lenz, Jim |  | FAA ATNP Panel Member ATNSI/ACI Program Mgr and Software Lead |  | 800 Independence Ave SW Washington, DC 20591 |  | 1 202 267 8468 1 202 493 5022 |  | Jim.Lenz@faa.gov |
|  |  | Ma, Paul |  | NASA Ames Research Center |  | MS: 233-10 NASA Ames Moffett Field, CA 94035-1000 USA |  | 1 650 604 3586 1 650 604 6999 |  | Pma@mail.arc.nasa.gov |
|  |  | McParland, Tom |  | BCI/FAA |  | William J. Hughes FAA Technical Center ACT-350 Atlantic City Airport Atlantic City, NJ 08405 |  | 1 609 485 5929 1 609 485 5630 |  | Mcparlat@admin.tc.faa.gov |
|  |  | Nunes, Waldir |  | DEPV-BRAZIL |  | AEROPORTO Sanios Dumont-DEPV Rio de Janeiro, Brazil |  | 55 2 1 12122 5236 |  | Wnunes@openlink.com.br |
|  |  | Patel, Vidyut |  | FAA FAA Technical Center ATN & INFOSEC Technical Lead |  | William J. Hughes FAA Technical Center ACT-350 Atlantic City Airport Atlantic City, NJ 08405 |  | 1 609 485 5046 1 609 485 5630 |  | Vidyut.Patel@faa.gov |
|  |  | Ramsey, Bernard |  | FAA ATN/CPDLC Security Manager Lead for AND |  | 800 Independence Ave SW Washington, DC 20591 |  | 1 202 267 8779 |  | Bernard.Ramsey@faa.gov |
|  |  | Roy, Aloke |  | SAR Tech, Inc |  | 401 Bostwick Lane |  | 1 301 527 9004 |  | Aloke.Roy@gte.net |
|  |  | Simpkins, Jim |  | BCI/FAA |  | 901 Route 168 Suite 108A 'Turnersville, NJ 08012 |  | 1 609 228 5757 1 609 228 5756 |  | Jim.CTR.Simpkins@faa.gov |
|  |  | Valentine, Ian |  | Eurocontrol/ECSoft |  | ECSoft, Centennial Court Easthamstead Road Brachnell Berkshire UK RG12 1YQ |  | 44 1344 867199 44 1344 868442 |  | Ian.valentine@ecsoft.co.uk |
|  |  | Wang, John |  | NASA Ames Research Center |  | MS: 233-10 NASA Ames Moffett Field, CA 94035-1000 USA |  | 1 650 604 5525 1 650 604 6999 |  | Jwang@mail.arc.nasa.gov |
|  |  | Zhou, Jeff |  | Allied Signal |  | 9140 Old Annapolis Rd. Columbia, MD. 21045 |  | 1 410 964 4086 |  | Jeff.Zhou@alliedsignal.com |

LIST OF WORKING PAPERS

ATNP WG1 SG2 Thirteenth Meeting

Naples, Italy

26 – 28 May 1999

| No | Agenda Item | Presenter | Title |
| --- | --- | --- | --- |
| WP1301 | 1.2 | M. Bigelow | Agenda |
| WP1302 | 1.4 | M. Bigelow | Draft Report WG1SG2 Meeting 12 |
| WP1303 | 1.3 | M. Bigelow | Working Paper List |
| WP1304 | 2 | M. Bigelow | Status Files |
| WP1305 | 3.1 | M. Bigelow | Report of ad-hoc meetings |
| WP1306 | 4 | M. Bigelow | Meeting Schedule |
| WP1307 | 3.3 | D. Stewart | ATN Security Provisions Doc 9705, Sub-Volume VIII - Version 1.3 Draft Text for X.509 Certificate Specification |
| WP1308 | 3.2 | T. Georgeoulis | Upper Layer Authentication Using Hybrid Elliptic Curve Public Key and HMAC Symmetric Key Approach |
| WP1309 | 3.2 | T. McParland | IDRP Authentication Scenarios Using A Key Agreement Scheme And A Keyed Message Authentication Code |
| WP1310 | 3.3 | T. McParland | Draft Update Text To Sub-Volume VIII For Context Management, End System, and Intermediate System Authentication |
| WP1311 | 5 | B. Ramsey | Present Status of U.S. Validation Efforts |
| WP1312 | 3.4 | R. Jones | Doc 9705, Core – Version ?? Draft Text |
| WP1313 | 3.5 | R. Jones | Doc 9705, Sub-Volume I – Version 6.0 Draft Text |
| WP1314a | 3.2 | T. McParland | Upper Layer Authentication – Discussion Paper |
| FL1 |  | J. Simpkins | Comments to WP1308 |
| FL2 |  | JSG | Request for Information from WG1SG2 – Security. |
| FL3 |  | J Wang | Draft of work past ATNP/3 (Hard copy only) |
| FL4 |  | M. Bigelow | Response from ADSP |
| FL5 |  | T. McParland | Draft Update text for SV8 |
| FL6 |  | S. Blake-Wilson | Proposal for draft text Core items 3.4.29 – 3.4.31. (Hard copy only) |

| WG1SG2 Deliverable and Action List |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| # |  | Description | Assigned To | Due Date | Status |
| 1 |  | Draft Core SARPs | R. Jones |  | Complete |
| 2 |  | SV1 SARPs updates and additions for Certificate Authorities | M. Bigelow | May 1999 | Open |
| 3 |  | Draft Certification Practices Statement | M. Bigelow | May 1999 | Open |
| 4 |  | Questions and Issues for WG2 and WG3 (Flimsies 2-3 and 2-4) |  |  | Complete |
| 5 |  | Produce Concept of Operations | M. Bigelow | June 1998 (0.1) | Outline accepted. Additional work to be tracked under 19, 17, and 18 |
| 6 |  | Annex 17 and Doc. 8973 recommendations | P. Bourdier & D Stewart | September 1999 | Tabled to follow AI 9 Work in progress under 20 |
| 7 |  | Digital Signature Managed Object fault attempts and failure |  |  | Expanded to A and B below |
|  | A | Addition of high level requirements to SARPs | R. Jones | September 1998 | Included - Closed |
|  | B | Addition of high level requirements to guidance | M. Bigelow | September 1999 |  |
| 8 |  | Recommendations to RTCA 189/EUROCAE 53 on security in the initial ATN implementation | P. Hennig | June 1998 | Deleted as not applicable. |
| 9 |  | Draft ATN Security Policy | P. Bourdier |  |  |
| 10 |  | Track SV work | M. Bigelow | Ongoing | Being tracked through ACTIVITIES file |
| 11 |  | Overall work plan of the subgroup | M. Bigelow | Oct. 1997 | Complete |
| 12 |  | Version 0.1 draft ATN system level security SARPs for Core/SV-1 at a level sufficiently complete for WG2 & WG3 to use as a basis to proceed with the development of the associated detailed SARPs | SG2 | WG1 Oct. 1997 | Complete – accepted as Version 1.0 |
| 13 |  | Version 0.1 draft GM | SG2 | WG1 Oct. 1997 | Complete – remained 0.1 |
| 14 |  | Version 1.x draft ATN security SARPs for Core and SV1 | SG2 | WG1 Feb. 1998 | Complete – Proposed as Version 1.2 in March meeting |
| 15 |  | Version 2.0 Proposed ATN security SARPs text for Core & SV1 | WG1 | March 1998 | Complete – Version 1.2 accepted and increments to 2.0 |
| 16 |  | Version 2.x Proposed ATN security SARPs text for Core & SV1 | SG2 | WG1 June 1998 | Complete – Version 2.1 submitted and accepted. |
| 17 |  | Version 0.y draft GM | SG2 | WG1 June 1998 | Complete – Proposed and accepted. |
| 18 |  | Version 1.x Proposed ATN security GM |  | WG1 Sep. 1998 | Complete – Proposed and accepted. |
| 19 |  | Concept of Operations |  | WG1 March 1998 | Complete – Now part of the overall Guidance Material and will be tracked with it |
| 20 |  | Updates to Annex 17 and Doc 8973 | P. Bourdier | WG1 September 1999 | Working – Annex 17 updates proposed Doc. 8973 under development. Flimsy to WG1 for Secretary to apprise other ICAO groups of ATNP activities related to security. Papers submitted to M11 Preliminary updates to 8973, additional work on Annex 17 and first cut at organizational structure. Additional coordination is needed with Masoud and the ICAO Security office during the September – December time frame to make them aware of the proposed ATN SARPs relative to security |
| 21 |  | Copies of Doc 8973 to SG | M. Bigelow | March 31 | Complete – Not distributed due to limitations in the document. Made available for review at each meeting. Separate copies available on request. |
| 22 |  | Copies of responses to state letter on cryptography import/export limitations | M. Bigelow | March 31 | Complete – Distributed at BOD as WP911. |
| 23 |  | Work with AEEC on definition of how the initial installation and subsequent update of certificates (actually the private key) into the avionics will be done. | P Hennig M. Bigelow | January 18, 1999 |  |
| 24 |  | Develop flimsy on need (or not) to conduct risk/threat analysis on individual application basis. | M. Bigelow | June 21 | Submitted to WG3 as WP13-14. |
| 25 |  | Outline of CAMAL | M. Paydar | August 15 January 99 | Partial – response came in too late for meeting 8 coordinated at meeting 9 with distribution as w1s2w908. Masoud agreed to provide outline of the other two parts (III and IV). Complete – CAMAL delivered to SVT and available from same. |
| 26 |  | Addition of stricture against the use of encryption across administration boundaries | R. Jones | September 1998 | Complete - BOD |
| 27 |  | Pose question to WG1 on consolidation of security guidance into single section or distributed throughout CAMAL | M. Bigelow | June 23, 1998 | Answer at Utrecht was this likely will need to be handled with a mix of the two approaches. There is a section planned for Security but material will need to be in each of the other SV as well |
| 28 |  | Check with JSG on CONOP for input to W1S2 Meeting 10 | M. Bigelow | December 1998 | Complete – Placed on the server at HNL and will be updated on the CENA server |
| 29 |  | Validation Plan | M. Bigelow | May 1999 |  |
| 30 |  | Version y.x Proposed Final ATN Security SARPs text for Core, SV1, & SV8 | SG2 | September 1999 |  |
| 31 |  | Version y.x Proposed Final ATN Security GM | SG2 | December 1999 |  |
| 32 |  | Validation Report | WG1SG2 | November 1999 |  |
| 33 |  | Communique to WG3SG2 on the selection of security level. | MPB |  |  |

| Working Group Activities related to Incorporation of Security |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Item | WG | SWG | Sub-Volume | Responsible | Activities | Due Date | Status |
| 1 | WG1 | SG2 | SV-1 | M. Bigelow | Track SV work | June 1999 |  |
| 2 | WG3 |  | SV-6 | T. Kerr | Coordination only |  |  |
| 3 | WG3 | SG3 | SV-4 | S. Van Trees & Gerard Mittaux-Biron | WG3/SG3 is developing the Secure Dialogue Service (SDS). The DS currently offer a security requirements parameter, which maps to the authentication requirements field in ACSE. The SDS offers authentication of the dialogue and digital signature of the data of the dialogue. The SDS is based on GULS and X.509. | January 1999 | W3WP1424 (w1s2w912) input to Bordeaux. The SG will review the paper in detail and comments will be covered at meeting 10 in Phoenix. |
| 4 | WG2 | None | SV-5 | Jim Moulton | WG2 is currently investigating the addition of Type 2 (strong) authentication for IDRP routing exchanges. For ground-ground exchanges, standard use of X.509 certificates is possible. For air-ground exchanges, a method of certificate use that does not require additional air-ground messages is anticipated. IDRP authentication first draft should be available by the Utrecht meeting. | June 1998 | Target draft SARPs January 1999 Question raised – will any A/G router NOT support logon unless there is GG connectivity available |
| 5 | WG3 | SG3 | SV-7 | S. Van Trees & J. Moulton | ASN.1, X.509 Certificate, Cryptography Algorithm(s) | January 1999 | Algorithm investigation and selection moved to WG1SG2 X.509 profile in progress |
| 6 | WG3 | SG1 | SV-3 | J.M. Vacher | Selection of MHS Security Elements of Service (through a Security Class of the SEC Optional Functional Group defined in ISO MHS ISPs). This selection needs to offer a suitable protection against identified threats to the AMHS. Possible use of X.509 in this context will be investigated. | September 1998 | w1s2w910 – AMHS Security operation using Security Class 0. Based on paper presented to WG3 (WP225) Presented by Jean-Marc Vacher SG will review the paper in detail and prepare comments for Meeting 10 |
| 7 | WG1 | SG2 | SV-6 | K. Nguyen | Definition of requirements of Security Management | September 1998 | Will produce for May 1999 |
| 8 | WG1 | SG2 | SV-8 | M. Bigelow | Definition of security algorithm | January 1999 | Work in progress. SME have recommended a hybrid system. Investigation expanded to selection of algorithms for both asymmetric and symmetric. Considerable work done between M12 and M13. Hybrid system definition presented to M13. |
| 9 | WG3 | SG3 | SV-4 | Editors | Selection of Security Level | December 1999 |  |

| WG1 SG2 – Security Issues List |  |  |  |
| --- | --- | --- | --- |
| # | Issue | Comments | Status |
| 1 | The relationship between the Certification Authority (CA) hierarchies and the ATN addressing and ATN router hierarchies. | Current thinking is that there is no relationship necessary between the Certification Authority (CAs) hierarchies and the ATN addressing and ATN router hierarchies | Closed |
| 2 | The institutional issues related to CA and the nature of bilateral agreements that would be needed among the highest tier of CA. | Material is planned for: 1. Core and SV-1 SARPs 2. Concept of Operations 3. Global ATN Security Policy | Ongoing |
| 3 | The institutional issues that are related to the use of cryptography as these may impact the specific cryptographic algorithm selected for use by the ATN. | Maintain approach as use of cryptography only for authentication. Masoud transmitted request to all administrations to provide information on government restrictions on import/export of cryptography and indicated that earliest likely return would be December 1997. Responses received from five states | Ongoing |
| 4 | Transition issues (e.g., where some users support Package-1 with no support for security provisions while others support Package-2 of the ATN SARPs that includes security provisions) | Included in SARPs as requirement to maintain backward compatibility. | Closed |
| 5 | The interrelationship needed between the certificate authorities of the States and those of airlines, airspace users and service providers. | Proposed as set of CA certified to a common specification | Closed |
| 6 | Application of Security to ATSMHS | Input from WG3 needed; This item is being worked under ACTIVITIES #6 | Ongoing |
| 7 | Certificate assignment to Airman or Airframe | Current position of WG2 is that certificates for ATS should be on airframe basis. Included in SARPs as assignment to airframe. Remaining investigation on whether this should be at 24-bit id or application. | Resolved – with some ongoing |
| 8 | Initial load of certificate/key into avionics | Action to P. Hennig and M. Bigelow to work with AEEC – ACTION #23 | Ongoing |
| 9 | Need for risk/threat analysis to determine exact nature of changes to application SARPs | Action to M. Bigelow to respond to WG3 (SG2). | WP1314 submitted to WG3. Awaiting response. |
| 10 | Rule(s) for operation in case of revoked or expired certificate. | Corollaries to this rule are operation during system failure. A possible approach to coverage of this issue was proposed in the form of consideration of a backup certificate |  |
| 11 | Bi-directional AG IDRP authentication | Papers are solicited. WG1SG2 will determine if this is a requirement and if so will refer to WG2 for specifics on an appropriate mechanism. | Papers reviewed in M11. Resolution that a hard requirement exists for the ground to be able to authenticate the aircraft. The reverse direction will be worked as an option. Ongoing work defining overall mechanism will consider developing a mechanism to support bi-directional AG IDRP. |
| 12 | TEMPEST Risk Analysis | WG1SG2 must determine if this is needed. Papers are solicited. |  |
| 13 | Random number generation | Ensure (how?) that key generation methods that require random numbers produce real randomness rather than pseudo. |  |
| 14 | Action on authentication failure | Sent flimsy to ADSP | Response received as WP15-21 (WG1) Only remaining issue is what organization establishes sunset dates. Refer back to WG1. |
| 15 | Use of separate keys for signing and encryption (key exchange) | Recommendation is that different keys be used for encryption from those used for signing. Consideration must be given to storage and complexity of resultant system. |  |
| 16 | Implementation of levels of security by applications | Ian Valentine noted at Meeting 12 that the implementations by the A/G applications groups is on an all or nothing basis rather than rather than selection of a level. | Action to MPB to generate communiqué to WG3SG2 on the selection of security |
| 17 | How would certificates be revoked? |  |  |
| 18 | What is the CA hierarchy and the CA relationship? Is there a need for cross certification? |  |  |
| 19 | After the CM dialogue has been initiated, the subsequent application dialogues can be both air or ground initiated. The proposed security architecture should not preclude one or the other. |  |  |
| 20 | Should ground applications access a certificate authority (CA) directly to retrieve certificates or should they rely on the ground CMA to validate required certificates and only pass the public key information to the applications? |  |  |
| 21 | A standard notation should be adopted for security functions and it should be used consistently on all related ATN documents. The notations provided in WP1308 can be used as a starting point and should follow the ANSI 9.63 standard as the prime governing document. |  |  |
| 22 | A National Common Criteria (required security levels and performance requirements) should be specified in ATN sub-volume 8. [One option is to follow the US FIPS-140] |  |  |
| 23 | Should the certificates (of ground CMAs and ground applications) be transferred over the air/ground interface or should they be pre-stored in the aircraft? |  |  |
| 24 | How will the security SARPs be validated? What validation coordination is necessary? |  |  |