W1S2W8-4

AERONAUTICAL TELECOMMUNICATIONS NETWORK PANEL (ATNP)

WG1 – Systems planning and concept working group

SG2 - SECURITY

26-28 August 1998

Toulouse, France

Agenda Item 2,3,4

Status Files

Prepared by M. Bigelow

Presented by M. Bigelow

SUMMARY This paper provides copies of the Deliverables, Actions and Issues files for review and update at the meeting.

| # |  | Description | Assigned To | Due Date | Status |
| --- | --- | --- | --- | --- | --- |
| 1 |  | Draft Core SARPs | R. Jones |  | Complete |
| 2 |  | SV1 SARPs updates and additions for Certificate Authorities | M. Bigelow |  | Open |
| 3 |  | Draft Certification Practices Statement | M. Bigelow |  | Open |
| 4 |  | Questions and Issues for WG2 and WG3 (Flimsies 2-3 and 2-4) |  |  | Complete |
| 5 |  | Produce Concept of Operations | M. Bigelow | June 1998 (0.1) | Outline accepted. Additional work to be tracked under 19, 17, and 18 |
| 6 |  | Annex 17 and Doc. 8973 recommendations | P. Bourdier & D Stewart |  | Tabled to follow AI 9 Work in progress under 20 |
| 7 |  | Digital Signature Managed Object fault attempts and failure |  |  | Expanded to A and B below |
|  | A | Addition of high level requirements to SARPs | R. Jones | September 1998 |  |
|  | B | Addition of high level requirements to guidance | M. Bigelow | September 1998 |  |
| 8 |  | Recommendations to RTCA 189/EUROCAE 53 on security in the initial ATN implementation | P. Hennig | June 1998 | Deleted as not applicable. |
| 9 |  | Draft ATN Security Policy | P. Bourdier |  |  |
| 10 |  | Track SV work | M. Bigelow | Ongoing |  |
| 11 |  | Overall work plan of the subgroup | M. Bigelow | Oct. 1997 | C |
| 12 |  | Version 0.1 draft ATN system level security SARPs for Core/SV-1 at a level sufficiently complete for WG2 & WG3 to use as a basis to proceed with the development of the associated detailed SARPs | SG2 | WG1 Oct. 1997 | C – accepted as Version 1.0 |
| 13 |  | Version 0.1 draft GM | SG2 | WG1 Oct. 1997 | C – remained 0.1 |
| 14 |  | Version 1.x draft ATN security SARPs for Core and SV1 | SG2 | WG1 Feb. 1998 | C – Proposed as Version 1.2 in March meeting |
| 15 |  | Version 2.0 Proposed ATN security SARPs text for Core & SV1 | WG1 | March 1998 | C – Version 1.2 accepted and increments to 2.0 |
| 16 |  | Version 2.x Proposed ATN security SARPs text for Core & SV1 | SG2 | WG1 June 1998 | Version 2.1 submitted and accepted. |
| 17 |  | Version 0.y draft GM | SG2 | WG1 June 1998 | Future |
| 18 |  | Version 1.x Proposed ATN security GM |  | WG1 Sep. 1998 | Future |
| 19 |  | Concept of Operations |  | WG1 March 1998 | Now part of the overall Guidance Material and will be tracked with it |
| 20 |  | Updates to Annex 17 and Doc 8973 | P. Bourdier | WG1 June 1999 | Annex 17 updates proposed Doc. 8973 under development. Flimsy to WG1 for Secretary to apprise other ICAO groups of ATNP activities related to security. |
| 21 |  | Copies of Doc 8973 to SG | M. Bigelow | March 31 |  |
| 22 |  | Copies of responses to state letter on cryptography import/export limitations | M. Bigelow | March 31 |  |
| 23 |  | Work with AEEC on definition of how the initial installation and subsequent update of certificates (actually the private key) into the avionics will be done. | P Hennig M. Bigelow | January 18, 1999 |  |
| 24 |  | Develop flimsy on need (or not) to conduct risk/threat analysis on individual application basis. | M. Bigelow | June 21 | Submitted to WG3 as WP13-14 |
| 25 |  | Outline of CAMAL | M. Paydar | August 15 |  |
| 26 |  | Addition of stricture against the use of encryption across administration boundaries | R. Jones | September 1998 |  |
| 27 |  | Pose question to WG1 on consolidation of security guidance into single section or distributed throughout CAMAL | M. Bigelow | June 23, 1998 |  |

| Item | WG | SubWG | Sub-Volume | Responsible | Activities | Due Date |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | WG1 | SG2 | SV-1 | M. Bigelow | Track SV work | June 1999 |
| 2 | WG3 |  | SV-6 | T. Kerr | Coordination only |  |
| 3 | WG3 | SG3 | SV-4 | S. Van Trees (P) & Gerard Mittaux-Biron | WG3/SG3 is developing the Secure Dialogue Service (SDS). The DS currently offer a security requirements parameter, which maps to the authentication requirements field in ACSE. The SDS offers authentication of the dialogue and digital signature of the data of the dialogue. The SDS is based on GULS and X.509. | January 1999 |
| 4 | WG2 | None | SV-5 | Jim Moulton | WG2 is currently investigating the addition of Type 2 (strong) authentication for IDRP routing exchanges. For ground-ground exchanges, standard use of X.509 certificates is possible. For air-ground exchanges, a method of certificate use that does not require additional air-ground messages is anticipated. IDRP authentication first draft should be available by the Utrecht meeting. | June 1998 |
| 5 | WG3 |  | SV-7 | S. Van Trees & J. Moulton | ASN.1, X.509 Certificate, Cryptography Algorithm(s) | January 1999 |
| 6 | WG3 | SG1 | SV-3 | J.M. Vacher | Selection of MHS Security Elements of Service (through a Security Class of the SEC Optional Functional Group defined in ISO MHS ISPs). This selection needs to offer a suitable protection against identified threats to the AMHS. Possible use of X.509 in this context will be investigated. | September 1998 |
| 7 | WG1 | SG2 | SV-6 | M. Bigelow | Definition of requirements of Security Management | September 1998 |

| # | Issue | Comments | Status |
| --- | --- | --- | --- |
| 1 | The relationship between the Certification Authority (CA) hierarchies and the ATN addressing and ATN router hierarchies. | Current thinking is that there is no relationship necessary between the Certification Authority (CAs) hierarchies and the ATN addressing and ATN router hierarchies | Closed |
| 2 | The institutional issues related to CA and the nature of bilateral agreements that would be needed among the highest tier of CA. | Material is planned for: 1. Core and SV-1 SARPs 2. Concept of Operations 3. Global ATN Security Policy | Ongoing |
| 3 | The institutional issues that are related to the use of cryptography as these may impact the specific cryptographic algorithm selected for use by the ATN. | Maintain approach as use of cryptography only for authentication. Masoud transmitted request to all administrations to provide information on government restrictions on import/export of cryptography and indicated that earliest likely return would be December 1997. Responses received from five states | Ongoing |
| 4 | Transition issues (e.g., where some users support Package-1 with no support for security provisions while others support Package-2 of the ATN SARPs that includes security provisions) | Included in SARPs as requirement to maintain backward compatibility. | Closed |
| 5 | The interrelationship needed between the certificate authorities of the States and those of airlines, airspace users and service providers. | Proposed as set of CA certified to a common specification | Closed |
| 6 | Application of Security to ATSMHS | Input from WG3 needed; This item is being worked under ACTIVITIES #6 | Ongoing |
| 7 | Certificate assignment to Airman or Airframe | Current position of WG2 is that certificates for ATS should be on airframe basis. Included in SARPs as assignment to airframe. Remaining investigation on whether this should be at 24-bit id or application. | Resolved – with some ongoing |
| 8 | Initial load of certificate/key into avionics | Action to P. Hennig and M. Bigelow to work with AEEC – ACTION #23 | Ongoing |
| 9 | Need for risk/threat analysis to determine exact nature of changes to application SARPs | Action to M. Bigelow to respond to WG3 (SG2). WP1314 submitted to WG3 | Awaiting response from WG3 |