ATNP WG1

WP11-16

AERONAUTICAL TELECOMMUNICATIONS NETWORK PANEL (ATNP)

WG1 – Systems planning and concept working group

11 – 12 March 1998

Rio de Janeiro, Brazil

Agenda Item 3 – Sub Group Reports

Sub Group 2 Chairman’s Report

Presented by M. Bigelow

SUMMARY This paper outlines the progress made by SG2 since the 10th meeting of WG1.

# 1.	Introduction

The purpose of this working paper is to report to WG1 on the activities and results of the Security Subgroup (SG2) since the WG1/10 meeting held in Redondo. In its’ recommendations the paper request specific input from WG1, WG2 and WG3.

# 2.	Work Plan

2.1 The subgroup has held two meetings during this time.

2.2 The work plan proposed to WG1 at Langen consists of investigation of a number of issues associated with utilization of security services, conduct of several activities related to investigation of operational requirements and development of a number of specific products. Changes to the version numbering have been made to allow incrementing of drafts produced for each subgroup meeting and includes a proposal that WG1 baseline at its’ meeting to Version 1.0, 2.0, etc. The revised product development plan is included in Section 3 below.

2.3 Progress has been made on all parts of the work plan with the specifics detailed in Section 3.

2.4 Updates have been made to the draft Core and SV-1 SARPs. While some of these updates were editorial there were changes made to the provision for optional assignment of certificates to either aircrew or airframe. The current SG2 position is that the assignment should be to airframe. SG2 further solicits input from WG1 on whether this airframe should be at the level of the ICAO 24 bit id or lower (i.e. at the individual application level).

2.5 Investigation of the existing ICAO framework for security and applicability of Annex 17 by Patrick Bourdier resulted in several proposed changes to Annex 17 and the recognition that updates will be needed in Doc 8973. These updates are under development. The due date for all these changes is the WG1 meeting prior to the Panel meeting. SG2 felt that early notice to other ICAO bodies of these proposed changes and the need to consider security for communications systems resulted in Flimsy 2. SG2 proposes that WG1 request that the ATNP secretary coordinates the attachment to this flimsy with the appropriate ICAO bodies.

2.6 SG2 needs to coordinate the development of security specifics in the various SVs. SG2 requests WG1 to propose time be allocated to this in the JWG.

# 3.	Work progress

## 3.1	WG1 SG2 Issues

Specific issues being investigated and accounted for by SG2 include:

| # | Issue | Comments | Status |
| --- | --- | --- | --- |
| 1 | The relationship between the Certification Authority (CAs) hierarchies and the ATN addressing and ATN router hierarchies. | Current thinking is that there is no relationship necessary between the Certification Authority (CAs) hierarchies and the ATN addressing and ATN router hierarchies | Closed |
| 2 | The institutional issues related to CAs and the nature of bilateral agreements that would be needed among the highest tier of CAs. |  | Ongoing |
| 3 | The institutional issues that are related to the use of cryptography as these may impact the specific cryptographic algorithm selected for use by the ATN. | Maintain approach as use of cryptography only for authentication. Masoud transmitted request to all administrations to provide information on government restrictions on import/export of cryptography and indicated that earliest likely return would be December 1997. |  |
| 4 | Transition issues (e.g., where some users support Package-1 with no support for security provisions while others support Package-2 of the ATN SARPs that includes security provisions) | Included in SARPs as requirement to maintain backward compatibility. | Closed |
| 5 | The interrelationship needed between the certificate authorities of the States and those of airlines, airspace users and service providers. | Proposed as set of CA certified to a common specification | Closed |
| 6 | Application of Security to ATSMHS | Input from WG3 needed | Ongoing |
| 7 | Airman vs. Airframe | Current position of WG2 is that certificates for ATS should be on airframe basis. Remaining investigation on whether this should be at 24-bit id or application. |  |

## 3.2	WG1 SG2 Products

SG2 is developing the following products.

| Item | WG1/SG2 Products | Due Date(s) | Status |
| --- | --- | --- | --- |
| 1 | Overall work plan of the subgroup | Oct. 1997 | Unchanged (other than version numbering) from WG1/9 |
| 2 | Ver. 0.x draft ATN system level security SARPs for Core/SV-1 at a level sufficiently complete for WG2 & WG3 to use as a basis to proceed with the development of the associated detailed SARPs (Proposed to WG1 as Ver 1.0) | WG1 Oct. 1997 | Supplied to WG1/10 as WP10-18 and WP10-19 |
| 3 | Ver. 0.x draft GM | WG1 Oct 1997 | Supplied as WG1SG2WP3-7 |
| 4 | Ver. 1.x draft ATN security SARPs for Core and SV1 | WG1 March 1998 | Supplied as attachments to this report |
| 5 | Ver. 2.x Proposed ATN security SARPs text for Core & SV1 | WG1 June 1998 | Future |
| 6 | Ver. 0.y draft GM | WG1 June 1998 | Future |
| 7 | Ver. 1.0 Proposed ATN security GM | WG1 Sept 1998 | Future |
| 8 | Concept of Operations | WG1 March 1998 | Not complete new due date June 1998 |
| 9 | Updates to Annex 17 and Doc 8973 | WG1 June 1999 | Annex 17 updates proposed, Doc 8973 under development. Flimsy to WG1 for Secretary to apprise other ICAO groups of ATNP activities related to security. |

## 3.3	WG1 SG2 Activities

Activities related to the products assigned to SG2 are defined in the following table.

| Item | Activity | Due Date(s) | Status |
| --- | --- | --- | --- |
| 1 | Coordinate with the ATNP WG2 and WG3 subgroups to solicit their comments on the WG1 documentation, from the WG1 July 1997 meeting, on the high-level ATN security strategy | July - Oct. 1997 | Closed |
| 2 | Hold subgroup meetings to prepare Ver 0.1 | Aug – Sep 1997 |  |
| 3 | Coordinate with WG2 and WG3 to insure consistency between the security provisions defined across the SARPs sub- volumes | on-going (each SG meeting) | Coordination has not been good and to correct the SG request time be given to this in the JWG |
| 4 | Provide subgroup status reports to WG1 | each WG1 meeting |  |
| 5 | Investigate Operational Requirements | Sept 1997 | Submitted flimsy from Langen to ADSP requesting confirmation of proposed Security Strategy. Response from Chris Dalton indicates earliest feed back will likely be after June 1998. Have received copies of IFALPA Position Statement; following up with Patrick Bourdier for additional input. |

# 4.	Recommendations

- The Working Group is invited to note WP11-15 and 11-14 as Version 1.1 draft SARPs for Core and SV-1 respectively.

- The Working Group is requested to review Flimsy 10-2 and request that the ATNP secretary coordinate the attachment to this flimsy with the appropriate ICAO bodies.

- The Working Group is requested to provide input to SG2 on the issue of the appropriate airframe level at which assignment of certificates should be done.

- The Working Group is requested to request time in the JWG schedule to allow SG2 to coordinate work planning with the other Working Groups.