ATNP WG1SG2

WP2004

AERONAUTICAL TELECOMMUNICATIONS NETWORK PANEL (ATNP)

WG1 – Systems planning and concept working group

SG2 - SECURITY

17 – 20 July 2000

Toulouse, France

Agenda Item 2

Status File

Prepared by M.Bigelow

Presented by M.Bigelow

SUMMARY The attached files represent the status of deliverables, actions and issues as of Meeting 19..

| WG1SG2 Deliverable List |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| # |  | Description | Assigned To | Due Date | Status |
| 9 |  | Draft ATN Security Policy (Guidance for Doc 8973) | P. Bourdier | Open | Post ATNP/3 |
| 20 |  | Updates to Annex 17 and Doc 8973 | P. Bourdier | Open | Post ATNP/3 Working – Annex 17 updates proposed Doc. 8973 under development. Flimsy to WG1 for Secretary to apprise other ICAO groups of ATNP activities related to security. Papers submitted to M11 Preliminary updates to 8973, additional work on Annex 17 and first cut at organizational structure. Additional coordination is needed with Masoud and the ICAO Security office during the September – December time frame to make them aware of the proposed ATN SARPs relative to security |
| 30 |  | Version y.x Proposed Final ATN Security SARPs text for Core, SV1, & SV8 | SG2 | December 1999 | Complete – New item opened to track SV8 only. Tentative Complete – Proposed to TYO as Core Version – Handled by WG1 SV1 Version – Handled by WG1 SV8 Version 2.0 |
| 31 |  | Version y.x Proposed Final ATN Security GM | SG2 | July 2000 |  |
| 32 |  | Validation Report | WG1SG2 | July 2000 | W1WP1712 Draft Validation Report outlines the approach. |
| Action List |  |  |  |  |  |
| 7 |  | Digital Signature Managed Object fault attempts and failure |  |  | Expanded to A and B below (A completed) |
|  | B | Addition of high level requirements to guidance | M. Bigelow | July 2000 |  |
| 23 |  | Work with AEEC on definition of how the initial installation and subsequent update of certificates (actually the private key) into the avionics will be done. | P Hennig M. Bigelow | July 2000 | To be proposed to AEEC User Forum (June in BRU) as work action. Subsequent email exchanges between P. Hennig and M. Bigelow resulted in agreement that it is premature to propose work action to AEEC. Proposed instead: - Develop a concepts paper in ATNP WG-B that addresses both the avionics impact and the sunset issue - Prepare presentation to the Datalink Users Forum (possibly in Bangkok 13-14 September) but not later than January/February 2001 in the USA. - If industry is motivated to develop corresponding AEEC specifications, action would fall to the ATN Working Group under the Datalink Systems Subcommittee. |

| Working Group Activities related to Incorporation of Security |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Item | WG | SWG | Sub-Volume | Responsible | Activities | Due Date | Status |
| 1 | WG1 | SG2 | SV-1 | M. Bigelow | Track SV work | June 1999 | Generally complete additional work is clean-up and validation. |
| 2 | WG3 |  | SV-6 | T. Kerr | Coordination only |  | Complete |
| 3 | WG3 | SG3 | SV-4 | S. Van Trees & Gerard Mittaux-Biron | WG3/SG3 is developing the Secure Dialogue Service (SDS). The DS currently offer a security requirements parameter, which maps to the authentication requirements field in ACSE. The SDS offers authentication of the dialogue and digital signature of the data of the dialogue. The SDS is based on GULS and X.509. | January 1999 | W3WP1424 (w1s2w912) input to Bordeaux. The SG will review the paper in detail and comments will be covered at meeting 10 in Phoenix. Complete – SARPs submitted to TYO |
| 4 | WG2 | None | SV-5 | Jim Moulton | WG2 is currently investigating the addition of Type 2 (strong) authentication for IDRP routing exchanges. For ground-ground exchanges, standard use of X.509 certificates is possible. For air-ground exchanges, a method of certificate use that does not require additional air-ground messages is anticipated. IDRP authentication first draft should be available by the Utrecht meeting. | June 1998 | Complete. Target draft SARPs January 1999 Question raised – will any A/G router NOT support logon unless there is GG connectivity available - Depends on local policy. Complete |
| 5 | WG3 | SG3 | SV-7 | S. Van Trees & J. Moulton | ASN.1, X.509 Certificate, Cryptography Algorithm(s) | January 1999 | Algorithm investigation and selection moved to WG1SG2 X.509 profile in progress Complete |
| 6 | WG3 | SG1 | SV-3 | J.M. Vacher | Selection of MHS Security Elements of Service (through a Security Class of the SEC Optional Functional Group defined in ISO MHS ISPs). This selection needs to offer a suitable protection against identified threats to the AMHS. Possible use of X.509 in this context will be investigated. | September 1998 | w1s2w910 – AMHS Security operation using Security Class 0. Based on paper presented to WG3 (WP225) Presented by Jean-Marc Vacher SG will review the paper in detail and prepare comments for Meeting 10 Complete – SARPs submitted to TYO? |
| 7 | WG1 | SG2 | SV-6 | K. Nguyen | Definition of requirements of Security Management | September 1998 | Will produce for May 1999 Complete |
| 8 | WG1 | SG2 | SV-8 | M. Bigelow | Definition of security algorithm | January 1999 | Work in progress. SME have recommended a hybrid system. Investigation expanded to selection of algorithms for both asymmetric and symmetric. Considerable work done between M12 and M13. Hybrid system definition presented to M13. Complete SARPs submitted to TYO |
| 9 | WG3 | SG2 | SV-4 | Editors (JH, GS, FP) | Selection of Security Level | December 1999 | Complete – Selection by application. |

| WG1 SG2 – Security Issues List |  |  |  |
| --- | --- | --- | --- |
| # | Issue | Comments | Status |
| 2 | The institutional issues related to CA and the nature of bilateral agreements that would be needed among the highest tier of CA. | Material is planned for: 1. Core and SV-1 SARPs 2. Concept of Operations 3. Global ATN Security Policy | Ongoing |
| 3 | The institutional issues that are related to the use of cryptography as these may impact the specific cryptographic algorithm selected for use by the ATN. | Maintain approach as use of cryptography only for authentication. Masoud transmitted request to all administrations to provide information on government restrictions on import/export of cryptography and indicated that earliest likely return would be December 1997. Responses received from five states | Ongoing. Changed at WG1/16 with introduction of encryption by IFALPA. – Post ATNP/3 |
| 8 | Initial load of certificate/key into avionics | Action to P. Hennig and M. Bigelow to work with AEEC – ACTION #23 | Ongoing |
| 12 | TEMPEST Risk Analysis | WG1SG2 must determine if this is needed. Papers are solicited. | WP1405 presented. Agreement that something is needed. Evaluation needed of the applicability of FIPS 140-1 and possibility of establishment of ATN Common Criteria. |
| 15 | Use of separate keys for signing and encryption (key exchange) | Recommendation is that different keys be used for encryption from those used for signing. Consideration must be given to storage and complexity of resultant system. | Encryption is Post ATNP/3 |
| 21 | A standard notation should be adopted for security functions and it should be used consistently on all related ATN documents. The notations provided in WP1308 can be used as a starting point and should follow the ANSI 9.63 standard as the prime governing document. | The group agrees and this will be followed | In progress |
| 22 | A National Common Criteria (required security levels and performance requirements) should be specified in ATN sub-volume 8. [One option is to follow the US FIPS-140] |  | No input. |
| 25 | Security for GACS | GACS does not utilize CM and so is outside the approach specified for ATC applications | Initially planned as Post ATNP/3, Work has been done but is currently stuck on the issue of unambiguous identification. GACS uses PSAP and current Security Services uses AE-Title. |
| 26 | Security additions to Connectionless Transport | Connectionless was not considered during the initial evaluation of Security requirements; there has been discussion of making the necessary changes prior to ATNP/3 but this has not been resolved. | OPEN |
| 27 | Signal for Common Key vs. Separate Key | Current approach is a Boolean signal indicating that all applications (of one type) within a given CM Domain all share a common key pair or each has a different. | OPEN |
| 28 | Control (Management) of out of Domain aircraft | Must include capability to 'interact' with applications in other domains |  |