Current WG2 Draft Action List

DRAFT 2

# 5.	Action List from 6th Meeting

| Ref | Deliverable | Status | By |
| --- | --- | --- | --- |
| WG2-8 | Review and agree ATN User Requirements, submit Defect Reports and supporting draft Change Proposals EUROCONTROL*/ GERMANY/JAPAN/US/ UK | On-going Note it was agreed at WG2/6 to incorporate actions 3/4 and 3/6. The scope of 2-8 was therefore extended to include operational requirements. | -------- |
|  | MELBOURNE WG |  |  |
|  | TOULOUSE WG |  |  |
|  | Fair Oaks |  |  |
| Action - 4/1 | To develop high level proposals for CNS/ATM-2 internet requirements for presentation to the October ATNP WG meetings. | - US - On-going | 19/1 |
|  | ROME |  |  |
|  | Banff |  |  |
| 6/8 | To make the AMSS SARPS Validation Report available at WG2/7 | Ron Cossa | WG2/7 |
| 6/14 | To submit DR and Draft CP to CCB proposing corrections to traffic type terminology | Mr. Sharma | 3/11 |
| 6/22 | To provide IATA tool specification information based on guidance provided as a result of 6/17 | Mr. Hennig | 19/1 |
| 6/28 | To provide consolidated draft guidance material to Rapporteur | Mr. Pellegrino | 22/1 |
|  |  |  | 22/1 |
|  |  |  | 31/12 |
| 6/31 | To complete draft Section 3 of Guidance Material | Mr. Sharma/Mr. Hennig | 3/12 |
| 6/33 | To complete draft Section 5 of Guidance Material | Mr. Roy | 31/12 |
| 6/35 | To complete draft Section 7 of Guidance Material | Mr. Hennig | 31/12 |
|  | Brisbane |  |  |
| 7/1 | Submit CP for DR 68 related to “RDI” terminology | H Hof |  |
| 7/2 | Section 4 GM to include amendments to subnetwork priority mapping table based on DR 70. | H Hof |  |
| 7/3 | Section 4 GM to address issues raised in DR’s 10, 19 & 50 | H Hof |  |
| 7/4 | Submit CP for DR 31 | H Hof |  |
| 7/5 | Submit CP for DR 44 | H Hof |  |
| 7/6 | Submit CP for DR 46 | KP Graf |  |
| 7/7 | Submit CP for DR 63 (Security parameter settings in BISPDUs) | H Hof |  |
| 7/8 | Submit CP related to procedures required for policy based route aggregation & policy based route information reduction based on WP/199. | H Hof |  |
| 7/9 | Continue simulation work in order to provide optimal values for parameters in adopted Congestion Management algorithm (WP/197, 231) | H Hof |  |
| 7/10 | Submit CP’s for WG agreed defects proposed in WP/221 | JM Crenais |  |
| 7/11 | Submit DR & CP based on Section 2.2 of WP/221 | JM Crenais |  |
| 7/12 | Submit DR & CP based on Section 5 of WP/221 | JM Crenais |  |
| 7/13 | Submit DR based on Section 7 of WP/221 (traffic type semantic & handling within IS’s) | F Colliver |  |
| 7/14 | Submit DR & CP in order to align Chapter 2 & Chapter 6 with reference to security classification. | JM Crenais |  |
| 7/15 | Review CIDIN SNDCF SARPs in Sub-Vol V & , if appropriate, submit DR’s & CP’s taking into account WP/230 & applicable ASPP material. | R Cossa |  |
| 7/16 | Replace Sub-Vol. V Foreward with WP/228. | JM Crenais |  |
| 7/17 | Replace Sub-Vol. V Introduction with WP/229 as amended by WG. | JM Crenais |  |
| 7/18 | Submit CP based on WP/236 | H Hof |  |
| 7/19 | Submit Change Reqs (CR’s), DR’s & CP’s based on WP/247 & AMCP WG VDL specific Mobile SNDCF requirements. | A Roy |  |
| 7/20 | Implement WP/198 as amended by WG into Version 4.0 of Sub Vol V. | JM Crenais |  |
| 7/21 | Draft recommendation for ATNP/2 requesting that ICAO request States to establish registration authorities for NSAP addresses. | F Colliver |  |
| 7/22 | Propose format for NSAP address repository on CENA archive | A Sharma |  |
| 7/23 | Develop guidance material for route aggregation, route merging & route information reduction. | H Hof |  |
| 7/24 | To develop guidance material for VDL Mode 3/CLNP priority mapping | R Cossa |  |
| 7/25 | To develop guidance material related to TP4 timer settings | R Cossa |  |
| 7/26 | To develop guidance material related to subnetwork priority invocation & use of the X.25 Idle timer | H Thulin |  |
| 7/27 | To develop guidance material related to security label handling by transport service/entity | ? |  |
| 7/28 | To develop guidance material related to traffic type semantic and handling within Iss. | TBA |  |
| 7/29 | To develop guidance material related to (a) NSAP, TSAP address registration and assignment , (b) efficient assignment of ground ARS values to support efficient global routing | KP Graf |  |
| 7/30 | To develop guidance material on congestion management. | H Hof |  |
| 7/31 | To discuss with Panel Secratary latest submission date for guidance material | A Sharma |  |
| 7/32 | To consolidate guidance material available & issue next draft. | C Pellegrino |  |
| 7/33 | Present results of NUT Concept Validation Trials | P Hennig |  |
| 7/34 | To review & comment on Validation Objectives | All |  |
| 7/35 | Develop proposal for Validation Assessment Process | H Hof |  |
| 7/36 | To review & comment on proposed SARPs Requirements Database | All |  |
| 7/37 | Update CCB Procedures (WP/66) to reflect EC as Requirements Database Editor & the requirement that CP’s submitted must also propose corresponding changes to Requirements Database. | R Cossa |  |
| 7/38 | Make available “JPL” graphical notation to support description of experimental network configurations | H Hof |  |
| 7/39 | Consolidate all available Validation Tool Descriptions | H Hof |  |
| 7/40 | Continue development of Validation Report for submission to WG2/8 | P Whitefield |  |
| 7/41 | Review ATN Specific PRLs with respect to replacingthe words “use of” with “support of” | TBA |  |