AERONAUTICAL TELECOMMUNICATIONS NETWORK PANEL

ATN  Internet Working Group (WG2)

ICS SARPs Drafting Group

3rd Meeting

03-05 November 1999

Gatwick, United Kingdom

IDG Status Report

(Presented by IDG Chairman)

### Summary

This paper summarises the progress of the IDG’s work.  It proposes the status of the work after WG2-19 in Gran Canaria.

Enhancement Status

ICS3-01 	Closed

ICS3-02		Join/Leave Event Churn – IDG3 WP6 proposes draft SARPs text

ICS3-03		Closed

ICS3-04		Post ATNP/3

ICS3-05		Closed

ICS3-06		Closed – unless Tom has more text for review

ICS3-07		Closed

ICS3-08		Closed – unless any further comment in IDG3

ICS3-09		Closed

ICS3-10		Closed

ICS3-11		Closed – unless any further comment in IDG3

ICS3-12		In progress – IDG3 WP14 applies

ICS3-13		WP550 + APRL Update + PDRs 99090001 and PDR 99090002

ICS3-14		As ICS3-13

ICS3-15		IATA have withdrawn the requirement, do we still need the solution?

ICS3-16		Post ATNP/3

ICS3-17		Post ATNP/3

#### Actions

IDG2-1		Completed – new version for IDG3 ?

IDG2-2		Done – no response expected before IDG3

IDG2-3		Done – no response expected before IDG3

IDG2-4		Done - IDG3 WP6 proposes text

IDG2-5		Enhancement postponed, but PDR 99090002 still needs a solution

IDG2-6		Done – SM references included

IDG2-7		Done – security sub-group update required

IDG2-8		Done – the bits add no value, therefore no change

IDG2-9		Done – security discussed in WG2-19

IDG2-10	Done – IDG3 to discuss solution i.e. datalink capability and authentication parameters

IDG2-11	Done – paper sent, SARPs updated, still some IOUs in text

IDG2-12	Done – IDG3 WP14 addresses

IDG2-13	Make before break inputs required

IDG2-14	Solution to PDR 99090002 still required

IDG2-15	Done – APRLs still required though.  Only change of G/S considered, not A/G BIS

IDG2-16	Done – but solution to PDR needs review and agreement

IDG2-17	Done – input still required, but not and ODG issue.

#### To consider

For each work item:

Is the work item discharged?

Is the enhancement/PDR complete?

Is it validated by inspection (peer review)?

Is further validation planned?

Has GM been written/being written?

END