ATNP WG2/FLIMSY ____

ATNP WG3/FLIMSY ____

ATNP WG meetings

Rio de Janeiro, Brazil

March 1998

(Presented by Rapporteur WG1)

1)	At the WG meetings in Langen, an analysis was made of the work plan given to the ATNP by ATNP/2 to be completed by ATNP/3. One of these areas is “Systems Management of the ATN”. A sub-group was formed in WG1 and tasking for the other WG’s was developed and presented (see attached documents) to the three WG’s and accepted. Since that time, WG1 SG3 has been developing the Systems Management materiel and coordinating activities with the other WG’s representatives and volunteer experts.

2)	During the Rio meetings, the progress of the Systems Management activity was presented by the Chairman SG3 WG1. Some of the open issues expressed were:

-scope of manager to manager information

-need for real-time configuration information

-requirement for GDMO specifications

3)	The three Rapporteurs met to consider other ways of meeting the objectives, especially since there was a small cadre of people working on Systems Management, covering more than one WG. It is felt that a more efficient method would be to form a Sub-group dedicated to Systems Management which would progress their work for all the WG’s simultaneously. To ensure proper coordination it was felt that this SG could be considered as an SG responsible to the Joint Working Group. As such, they would report to that forum and receive direction from the JWG.

PROPOSAL

The WG’s are invited to consider this idea and if they find it acceptable, it is proposed that the existing SG’s for Systems Management be amalgamated into one Sub-group which will be responsible to the Joint Working Group and will progress their work plan to develop ATN Systems Management SARPs and GM which will include (inter alia) the following aspects:

-the ATN System level system management 					  	  strategy/architecture for CORE and SV-1 SARPs.

-detailed SARPs for the other SV’s as needed

-containment tree

-MIB

-MO’s

-manager to agent

-manager to manager

-etc.

The Chairman of the SG will be chosen by his peers from the existing SG’s

For your consideration

ATNP WG1

Working Group Meeting 9

LANGEN, GERMANY

30 JUNE-03 JULY, 1997

Proposed Terms of Reference for 
Subgroup 3 of ATNP WG1

(Presented by Rapporteur)

1.0 Background

WG1 was assigned the following work programme items at ATNP/2:

D	Develop a system management strategy for the ATN including a plan for the administration of the ATN system management features; and

E	Develop system level SARPs and guidance material for ATN system management mechanisms.

2.0  Subgroup 3 Tasking

Subgroup 3 (SG3) is tasked with assisting WG1 in carrying out its work programme for the above work items by undertaking the following tasks:

a)	Review the proposed high level system management strategy adopted by WG1 and organize the activities of the subgroup to further refine this strategy through research into subject matter and coordination with WG2 and WG3.

b)	Develop Package - 2 Core and Sub-Volume 1 SARPs and guidance material for the ATN system level system management strategy/architecture based on the results of item a).  Specific issues that need to be investigated when developing the SARPs and guidance material include:

-	review of system management requirements as received from ADSP and regional planning groups.

- 	review of system management concepts as provided at ATNP/2.

-	review of institutional issues for interdomain management.

-	review of manager-manager management issues.

-	review of the specification of the Common Management Information Protocol (CMIP)/Common Management Information Service (CMIS) as approved in chapter 12 of the ATN Manual at SICASP/5.

-	review of requirements for Management Information Bases (MIBs)

2.1  Subgroup 3 Products

The following products shall be produced by SG3 and related activities assigned to SG3 are:

-	coordinate with WG2 and WG3 subgroups to			July - Oct. 1997

receive their comments on the WG1 documentation (from the WG1 July 1997 meeting) on the high level system management strategy.

-	v 0.1 draft ATN system level system management Core and SV-1	Oct. 1997

(sufficiently mature for WG2 & WG3 to proceed with the development of the associated detailed SARPs)

-	coordinate with WG2 and WG3 to insure consistency 		on-going

between the system management provisions defined across the SARPs sub-volumes

-	v 0.2 draft ATN system management architecture SARPs		WG1 Feb. 1998

(Core & SV1	- complete documentation) and v 0.1 draft GM

-	v 1.0 Proposed ATN system management SARPs text for		WG1 June 1998

Core & SV1 and v 0.2 draft GM

-	v 1.0 Proposed ATN system management GM			WG1 Sept. 1998

-	Provide subgroup status report to WG1			 	each WG1 mtg.

2.2  Basis of SG3 Package-2 System Management Strategy

SG3 will use the following inputs from previous WG1 activities as the basis for the subgroup’s progression of the assigned work items:

1.	WG1/WP6-xx System Management Concept ATNP/2 (WG1 Standing Document)

2.	WG1/WP6-xx Overall System Management Concept

3.	high level System Management strategy (from WG1, July 1997)

2.3  SG3 Coordination Activities

SG3 shall interface with WG1, WG2 and WG3 of ATNP for progression of  the development of  the system management provisions of the Package-2 ATN SARPs and guidance material to insure the completeness and consistency of the system management provisions.

3.0  Proposal

The meeting is invited to consider the proposal to form this sub-group and adopt the terms of reference included in this paper.

Systems Management Tasking

## Proposed WG1 tasking

- Develop a Package - 2 Core and Sub-Volume 1 SARPs by ATNP/3 for the ATN systems management architecture based the above proposal and feedback received from WG2 and WG3.

- Based on the Operational Concept define the basic purpose and scope of Systems Management for each of FCAPS (Fault, Performance, Configuration, Accounting and Security (done by WG1 SG2)).

Note: Accounting in this context is merely the gathering of network traffic staistics that could be used in support of accounting. It does not imply that ICAO has any involvement in financial accounting.

- Investigate the institutional issues.

- Investigate transition issues (e.g., where some users are at version 1 while others are at Package - 2 of the ATN SARPs)

- Develop guidance material for Package - 2 ATN systems management provisions.

## Proposed WG2 tasking

Despite the open questions for SARPs development WG2 can do significant work to prepare for systems management implementation. Suggested tasks are:

- Review the proposed ATN systems management framework (ref1 and ref2 included) and provide comments to WG1 on the applicability of the proposed ATN systems management framework.

- Develop guidance material for the implementation of distributed management of the ATN Internet within organisations on the ground (i.e. manager to agent communications) based on existing material (ISO standards, ATN Manual V2, industrial ATN system developments).

- Develop SARPs for management exchanges over the air-ground during flight for real-time event and fault reports of serious operational consequence.

- Identify how systems management information is to be transported by the ATN Internet.

- Identify the minimum set of information ATN Internet systems need to support to provide Performance assessment, Accounting and Fault detection to managers, for ground-ground and air-ground communications.

- Provide SARPS and Guidance for the Managed Objects and access mechanisms required for reference testing of the Internet.

- Provide SARPs, Guidance to aeronautical standards bodies for the distributed management of ATN systems within aircraft and for Airline ground access to manage those systems .

- Identify Management information needed for enforcing Service Level Agreements with Service Providers.

- Provide guidance to link system events to actions needs to enable the exchange of application data (i.e. between s/n connectivity JOIN/LEAVE, IDRP connection, TP4 connection, Context management exchange and Application associations).

## Proposed WG3 tasking

Despite the open questions for SARPs development WG3 can do significant work to prepare for systems management implementation. Suggested tasks are:

- Review the proposed ATN systems management framework (ref1 and ref2 included) and provide comments to WG1 on the applicability of the proposed ATN systems management framework.

- Define Managed Object addressing and registration scheme.

- Recommend systems management upper layer protocol profiles and identify their impact (e.g. compatibility with existing ULA, support of filtering scoping etc.)

- Define Upper Layer and ACSE related management information needed to provide Performance assessment, Accounting and Fault detection to managers, for ground-ground and air-ground communications.

- Identify the systems management  Agent functionality required in ATN systems (standard ISO 10164 or other) required to support Performance assessment, Accounting and Fault detection in ATN systems (Agents) and Managers.

- Propose a peer to peer Manager to Manager communications architecture and associated information and functions using the ATN Internet based on the OSI Model and ISO standard profiles.

ATN Systems Management “Outline”

| - INTRODUCTION |  |
| --- | --- |
| - Philosophy statement “QOS statements” (see below). The requirement for systems management is based on the assumption that we must maintain a given level of QOS. | CORE SARP - System Level Requirement WG1 GUIDANCE |
| - DEPENDENCIES |  |
| - Removed as far as possible by the Philosophy statement, but list others and document constraints e.g. ADS Panel statements and Required Communications Performance (RCP) from SC189. | CORE SARP - System Level Requirement on Performance WG1 GUIDANCE |
| - THE SYSTEMS MANAGEMENT ARCHITECTURE MODEL | CORE SARPS for the OSI Model (Manager-Agent), CMIS/CMIP |
| - Manager - Agent model | WG1 GUIDANCE |
| - Management Information model | WG1 GUIDANCE |
| - Relation to SNMP, TMN (Q3), CORBA models | WG1 GUIDANCE |
| - SYSTEMS MANAGEMENT FUNCTIONAL REQUIREMENTS | SV1 SARPS setting the limits for Package 2 i.e. Fault reporting, Configuration reporting, Accounting data gathering and Performance statistic accumulation. |
| - Fault - | WG1 GUIDANCE |
| - Configuration - | WG1 GUIDANCE |
| - Accounting - | WG1 GUIDANCE |
| - Performance - | WG1 GUIDANCE |
| - Security - | WG1 ¦SARPS GUIDANCE (from WG1-SG2) |
| - ATN SYSTEMS (IDENTITY AND MANAGEMENT INFORMATION CONTAINMENT TREES) |  |
| - BIS - (includes routing policy, mob subnets etc. and security issues etc.) | WG1 GUIDANCE |
| - ES - (includes upper layers) | WG1 GUIDANCE |
| - Airborne CMU/ATSU | WG1 GUIDANCE |
| - Subnetworks - (BIS-subnet i/f, fault detection etc) | WG1 GUIDANCE |
| - AGENT DEFINITION | SV1 SARPS FOR AGENTS in all SYSTEMS |
| - Definition of ATN requirements (BIS/ES/Subnet) based on FCAPS analysis above Functional SARPs and Guidance). | WG1 GUIDANCE |
| - Analysis of AOM 2xx profiles in context of requirements (BIS/ES/Subnet) | WG2/3 |
| - Definition of ATN profile (SARPS and Guidance) | WG2/3 |
| - Consideration of inter working with other technologies (Proxies and SNMP). | WG2/3 |
| - PROTOCOL DEFINITION | SV1 SARPS OSI profile compatible with CMIS/CMIP, UL and ICS SARPs |
| - Definition of ATN requirements (Functional SARPS and Guidance) | WG1 GUIDANCE |
| - Analysis of AOM 11/12 profiles (including the fastbyte, PER/BER, priority, sec_label issues) | WG2/3 |
| - Definition of ATN profile (SARPS and Guidance) | WG2/3 |
| - Consideration of interworking with other technologies (Proxies and SNMP) | WG2/3 |
| - MANAGED OBJECT PER ATN SYSTEM |  |
| - Definition of ATN requirements (information to be “built in” Functional SARPs and Guidance) | SV1 SARPS Functional high level description of minimum subset |
| - MO definitions (SARPS and Guidance) | WG2/3 |
| - MANAGERS |  |
| - Identity and function of ATN Managers (Architecture Functional SARPS and Guidance) | SV1 SARPS based on the Systems Management concept |
| - Management Information exchanged between Managers | WG3 |
| - Responsibility of Managers (Guidance based on above) | WG1 GUIDANCE |
| - Preliminary Operation Guide for Network Managers | WG1 GUIDANCE |
| - Preliminary Operation Guide for Administrative Managers | WG1 GUIDANCE |
| - Plan for the Administration of Systems Management Features | ? |

Proposed Text for Introduction

Mechanisms and procedures to assure (and provide evidence of) the provision of the required Quality of Service (QoS) during the operational lifetime of the ATN are provided by Systems Management facilities, Security facilities, Network Design and capacity planning. This document addresses Systems Management facilities only.

The following principle is used to scope the target for Systems Management Facilities in support of ATN operations:

The ATN is provided to the Aeronautical Community as a data communications service that provides and delivers a specified Quality of Service (QoS). The mechanisms provided to maintain this QoS are accepted by the safety authorities as assuring the provision of the specified QoS and, each application that uses the ATN is approved for use assuming that the ATN provides the specified Quality of Service.

This principle allows us to “de-couple” the development of Systems Management facilities from Application service dependent operational concepts.

The QoS of service provided by the ATN as a communications service, is no more than the externally visible characteristic of the service. It is provided by the ATN Components working together as a whole and different components support either separately or together, different aspects of the communications service.

Management of operational application services is “out of scope”.

This flimsy summarizes for WG1 the current security related planning and activities by the other working groups.