Flimsy 1

Aeronautical Telecommunication Network Panel

Working Group 2

17th Meeting, January 1999

Honolulu, Hawaii, USA

# WG2 Inputs on the ATNP/3 Schedule and Agenda

ATNP WG2 has discussed the schedule for ATNP/3, as proposed by the panel secretary, and supports convening the panel during the proposed 7-18 February 2000 time slot.  However, WG2 recognizes the considerable work that will be necessary to progress the Package-2 Sub-Volume V (ICS) materials and complete the validation in time to support the approval the Package-2 provisions at ATNP/3.  Therefore, WG2 desires to monitor the progress made over the next 4 months (i.e., between the Honolulu and the Naples meetings) and to then provide a final confirmation to the ATNP secretary prior to the ANC finalizing the panel meeting schedules for the year 2000.  WG2 is prepared to propose agenda items for ATNP/3 out of its 18th meeting in May 1999.  WG2 proposes to provide proposed ‘Package-2’ ICS provisions to the panel secretary subsequent to the conclusion of the 19th meeting of WG2 in October 1999.  Furthermore, WG2 believes it necessary to schedule a meeting in the late November/early December time frame in order to finalize the validation report and to make any needed corrections to the proposed ICS provisions, based on validation results.  WG2 recommends that this meeting be a working group of the whole meeting where the ‘Package-2’ provisions and validation results can be considered in total, including the results of system level validation efforts.