AERONAUTICAL TELECOMMUNICATION NETWORK PANEL

Working Group 2

Alexandria, Virginia 7 - 15 Oct 1996

WG 2 Configuration Control Board Activity

(Internet SARPs version 6.0)

WG2 CCB Chair

SUMMARY

This paper overviews the activities and decisions made by the CCB concerning version 6.0 of the Internet SARPs.

The sections in this report are:

- DRs and CPs submitted since the WG2 meeting in Munich,

- recommendations.

Any recommended changes made by the CCB will require formal submission to ICAO.  With this in mind, only changes of critical importance will be formally submitted.

WG 2 Configuration Control Board Activity

# Purpose

This paper overviews the activities and decisions made by the CCB concerning version 6.0 of the Internet SARPs.  The decisions are the result of the CCB voting process that had occurred between WG2/9in Munich and WG2 Validation meeting, Alexandria. CPs and DRs submitted during this time frame are covered in this report.

Any recommended changes made by the CCB will require formal submission to ICAO.  With this in mind, only changes of critical importance will be formally addressed.

# CCB Activity

## CHANGE PROPOSAL (CP) CURRENT STATUS

| CP number | Subject | Decision | Associated DR | WG2/10 WP |
| --- | --- | --- | --- | --- |
| 96090070 | CP non-ATSC routes | accepted | 9609115 |  |
| 96090071 | Routes under empty RIBAtt are non-ATSC | no decision | 9609108 |  |
| 96090072 | TP APRLs | no decision | 9609114 | WG2WP335 |
| 96100073 | Inconsistent SNDCF parameter block length | no decision | 9609109 |  |
| 96100074 | Air-Ground Route termination defect | no decision | 9609118 |  |

Highlighted areas indicate resolved issues by the CCB.

## DEFECT REPORT (DR) CURRENT STATUS

| DR number | Subject | Decision | Associated CP | WG2/10 WP |
| --- | --- | --- | --- | --- |
| 9609108 | Routes under empty RIBAtt are non-ATSC | accepted | 96090071 |  |
| 9609109 | Inconsistent SNDCF parameter block length | accepted | 96100073 |  |
| 9609110 | Miscellaneous defects in version 6.0 | accepted |  |  |
| 9609111 | Inconsistent text in 5.3.7 | pending |  |  |
| 9609112 | Routing on Longest Matching Prefix | pending |  |  |
| 9609113 | Clarification Needed on setting CE-bit | accepted |  |  |
| 9609114 | Transport APRLs | accepted | 96090072 |  |
| 9609115 | non-ATSC Routes | accepted | 96090070 |  |
| 9609116 | Editorial Defects in IDRP APRL | accepted |  | WG2WP337 |
| 9609117 | Editorial Defects in Network Addressing Spec | accepted |  | WG2WP336 |
| 9609118 | Air-Ground Route termination defect | accepted | 96100074 |  |

Highlighted areas indicate resolved issues by the CCB.

# Recommendations

Sections 2.1 and 2.2 of this report review the status of all DRs and CPs submitted to date.  The following are the recommendations for the meeting:

- Review Annex A to this report (Unresolved DRs); and

- Review Annex B to this report (Unresolved CPs).