AERONAUTICAL TELECOMMUNICATIONS NETWORK PANEL

Joint Working Group

17th - 18th October 1996

Alexandria, USA

Summary Report of  WG2 Progress at its Tenth Meeting

(Presented By Akhil Sharma)

Summary

This paper provides a brief summary of the proceedings of the tenth WG2 meeting.

# 1.	Introduction

This report provides a summary of the proceedings of the tenth WG2 meeting that was hosted by the FAA in Alexandria, USA in the period 7th - 15th October 1996.

The report addresses the  progress on the 3 main key deliverables of WG2  and highlights key areas of discussion as follows:

- Internet Communications Service SARPs

- Guidance Material

- Validation Report

In addition a number of key issues have been reported upon.

# 2.	Internet Communications Service (ICS) SARPs

The  meeting conducted one final detailed page by page review of  Version 6.0 of  the draft SARPs in order to identify any editorial/technical defects.  A number of defects were identified that have been captured the appropriate Appendix to ATNP/2-WP31 (Proposed Amendments to the SARPs).  In addition the WG reviewed a number of change proposals and those that have been approved have also been included in this appendix.

# 3.	Guidance Material for the ICS draft SARPs

The  meeting conducted a detailed page by page review of Version 1.4 of the ICS guidance material and agreed a number of amendments.  The  meeting concluded that the  guidance material was sufficiently mature, stable and complete.  Consequently the WG developed an ATNP/2 WP to propose that the material be adopted as proposed green page material.

# 4.	Validation Report

The  meeting was presented with a detailed consolidated validation report of all European initiatives.  It was agreed to adopt this report as the basis of  the WG2  Validation report.  Validation initiatives reported by the US and SITA representatives were also tabled and incorporated into the WG2 Report.  It is understood that ARINC will input the results of their validation initiatives direct to the Panel.

The WG2 concluded that, based upon the results of  the reported Validation Initiatives,  sufficient confidence exists that the draft Internet SARPs be proposed for adoption by ATNP/2.

The WG2 Validation Report will be attachment J to  ATNP/2-WP6.

# 5.	Issues

# 5.1	WG2/WP349

WG2/WP349  stated  a formal US FAA position which proposed two significant changes to the draft Internet Communications Service SARPs.   In particular the changes proposed that (1) air/ground Routers be able to signal to airborne Routers that IDRP not  be used and (2) that the security label not be used. The  meetings conclusions were documented in WG2/Flimsy #7, attachment A  to this paper.

# 5.2	WG2 Flimsy # 15

Based on ATN/AMSS  validation results presented by the SITA representative it was noted that use of  the AMSS subnetwork priority  level 14 resulted in alarms being triggered.  The issue was documented in WG2/Flimsy#15 and it was agreed to seek guidance from WG1 since Sub Volume 1 defines the CLNP priority mapping to message categories.

# 5.3	Subnetwork Guidance Material

The meeting reviewed the proposed guidance material on ATN Subnetworks.  It was concluded that the material was insufficiently stable, precise and consistent in order to be included in the material to be presented to the Panel.

# 5.4	Transport Timers

Based upon a proposal to recommend actual timer values for the  connection mode transport protocol timers the meeting agreed to develop a change proposal to the Version 6.0 SARPs which is included in the appendix to ATNP/2-WP31.   The proposed transport timer values were based upon US simulation activities in an AMSS environment.

# 5.4	ATNP/2 WP on the ICS Requirements Database

It was agreed that an ATNP/2 paper be developed to inform the Panel of the availability of the Internet Communications Service SARPs Requirements Database.

# 5.5	Word/WordPerfect

The WG identified a number of differences that exist between the Word  and the WordPerfect files that have been submitted to ICAO.

The appropriate Appendix  to ATNP/2-WP31 will propose  amendments to the WordPerfect version in order to  align the 2 versions.  All proposed amendments have been produced using the Word files.  WG2 does not intend to provide ICAO with WordPerfect copies of the amendments since it is considered that hard copies will suffice.

It is not clear whether a printed Word or WordPerfect version of the draft SARPs will be tabled at ATNP/2.

# 6.	Summary

In summary:

- a set of  WG2 approved amendments to Version 6.0 of  the draft Internet SARPs will be proposed at ATNP/2 in hard copy form only;

- the guidance  material for the draft SARPs will be proposed by WG2 as proposed green page material;

- the WG2 Validation Report has been completed and concluded that sufficient confidence exists in the validation results that the SARPs be proposed for adoption at ATNP/2;

# Attachment A - WG2 Flimsy #7

WG2 Response to WP349

This flimsy presents the working group’s response to WP349 ‘Achieving a Cost Effective ATN’. The paper contains two proposals for SARPs amendments, the first relating to the use of IDRP over air-ground sub-networks and the second relating to the use of the security label. Section 1 below addresses the use of IDRP whilst Section 2 addresses the use of the security label.

The scope of WP349 indicates that the objective of the proposal is ‘to take greater advantage of COTS products for at least initial implementation of  the ATN’ ground infrastructure.

It is the understanding of the working group that the objective of the proposal in WP349 is to modify the current draft SARPs to allow the use of COTS products beyond that currently possible.

# Use of IDRP

WP349 proposed to permit any air-ground BIS (i.e., the ATN router on the ground in direct contact with the aircraft) to require the aircraft not to use IDRP.

WP349 indicates that an additional procedure, beyond the existing provisions in the draft SARPs, would be required to implement this feature.

WG2 comments fall into the following categories:

- Technical impact

- Cost impact

- Operational impact

- Administrative impact

## Technical Impact

The option to allow the air-ground BIS to mandate airborne non-use of IDRP places a requirement on all airborne BISs to support the additional procedure referred to above.  As a result, airborne BISs which support IDRP will also need to provide support for this additional procedure.  This would increase the complexity of the airborne BIS.

Similarly, not using IDRP places an additional requirement on all airborne BIS to have certain a priori static routing information. Whilst introducing some additional complexity in the airborne BIS, the greater impact of such a change would be the ongoing management of that information required as a result of routing topology changes. The nature of this approach would significantly reduce the flexibility of the system both in terms of the management of the static information, and the ability of the system to dynamically account for topology changes.

These anticipated increases in complexity of the airborne BIS would have a significant impact on both the cost of implementation and the magnitude and cost of the certification of avionics.

The original intention of allowing the non-use of IDRP in airborne BIS was to accommodate perceived limitations in avionics capabilities. It was recognised that this should be an interim measure as this approach would deny the availability of dynamic route information to the aircraft thereby placing greater reliance on the availability and constancy of the statically defined routing information contained in the non-IDRP equipped aircraft. The resultant need for greater availability of the ground network would likely increase the overall cost of implementation and maintenance of the ground infrastructure.

Whilst it is recognised that the objective of this proposal is to maximise the use of COTS products; the proposed changes to the SARPs would not be consistent with this goal. An air-ground BIS would be required to support the procedures referred to in Section 1 (Use of IDRP), a function which would not be available in any COTS product. Furthermore,  it has been stated by the presenters of WP349 that IDRP would be implemented in their routers for ground-ground communications with adjacent States. Given that it is intended that IDRP be used for ground-ground communications to adjacent States and/or service providers, there are no cost savings to be achieved at boundary routers through exclusion of IDRP from the air-ground sub-networks.

Furthermore, whilst the removal of IDRP from the air-ground aspect of the air-ground BIS may result in a cost reduction in a router designed specifically for this use, the development of a general air-ground BIS would need to address all implementation options. Thus, for manufacturers, rather than simplifying the development, this proposal would result in increased complexity, thereby negating the benefit of the change.

## Cost Impact

Whilst the working group strongly supports the concept of maximising the use of COTS products, it is essential that the objective of achieving a cost effective ATN should be considered in a global sense, encompassing both the airborne and ground components of the system and not concentrate on one particular part of the system. It is considered that the proposal in WP349, whilst possibly reducing the initial acquisition cost of the air-ground BISs, will increase the complexity and thereby the cost of airborne systems in addition to the likely increase in certification costs.

Furthermore, a concern exists that transferring implementation costs to the airborne component will have significant impact on the decision of operators to equip with ATN avionics.

It is also believed that, as a result of the relatively low number of air-ground BISs envisaged, the potential cost saving is limited, whilst even a small increase in the cost of avionics will result in a much more significant cost increase in aircraft equipage. In the example cited by the presenters of WP349, it was estimated that the number of air-ground BISs to be used in the FAA network would be of the order of 20. When compared to the thousands of airborne BISs which will also constitute part of the ATN; clearly any savings in the costs of air-ground BISs would not compensate for the increased costs of airborne BISs.

In addition, it is considered that adoption of this proposal will result in an increased cost of operating the ground infrastructure as discussed above in Section 1.1 (Technical Impact).

All of these factors will result in an overall increase in the total cost of implementing the ATN.

## Operational Impact

IATA, on behalf of its members, has determined that use of airborne IDRP is the intended method of operation.  IATA members feel that they will be operationally disadvantaged whilst operating over or within any state which restricts aircraft to the procedures referred to in Section 1 (Use of IDRP). Furthermore, the imposition of the added responsibility for the management of routing information will have an impact on aircraft operations.

The increased reliance on the ground infrastructure is likely to result in higher Reliability, Maintainability and Availability requirements and therefore higher life-cycle costs for ATS providers and/or Communication Service Providers.

## Administrative Impact

Whilst WP349 proposes ‘modest’ changes to the draft SARPS, further analysis is required to determine the overall impact. For example, there is the need to consider all the possible combinations of ground and airborne BISs. This may lead to a number of special cases which may only be discovered during prototype implementations.

Given that the current validation report is based on the existing draft SARPs Version 6.0, clearly a change to the SARPs at this stage will result in significant elements of the draft SARPs not being adequately validated prior to presentation of the draft SARPs to ATNP/2.

If this were to be the case, there would be a significant risk of the draft SARPs not being accepted by the Panel.

# Use of ATN Security

In order to achieve the use of COTS products, WP349 proposed that support for ATN security not be required for ESs or ISs.

Following initial discussion of WP349, Flimsy 8 was presented outlining an alternative approach to allowing administrations maximum flexibility in the implementation of ground infrastructure, particularly in the area of employing COTS products. The view put forward was that, provided an Administrative Domain presents draft SARPs compliant interfaces to its external environment, both ground-ground and air-ground; the implementation within the Administrative Domain should be a local issue.

The alternative solution put forward in Flimsy 8 was agreed by the Working Group with the draft SARPs to be modified to capture this concept.

# Conclusions

## IRDP

With respect to the use of IDRP, whilst the working group strongly supports the concept of achieving a cost effective ATN through maximising the use of COTS products, it is concluded that:

- the proposal will not contribute towards the objective of achieving cost effective implementation of the ATN through  the use of COTS products;

- from a total system perspective the proposal will result in increased implementation cost of the ATN resulting from increased complexity in the airborne BIS and the ground infrastructure;

- the proposal will result in a reduced operational capability for IATA airline operators; and

- the proposed changes to the draft SARPs will result in a risk of the entire set of draft SARPs being rejected at ATNP/2 as a result of insufficient validation.

Accordingly, the working group concludes that no change be made to the draft SARPs in respect of the use of IDRP over air-ground subnetworks.

## Security

With respect to the use of the ATN security field, it is concluded that a note be added to the draft SARPs under paragraph 5.2.2.6.1:

Note 2. - While meeting the requirements of the SARPs, the distribution of end system and intermediate system functionality and the use of interworking processes exclusively within an Administrative Domain is a local matter.