Update of WG 2 CCB Activity

# Purpose

This flimsy serves to resolve all current CCB issues.  It has been separated into the following:

- An update of the Defect Reports and the Change Proposals submitted in WG2 WP334;

- Proposal for document control and version updates for Internet Communications SARPs;

- One Change Proposal for all Internet SARPs editorial defects (flimsy #4); and

- Complete list of Change Proposals that reflect CCB decisions on WG2 WP334 (see attachment).

# CCB Activity

## CHANGE PROPOSAL (CP) CURRENT STATUS

| CP number | Subject | Decision | Associated DR |
| --- | --- | --- | --- |
| 96090070 | CP non-ATSC routes | withdrawn | 9609115 |
| 96090071 | Routes under empty RIBAtt are non-ATSC | accepted | 9609108 |
| 96090072 | TP APRLs | accepted | 9609114 |
| 96100073 | Inconsistent SNDCF parameter block length | accepted | 9609109 |
| 96100074 | Air-Ground Route termination defect | accepted | 9609118 |
| 96100075 | Miscellaneous defects in version 6.0 | accepted | 9609110 |
| 96100077 | Clarification Needed on setting CE-bit | accepted | 9609113 |
| 96100078 | Routing on Longest Matching Prefix | accepted | 9609112 |
| 96090079 | CP non-ATSC routes | accepted | 9609115 |
| 96100080 | Editorial Defects in IDRP APRL | accepted | 9609116 |
| 96100081 | Editorial Defects in Network Addressing Spec | accepted | 9609117 |
| none | Inconsistent text in 5.3.7 | rejected | 9609111 |
| 96100082 | DR 9609111 revised - this DR supersedes DR111 “inconsistent text in 5.3.7” |  | 9609119 |

## DEFECT REPORT (DR) CURRENT STATUS

All DRs submitted in WP334 have been given the accepted or rejected status and have been reported in the CP table above (2.1).

# Proposal

The CCB recognizes that defects and changes have been and will be proposed to the current version of the SARPs (version 6.0).  With this in mind, an effective method a tracking these changes (both technical and editorial) must be established.

The following are the recommended steps for Internet Communications Service SARPs maintenance:

- Ensure alignment of both WordPerfect and MS Word versions of the Internet Communications Service SARPs (version 6.0);

- Freeze Word Perfect version (done through submission to ICAO);

- Incorporate editorial and technical changes in the Word version (creating version 6.n); and

- Maintain only Word version.

In the event that ICAO requires and additional electronic version of the Internet Communications Service SARPs, a Word Perfect version will be created from the updated Word version.  If only a hard copy is required, the updated Word version will be provided.