## ATNP WG2/WP536b

ATNP WG2

27 Sept. – 1 Oct. 1999 (

# Gran Canaria, Spain

WG2 Inputs to ATNP/3

Presented by R. Jones

Summary

ATNP WG2 is expected to provide a number of inputs to the upcoming third meeting of the ATN Panel (ATNP/3), scheduled for February 2000.  This working paper proposes the documents, and the responsible WG2 member or subgroup, that are to be prepared for submission to ATNP/3.

1.	INTRODUCTION

ATNP WG2 is expected to provide a number of inputs to the upcoming third meeting of the ATN Panel (ATNP/3), tentatively scheduled for February 2000.  This working paper proposes the documents that are to be submitted to ATNP/3.  This is an update to WP-509 reviewed by WG2 at its 18th meeting in Naples, Italy.

2.	BACKGROUND

ATNP/2 tasked Working Group 2 to conduct the following activities:

a)	enhancements to the ATN SARPs and guidance material based on new or revised user requirements;

b)	enhancements to SARPs and guidance material based on operational experience;

c)	provision of security mechanisms with the ATN internet communications service consistent with the security strategy and mechanisms defined by ATNP Working Group 1;

d)	provision of subnetwork dependent convergence functions (SNDCFs) with the ATN SARPs for additional subnetwork types (e.g., asynchronous transfer mode, frame relay, VDL Mode 3 / 4, HF data link, etc.);

e) investigation of the provision of quality of service (QOS) management functions service;

f)	provision of systems management capabilities within the ATN internet communications service consistent with the system management strategy and mechanisms defined by ATNP Working Group 1;

g)	definition of financial accounting mechanisms including the identification of network cost parameters;

h)	investigation of the provision of multicast/broadcast functions in the ATN;

i)	investigation of the provision of network and transport layer fast byte protocol (ISO draft international standard (DIS) 14699 and ISO DIS 14700);

j)	investigation of the provision of broadband transport;

k)	investigation of the provision of data/voice service integration;

l)	investigation of the provision of air-to-air communications;

m)	ensuring backwards compatibility of SARPs enhancements with existing ATN SARPs; and

n)	investigation of the provisions of ATN subset(s) consistent with constrained network topologies (e.g., single mobile subnetwork, single airborne end system, full ground connectivity, etc.).

Pursuant to the above tasking of ATNP/2, WG2 must be able to report to ATNP/3 for each of the above items either:

-	Significant progress has been made by WG2 and specific proposals are being reported to ATNP/3.

-	WG2 recommends the item not be pursued any further and it be eliminated from the WG2 work programme.  Such a recommendation will require a justification on an item by item basis.

-	While some progress may have been made, significant additional development work will be required to progress the item before a definitive proposal can be made to a future panel meeting.

3.	RECOMMENDATION

a)	It is proposed that WG2 review the WG2 work programme (above) and identify the status we will report for each item to ATNP/3.

b)	It is proposed that WG2 review and approve the following list of documents for submission to ATNP/3 as well as the proposed schedule for the final working group review of the draft of each document.

| No. | Description of Needed Input | Status by Oct. WG2 meeting | Lead | Status by Dec. WGW Meeting |
| --- | --- | --- | --- | --- |
| 1 | Draft Package-2 Sub-Volume V | Draft approved | K-P Graf/ IDG | Approved WGW WP with proposal to ATNP/3 to approve the attached Doc 9705 (including Sub-Volume V corrected as necessary based on validation results) |
| 2 | Working Paper on Multicast Architecture | Draft approved | J. Moulton | Approved WP with proposal to ATNP/3 |
| 3 | Rapporteur’s report on WG2 progress | Draft Working Paper for review | R. Jones | Final Working Paper to ATNP/3 |
| 4 | Validation Report for ICS enhancements | First draft (still incomplete results) | R. Jones for cover WP | Approved cover WP with validation report attached. Inputs to validation report to be consolidated during WG2 breakout session at WGW |
| 5 | Proposed Work Programme for ATNP/4 to progress ICS provisions | Draft approved and submitted to WG1 for coordination | R. Jones | Approved WGW WP with consolidated proposal for detailed (i.e., at the working group level) Work Programme items |
| 6 | Proposed Enhancements to the ICS guidance material (i.e., CAMAL) | Status Report/ Discussion | IDG | Draft of ICS GM. WGW WP to ATNP/3 with status and potentially a draft of comprehensive ‘Package-2’ GM otherwise final GM from May 2000 WGW meeting |
| 7 | Summary of ICS backwards compatibility provisions with the current ATN SARPs and Doc 9705 (first edition with Amendment 1) | Status Report/ Discussion | IDG | Approved WP with comprehensive description of ‘Package-2’ backward compatibility provisions |

c)	It is proposed that WG2 approve the attached draft flimsy to WG1 on “Proposed Work Programme for ATNP/4 to progress the ICS provisions” and request that WG1 consolidate the WG2 inputs with the inputs of WG3 and WG1 to prepare an input to the WGW meeting in December 1999.  The attached draft communiqué is an update of Flimsy 2 from the 18th meeting of WG2 in Naples.

d)	It is proposed that WG2 approve the attached draft “Rapporteur’s report on WG2 Progress” for submission to the WGW meeting in December 1999.

ATTACHMENT 1

Communiqué to ATNP/WG1

Prepared by ATNP/WG2

19th Meeting, 27 Sept. - 1 Oct. 1999

Gran Canaria, Spain

Proposed Work Programme Items for ATNP/4 to Progress ICS Provisions

WG2 has identified the following work programme items that are needed beyond ATNP/3 to progress the technical provisions for the Internet Communication Service area of the ATN SARPs/Doc 9705.

ATNP WG2 requests that ATNP WG1 consolidate this list with the inputs of WG3 and WG1 to produce a draft ATNP/3 Working Paper for review/approval at the Working Group of the Whole meeting in December 1999.

|  | Work Programme Item - Title | Sample Description | WG2 Reference |
| --- | --- | --- | --- |
| 01 | Review additional validation results for draft Doc 9705 third edition, Sub-Volume V and finalize the Validation Report | Review papers from those States and organizations that are participating in the validation of Doc 9705 third edition, Sub-Volume V and update the draft Sub-Volume V validation report | WG2/fl 19-1 |
| 02 | Prepare an set of corrections to the draft Doc 9705 third edition, Sub-Volume V to correct defects identified by the validation activities | Prepare a paper for all corrections to the baseline draft Doc 9705 third edition, Sub-Volume V as presented to ATNP/3 | WG2/fl 19-1 |
| 03 | Prepare enhancements to the Doc 9739, ATN guidance, to account for the enhanced functions introduced by Doc 9705 third edition, Sub-Volume V | Prepare a proposed update to Doc 9739 to provide guidance to implementors of the provisions of Doc 9705 third edition, Sub-Volume V | WG2/fl 19-1 |
| 04 | Enhancements to the ATN SARPs and Guidance Material based on new and/or revised user requirements | Additional requirements for subnetworks, ISs and/or ESs based on Required Communications Performance (RCP). Also potential further enhancements to the mobile SNDCF for the handling of changing mobile subnetwork connectivity | WG2/18 WP510 |
| 05 | Enhancements to the ATN SARPs and Guidance Material based on operational experience | Enhancements to the connection oriented transport service to better cope with the loss of TPDUs that will result from changes in mobile subnet connectivity | WG2/18 WP510 |
| 06 | Provision of subnetwork dependent convergence functions (SNDCFs) within the ATN SARPs and Guidance Material for additional subnetwork types | Support for new mobile subnetworks (e.g., VDL 4, asynchronous transfer mode, frame relay, broadcast subnetworks, etc.) | WG2/18 WP510 |
| 07 | Investigate the provision of quality of service (QoS) management functions service | QoS routing and performance management enhancements (beyond Doc 9705 3rd Edition) | WG2/18 WP510 |
| 08 | Provide Guidance Material on financial accounting mechanisms, including the identification of network cost parameters | ATN accounting management elements and requirements are closely tied with systems management provisions | WG2/18 WP510 |
| 09 | Enhance Doc 9705 third edition, Sub-Volume V to introduce flexible, extendable means of supporting mobile subnetwork route selection | Support selection of routes for AOC using new mobile subnetworks. | WG2/18 flimsy 7 WG2/19 WP539 |
| 10 | New ATN SARPs and Guidance Material based on the multicast architecture adopted at ATNP/3 | Following the ATNP/3 adoption of the multicast architecture, prepare Doc 9705 proposed changes for ATNP/4 | WG2/18 WP510 |
| 11 | Address issues related to backwards compatibility of SARPs enhancements with existing ATN SARPs | Working paper needed for ATNP/4 | WG2/18 WP510 |
| 12 | Investigation of provision of data/voice service integration | Delivery of digitized voice via the ATN | ATNP/2 report |
| 13 | Investigate improved mobile SNDCF data compression techniques | Use of pre-stored DEFLATE dictionary | WG2/WP550 |
| 14 | Aid for global ATN implementations | Provide inputs to States and Regional Planning Groups as requested by ICAO |  |

ATTACHMENT 2

Prepared by ATNP/WG2

19th Meeting, 27 Sept. - 1 Oct. 1999

Gran Canaria, Spain

Rapporteur’s report on WG2 progress

See attached draft working paper (electronic copy in WordPerfect 5.1 format)