AERONAUTICAL TELECOMMUNICATION NETWORK PANEL

Working Group 2

Brisbane 5-9 February 1996

WG 2 Configuration Control Board Activity in Support of CNS-ATM-1 Internet SARPS

edited by the WG2 CCB Chair

Presented by: Ron Cossa

SUMMARY

This document contains a description of recent CCB activities is support of issuance of  the CNS/ATM-1 Package SARPs version 3.1 of  Sub-Volume 5 - Internet Communications Service.  A review of Defect Report  and Change Proposal acceptance, outstanding items and additional review to be accomplished is included.

REVISION HISTORY

| Section | Date | Issue | Reason for Change |
| --- | --- | --- | --- |
|  | 18 January 1995 | Issue 1.0 | Document Creation |

TABLE OF CONTENTS

1. Scope and Purpose of this Paper	1

2. CCB ACTIVITY________________________________________________________________ 1

2.1. DEFECT REPORT CURRENT STATUS	1

2.1.1. ACCEPTED DRs	1

2.1.2. REJECTED DRs	1

2.1.3. SUBMITTED DRs	2

2.2. PROPOSED STATUS FOR SUBMITTED DRs_______________________________________ 2

2.3. CHANGE PROPOSAL CURRENT STATUS	3

2.3.1. ACCEPTED CPs	3

2.3.2. SUBMITTED CPs_______________________________________________________3

2.4. PROPOSED STATUS FOR SUBMITTED CPs_______________________________________  3

APPENDIX A - SUBMITTED DRs

APPENDIX B - SUBMITTED CPS

Report of Working Group Configuration Control Board Activity In Support of Issuance of CNS-ATM-1 Internet SARPs

# 1.	Scope and Purpose of this Paper

This document presents the results of the collaborative evaluation efforts of the WG2 Configuration Control Board in the resolution of outstanding Defect Reports and Change Proposals.  Based upon the accomplishments of the CCB outlined herein, Version 3.1 of the Internet SARPs was issued on schedule for review by WG2 members.

This document also proposes resolution of those DRs and CPs currently in the SUBMITTED status.

# 2.	CCB Activity

## 2.1	DEFECT REPORT CURRENT STATUS

### 2.1.1	ACCEPTED DRs

Based on majority decisions of CCB member evaluations, the following Defect Reports changed in status from SUBMITTED to ACCEPTED:

95110053.DR - IDRP Persistent False Routes 95110054.DR - Authentication of Join Event

95110054.DR - Authentication of Join Event

95110055.DR - Multiple Concurrent Adjacencies 95110056.DR - Routing Policy

95110056.DR - Routing Policy

95110057.DR - Route Initiation APRL Problems 95110058.DR - ISH PDU Priority

95110058.DR - ISH PDU Priority

95110059.DR - Priority Architecture

95110060.DR - ISO 8208 Diagnostic Codes 95110061.DR - Call Rejection/Mobile SNDCF Problems

95110062.DR - Ch. 2 Editorial Changes

95110063.DR - Mapping of BIS PDUs onto CLNP 95110065.DR - MD4 Ambiguity

95110065.DR - MD4 Ambiguity

95110067.DR - TP Security Label Changes

### 2.1.2	REJECTED DRs

Based on CCB member conclusions, the following two DRs will change in status from SUBMITTED to REJECTED:

95110064.DR - BISPDUs/CLNP Mapping - Submitted DR is a duplicate of 95110063.DR.

95110066.DR - Security Concept - Security requirements specified in Chs. 5 & 6.  No specific defects indicated in DR.

### 2.1.3	SUBMITTED DRs

The following DRs are currently in SUBMITTED status:

95110068.DR - Address Field Name Change (Routing Domain Selector) in Chapter 4, Figure 4-1.

95120069.DR - Route Merging Problem (ref. WP168)

95120070.DR - Mapping of Communications Priorities

## 2.2	PROPOSED STATUS FOR SUBMITTED DRs

Based upon review of the contents of the SUBMITTED DRs as presented in Appendix A, the following revised status is recommended:

95110068.DR

This DR proposes that in Chapter 4, Network and Transport Addressing Specification, Figure 4-1  (page 4-3),  the address field group named "Routing Domain Identifier" (VER+ADM+RDF+ARS) should be called "Routing Domain Selector", since RDI has a different definition in ISO 10747 (see ISO/IEC 10747:1993 section 5-10).

To avoid confusion by implementers, it is recommended that that the RFI title be changed to RDF as proposed for Figure 4-1.

95110069.DR

This DR deals with the problem with the Route Merging specification consequent on change proposal in

WG2/WP168 "Persistent False Routes" Problem. A paper describing these problems titled “Route Merging Problem found during TAR/D Testing”, containing proposed changes to 8.3.1.6.2 of the SARPS, has been circulated for review and comments on the technical list.

It is proposed that this paper be reviewed and discussed by WG2 and an appropriated Group decision obtained.

95110070.DR

This DR proposes that Table 10-1 in Chapter 10 of the SARPS should be modified to reflect two modes (types) of VDL and the proper assignment of priorities.

It is proposed that the changes to Table 10-1, reflecting  two modes (types) of VDL and the proper assignment of priorities, be accepted assubmitted.

## 2.3	CHANGE PROPOSAL CURRENT STATUS

### 2.3.1	ACCEPTED CPs

Based on majority decisions of CCB member evaluations, the following Change Proposals changed in status from SUBMITTED to ACCEPTED:

95110017.CP - Persistent False Routes

95110018.CP - Call Rejection Mobile SNDCF Problems

95110019.CP - Interpretation of ISO 8208 diagnostic Codes

95110020.CP - ISH PDU Priority

95110021.CP - Route Initiation APRL Problems

95110022.CP - Routing Policy

95110023.CP - Multiple Concurrent Adjacencies

95110024.CP - Authentication of Join Event

95110025.CP - MD4 Ambiguity

95110026.CP - Ch. 2 replacement Text

95001127.CP - Security Function

95110028.CP - T4F30

95110029.CP - End System APRLs

95110030.CP - iSecu

95110031.CP - Intermediate System APRLs

### 2.3.2	SUBMITTED CPs

The following CPs are currently in the SUBMITTED status:

95110032.CP - IDRP APRLs (SECP, LQOSR)

95120033.CP - Mapping of Communications Priorities

## 2.4	PROPOSED STATUS FOR SUBMITTED CPs

Based upon review of the contents of the SUBMITTED CPs as presented in Appendix B, the following revised status is recommended:

95110032.CP

This CP indicates that the correction originally proposed concerning SECP in 95010039.DR has already been made in Version 3.0 of the SARPs (ISO status is “O”).  It also recommends that, in section 8.3.3.1.13, the ISO Status should be changed from “O” to “M”.

This CP should be changed to ACCEPTED with incorporation of the change in section 8.3.3.1.13.

95120033.CP

As indicated in Section 2.2 of this document relating to 95120070.DR,  it is proposed that the changes to Table 10-1, reflecting  two modes (types) of VDL and the proper assignment of priorities, be accepted as indicated in the revised Table 10-1 as presented in this CP.

# APPENDIX A - SUBMITTED DRs

## A.1	95120068.DR

Title                           : Routing Domain Selector in NSAP figure

Defect Report Reference         : 95120068.DR

Status                          : SUBMITTED

Defect Report Revision Date     : 04/12/95

Defect Report Format Revision Date: 20 January 1995

Defect Report Submission Date   : 04/12/95

Submitting State/Organization: Eurocontrol

Submitting Author Name: Jean-Pierre Briand

Submitting Author E-mail Address: bri@eurocontrol.fr

Submitting Author Supplemental Contact Information:

Tel: +33 1 69 88 76 19

Fax: +33 1 69 88 73 33

ATN SARPs & Guidance Material Draft Version: 3.0

SARPs/GM Document Reference: Chapter 4, Figure 4-1, (page A7-3 !!!)

Category: EDITORIAL

Summary of Defect:

In figure 4-1, the address field group named "Routing Domain Identifier"

(VER+ADM+RDF+ARS) should be called "Routing Domain Selector", since RDI has

a different definition in ISO 10747.

Discussion:

Related Requirements:

CCB Decision Date:

CCB Recommended Action:

## A.2	95120069.DR

Title:  Route Merging Problem

Defect Report Reference:  95120069.DR

Status:  SUBMITTED

Defect Report Revision Date:  22/12/95

Defect Report Format Revision Date:  20 January 1995

Defect Report Submission Date:  22/12/95

Submitting State/Organization:  Eurocontrol/MWA

Submitting Author Name:  Tony Whyman

Submitting Author E-mail Address:  whyman@mwassocs.demon.co.uk

Submitting Author Supplemental Contact Information:

21 Orchard Close, Alresford, Hants, SO24 9PY, England

Tel: +44 1962 735580

FAX: +44 1962 735581

ATN SARPs & Guidance Material Draft Version:  3.0

SARPs/GM Document Reference:  Section 8.3.1.6.3, Page 8-6

Category:  MAJOR

Summary of Defect:

Problem with Route Merging specification consequent on change proposal in

WG2/WP168 "Persistent

False Routes" Problem. See attached paper for details.

Discussion:

This paper has already been circulated for comments on the technical list

and is now being formally submitted as a defect report.

Related Requirements:

CCB Decision Date:

CCB Recommended Action:

## A.3	95120070.DR

Title:   Mapping of Communications Priorities in the ATN

Defect Report Reference: 95120070.DR

Status:  SUBMITTED

Defect Report Revision Date: 26/12/95

Defect Report Format Revision Date:

Defect Report Submission Date: 26/12/95

Submitting State/Organization:  U.S.

Submitting Author Name:  Hung, B.

Submitting Author E-mail Address:  bhung@mitre.org

Submitting Author Supplemental Contact Information:

MITRE Corp., 7525 Colshire Dr., MS W309, McLean, VA 22102, USA;

Tel. 703-883-7783; FAX 703-883-1251

ATN SARPs & Guidance Material Draft Version: Version 3.0

SARPs/GM Document Reference:

Draft GM Table 10-1: Mapping of  Communications Priorities in the ATN

Category:  Minor

Summary of Defect:

Table 10-1: Mapping of Communication Priorities in the ATN in the draft GM incorrectly defines the mapping of priorities for the VDL subnetwork.

Discussion:

Table 10-1 in the draft GM defines the mapping of priorities between ATN and its subnetworks.  One of these subnetworks is the VDL  subnetwork.  There are two major defects regarding the VDL subnetwork.   The first defect is there is more than one type of VDL subnetwork for

the ATN instead of just one type.  The second defect is the incorrect assignment of priorities in the VDL subnetwork.  The AMCP is developing standards for two types of VDL subnetwork for the ATN.  Working Group C (WG-C) has essentially completed the development of draft VDL SARPs and GM for Carrier Sense Multiple Access (CSMA) mode.  This CSMA mode is also known as mode 2.  This WG      is currently validating the VDL mode 2 draft SARPs.  Working Group D (WG-D) is developing the draft VDL SARPs and GM for Time Division Multiple Access (TDMA) mode.  This TDMA mode is also known as mode 3.  The mode 2 VDL does not support priority service; all data messages are treated with the same priority.  Also, certain categories of messages are precluded by ITU regulations.  The mode 3 VDL supports priority service.  The number of levels of  priorities is to be determined (TBD).  Similar to mode 2 VDL, mode 3 VDL is precluded from servicing certain categories of messages due to the ITU regulations.

Given the above, Table 10-1 should be modified to reflect two modes (types) of VDL and the proper assignment of priorities.

Related Requirements:

CCB Decision Date:

CCB Recommended Action:

# APPENDIX B  - SUBMITTED CPs

## B.1	95110032.CP

Title: IDRP APRLs (SECP, LQOSR)

Change Proposal Reference: 95110032.CP

Status: SUBMITTED

DR or CR Reference: 95010039.DR

Change Proposal Revision Date   : 27/11/95

Change proposal Format Revision Date: 20 January 1995

Change Proposal Submission Date : 27/11/95

Submitting State/Organization: France (STNA)

Submitting Author Name: Ricci Christine

Submitting Author E-mail Address: cricci@cenatls.cena.dgac.fr

Submitting Author Supplemental Contact Information:

STNA - 1, avenue Grynfogel

BP 1085 - 31035 Toulouse Cedex

Fax: (33) 62.14.54.82

Tel: (33) 62.14.53.53

ATN SARPs & GM Draft Version: Draft 3.0

SARPs & GM Document Reference: Sections 8.3.3.1.12, 8.3.3.1.13

Summary of Proposal		:

In section 8.3.3.1.12, the correction concerning SECP has already been

made in Version 3.0 of the SARPs (ISO Status is 'O').

In section 8.3.3.1.13, the ISO Status concerning LQOSR should be

changed from 'O' to 'M'.

Discussion			:

Impact on Requirements		:

CCB Decision Date		:

CCB Recommended Action		:

## B.2	95120033.CP

Title:  Mapping of Communications Priorities in the ATN

Change Proposal Reference:  95120033.CP

Defect Report or Change Request Reference:  95120070.DR

Status:  SUBMITTED

Change Proposal Revision Date:  26/12/95

Change Proposal Format Revision Date:  20 January 1995

Change Proposal Submission Date : 26/12/95

Submitting State/Organization:  U.S.

Submitting Author Name:  Hung, B.

Submitting Author E-mail Address:  bhung@mitre.org

Submitting Author Supplemental Contact Information:

MITRE Corp., 7525 Colshire Dr., MS W309, McLean, VA 22012; Tel.

703-883-7783; FAX 703-883-1251.

ATN SARPs & Guidance Material Draft Version:  Version 3.0

SARPs/GM Document Reference:  Draft GM Table 10-1: Mapping of

Communication Priorities in the ATN.

Summary of Proposal:

This CP proposes to modify Table 10-1:  Mapping of Communication Priorities in the ATN in the draft GM because the mapping of priorities for VDL the subnetwork is incorrect.

Discussion:

Table 10-1 in the draft GM defines the mapping of priorities between ATN and its subnetworks.  One of these subnetworks is the VDL subnetwork.  There are two major defects regarding the VDL subnetwork.

The first defect is there is more than one type of VDL subnetwork  for the ATN instead of just one type.  The second defect is the incorrect assignment of priorities in the VDL subnetwork.

The AMCP is developing standards for two types of VDL subnetwork for the ATN.  Working Group C (WG-C) has essentially completed the development of draft VDL SARPs and GM for Carrier Sense Multiple Access (CSMA) mode.  This CSMA mode is also known as mode 2.  This WG is currently validating the VDL mode 2 draft SARPs.  Working Group D (WG-D) is developing the draft VDL SARPs and GM for Time Division Multiple Access (TDMA) mode.  This TDMA mode is also known as mode 3.

The mode 2 VDL does not support priority service; all data messages are treated with the same priority.  Also, certain categories of messages are precluded by ITU regulations.

The mode 3 VDL supports priority service.  The number of levels of  priorities is to be determined (TBD).  Similar to mode 2 VDL, mode 3 VDL is precluded from servicing certain categories of messages due to

the ITU regulations.

Given the above, Table 10-1 should be modified to reflect two modes  (types) of VDL and the proper assignment of priorities.  The proposed  modified Table 10-1 is given in the attached Word file.

Impact on Requirements:

CCB Decision Date:

CCB Recommended Action:

## B.3	Table 10-1

Table 10-1:  Mapping of Communication Priorities in the ATN

| Category of Messages | Corresponding Communication Protocol Priority |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Subnetwork |  |  |  |  |  |
|  | SN UNITDATA | CIDIN | Mode S | AMSS | VDL |  |
|  |  |  |  |  | CSMA | TDMA |
| Network/Systems Management | 14 | TBD | HIGH | 14 | N/A | TBD |
| Distress Communications | 13 | TBD | HIGH | 14 | N/A | TBD |
| Urgent Communications | 12 | TBD | HIGH | 14 | N/A | TBD |
| Communications relating to Direction Finding | 11 | TBD | HIGH | 11 | N/A | TBD |
| Flight Safety Messages | 10 | TBD | HIGH | 11 | N/A | TBD |
| Meteorological Communications | 9 | TBD | LOW | 8 | N/A | TBD |
| Flight Regularity Communications | 8 | TBD | LOW | 7 | N/A | TBD |
| Aeronautical Information Service Messages | 7 | TBD | * | 6 | N/A | TBD |
| Network/Systems Administration | 6 | TBD | * | 5 | N/A | TBD |
| Aeronautical Administrative Messages | 5 | TBD | * | 5 | N/A | TBD |
| <unassigned> | 4 | TBD | * | 5 | * | * |
| Urgent Priority Administrative and U.N. Charter Communications | 3 | TBD | * | 3 | * | * |
| High Priority Administrative and State/Government Communications | 2 | TBD | * | 2 | * | * |
| Normal Priority Administrative | 1 | TBD | * | 1 | * | * |
| Low Priority Administrative | 0 | TBD | * | 0 | * | * |

Note 1.¾  The term “message(s)” in this table conforms to existing Annex 10 terminology.  However, in the remainder of the Manual, the term “message” is used in the broadcast sense to all types communications traffic via the ATN.

Note 2.¾  “*” indicates due to legal frequency allocation reasons no traffic of this priority category can pass over this subnetwork.  Note also that it is security, not priority protocol mechanisms that can be used to restrict traffic in this way.

Note 3.¾  TBD indicates these priority values are To Be Determined.

Note 4.¾  N/A (Not Applicable) indicates priority is not supported; there is only one priority in this subnetwork and all messages have the same priority.