AERONAUTICAL TELECOMMUNICATIONS NETWORK PANEL

ATN  Internet Working Group (WG2)

8th Meeting

22nd - 26th April 1996

Brussels, Belgium

Proposed  Agenda & Planning

(Presented By Akhil Sharma)

Summary

This paper proposes the Objectives, Agenda & Schedule for the meeting.   The paper also includes a list of known Working Papers, their assignment to Agenda Items and the current list of outstanding WG actions.

# 1.	Proposed Objectives

- to review  Version 4.1 of Sub-Volume V draft SARPs and progress to Version 5.0;

- to review and agree detailed work plan in order to submit final draft Sub Volume 5 SARPs to ICAO by mid July '96;

- to review available guidance material and review and agree detailed work plan to submit final draft to ICAO by a date to be agreed;

- to review draft validation report material and agree detailed work plan to submit report to ICAO by end of June '96;

- to agree detailed work plan to consolidate validation results by mid-October '96;

- to agree on WG2 WPs to be presented to ATNP/2;

- to review, and where approproiate resolve, issues arising from other ATNP WGs & other Panels.

# 2.	Proposed Agenda

| 0. | Meeting Organisational Issues |  |
| --- | --- | --- |
| 1. | Approval of Agenda and Objectives | 251 |
| 2. | Approval of the Brisbane WG2 Meeting Report - Review of Action List | 251 |
| 3. | Issues Arising out of other ATNP WGs & other Related Bodies | 264 |
| 4. | CNS/ATM-1 Registration Authority |  |
| 5. 5.1 5.2 5.3 | Review of Sub-Volume V of the CNS/ATM-1 SARPs (Version 4.1) Report of the CCB/Review of CCB Recommendations Review of Proposed Changes General | 252, 262, 253, 261 254, 255 |
| 6. | Joint Session with WG3 on Validation & Other Common Subjects |  |
| 7. | Development of Sub-Volume V of the CNS/ATM-1 Guidance Material | 260, 265 |
| 8. | Development of the CNS/ATM-1 Internet SARPs Validation Report | 257, 263 |
| 9. | CNS/ATM-2 Internet Requirements |  |
| 10. | WG2 Papers for ATNP/2 | 259 |
| 11. | Future Work Plan up to ATNP/2 - arrangements for next WG2 meeting (Munich) - arrangements for October WG2 meeting (USA) - dates for ATNP/2 |  |
| 12. | Any Other Business - translation of WG2 material into WordPerfect 5.1 |  |
| 13. | Conclusions and Action List |  |

Note: - A joint session with WG3 on common areas of interest will take place on Tuesday afternoon.

# 3.	Proposed Schedule

Proposed Schedule for 8th WG2 Meeting, Brussels

|  | Monday 22nd |  | Tuesday 23rd |  |  | Wednesday 24th |  | Thursday 25th |  | Friday 26th |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Ag. Item | WP |  | Ag. Item | WP | Ag. Item | WP | Ag. Item | WP |  | Ag. Item | WP |
| a.m. | 0 1 2 | 251 251 |  | 5 |  | 7 | 260 265 | 8 | 257 263 |  | 11 |  |
| a.m | 3 4 | 264 |  | 6 | Prep. for Joint Session with WG3 | 7 |  | 8 |  |  | 12 |  |
| p.m | 5 | 252 |  | 6 Joint | Session | IATA | ATN | 9 |  |  | 13 |  |
| p.m | 5 | 262 253 261 254 255 |  | 6 WG3 | Validation | LIVE | DEMO | 10 | 259 |  |  |  |

# Note 1. - It is anticipated that the meeting will not finish until 16:00 on Friday 26th.

# 4.	List of Working Papers

| No. | Title | Presented By | Agenda Item |
| --- | --- | --- | --- |
| 251 | Proposed Objectives, Schedule & Planning | A Sharma | 1,2 |
| 252 | CNS/ATM-1 SARPS & Guidance Material - Sub-Volume V:Internet Communications Service (Version 4.1, 15/4/96) | JM Crenais | 5 |
| 253 | Status of VRCIs | CM Ricci | 5.1 |
| 254 | Comments on Congestion Avoidance Algorithm proposed for the ATN | A Herber | 5.2 |
| 255 | Results of Simulation Exercises on Congestion Management Techniques | A Herber | 5.2 |
| 256 |  |  |  |
| 257 | CNS/ATM-1 Package Internet SARPs Validation Objectives | JP Briand | 8 |
| 258 | Results of IDRP Large Scale Simulation | H Hof | 8 |
| 259 |  |  |  |
| 260 | Proposed Guidance Material for Congestion Avoidance in the ATN Internet | A Whyman | 7 |
| 261 | Revised CCB Procedures Document Incorporating ATN Database Input | R Cossa | 5.1 |
| 262 | CCB Actions & Status | R Cossa | 5.1 |
| 263 | Simulation Study - TP4 Timer Values | R Cossa | 8 |
| 264 | Impact of Sub Volume 1 | S Cosgrove | 3 |
| 265 | Guidance Material Drafting Group - Arrangements | A Sharma | 7 |

# 5.	Action List from 7th Meeting (Brisbane)

| Ref | Deliverable | Actionee | By |
| --- | --- | --- | --- |
|  | MELBOURNE WG |  |  |
|  | TOULOUSE WG |  |  |
|  | Fair Oaks |  |  |
| Action - 4/1 | To develop high level proposals for CNS/ATM-2 internet requirements for presentation to the October ATNP WG meetings. | Ron Cossa | WG2/8 |
|  | ROME |  |  |
|  | Banff |  |  |
| 6/8 | To make the AMSS SARPS Validation Report available at WG2/7 | Ron Cossa | WG2/8 |
| 6/14 | To submit DR and Draft CP to CCB proposing corrections to traffic type terminology | Mr. Sharma | 13/3 |
| 6/22 | To provide IATA tool specification information based on guidance provided as a result of 6/17 | Mr. Hennig | WG2/8 |
| 6/28 | To provide consolidated draft guidance material to Rapporteur | Mr. Pellegrino | 22/1 |
| 6/31 | To complete draft Section 3 of Guidance Material | Mr. Sharma/Mr. Hennig | 5/4 |
| 6/33 | To complete draft Section 5 of Guidance Material | Mr. Roy | 5/4 |
| 6/35 | To complete draft Section 7 of Guidance Material | Mr. Hennig | 5/4 |
|  | Brisbane |  |  |
| 7/1 | Submit CP for DR 68 related to “RDI” terminology | H Hof | 13/3 |
| 7/2 | Section 4 GM to include amendments to subnetwork priority mapping table based on DR 70. | H Hof | 5/4 |
| 7/3 | Section 4 GM to address issues raised in DR’s 10, 19 & 50 | H Hof | 5/4 |
| 7/4 | Submit CP for DR 31 | H Hof | 13/3 |
| 7/5 | Submit CP for DR 44 | H Hof | 13/3 |
| 7/6 | Submit CP for DR 46 | KP Graf | complete - F7/18 |
| 7/7 | Submit CP for DR 63 (Security parameter settings in BISPDUs) | H Hof | 13/3 |
| 7/8 | Submit CP related to procedures required for policy based route aggregation & policy based route information reduction based on WP/199. | H Hof | 13/3 |
| 7/9 | Continue simulation work in order to provide optimal values for parameters in adopted Congestion Management algorithm (WP/197, 231) | H Hof | WG2/8 |
| 7/10 | Submit CP’s for WG agreed defects proposed in WP/221, Section 2.1 | JM Crenais | 13/3 |
| 7/11 | Submit DR & CP based on Section 2.2 of WP/221 | JM Crenais | 13/3 |
| 7/12 | Submit DR & CP based on Section 5 of WP/221 | JM Crenais | 13/3 |
| 7/13 | Submit DR based on Section 7 of WP/221 (traffic type semantic & handling within IS’s) | F Colliver | 13/3 |
| 7/14 | Submit DR & CP in order to align Chapter 2 & Chapter 6 with reference to security classification. | JM Crenais | 13/3 |
| 7/15 | Review CIDIN SNDCF SARPs in Sub-Vol V & , if appropriate, submit DR’s & CP’s taking into account WP/230 & applicable ASPP material. | R Cossa | 13/3 |
| 7/16 | Replace Sub-Vol. V Foreward with WP/228. | JM Crenais | 26/2 |
| 7/17 | Replace Sub-Vol. V Introduction with WP/229 as amended by WG. | JM Crenais | 26/2 |
| 7/18 | Submit CP based on WP/236 | H Hof | 13/3 |
| 7/19 | Submit Change Reqs (CR’s), DR’s & CP’s based on WP/247 & AMCP WG VDL specific Mobile SNDCF requirements. | A Roy | 13/3 |
| 7/20 | Implement WP/198 as amended by WG into Version 4.0 of Sub Vol V. | JM Crenais | 26/2 |
| 7/21 | Draft recommendation for ATNP/2 requesting that ICAO request States to establish registration authorities for NSAP addresses. | F Colliver | WG2/8 |
| 7/22 | Propose format for NSAP address repository on CENA archive | A Sharma | WG2/8 |
| 7/23 | Develop guidance material for route aggregation, route merging & route information reduction. | H Hof | 5/4 |
| 7/24 | To develop guidance material for VDL Mode 3/CLNP priority mapping | R Cossa | 5/4 |
| 7/25 | To develop guidance material related to TP4 timer settings | R Cossa | 5/4 |
| 7/26 | To develop guidance material related to subnetwork priority invocation & use of the X.25 Idle timer | H Thulin | 5/4 |
| 7/27 | To develop guidance material related to security label handling by transport service/entity | A Sharma | 5/4 |
| 7/28 | To develop guidance material related to traffic type semantic and handling within Iss. | F Colliver | 5/4 |
| 7/29 | To develop guidance material related to (a) NSAP, TSAP address registration and assignment , (b) efficient assignment of ground ARS values to support efficient global routing | KP Graf | 5/4 |
| 7/30 | To develop guidance material on congestion management. | H Hof | 5/4 |
| 7/31 | To discuss with Panel Secratary latest submission date for guidance material | A Sharma | 26/2 |
| 7/32 | To consolidate guidance material available & issue next draft Version 1.2 | C Pellegrino | 15/4 |
| 7/33 | Present results of NUT Concept Validation Trials | P Hennig | WG2/8 |
| 7/34 | To review & comment on Validation Objectives | All | 26/2 |
| 7/35 | Develop proposal for Validation Assessment Process | H Hof | WG2/8 |
| 7/36 | To review & comment on proposed SARPs Requirements Database | All | 26/2 |
| 7/37 | Update CCB Procedures (WP/66) to reflect EC as Requirements Database Editor & the requirement that CP’s submitted must also propose corresponding changes to Requirements Database. | R Cossa | WG2/8 |
| 7/38 | Make available “JPL” graphical notation to support description of experimental network configurations | H Hof | 26/2 |
| 7/39 | Consolidate all available Validation Tool Descriptions | H Hof | WG2/8 |
| 7/40 | Continue development of Validation Report for submission to WG2/8 | P Whitfield | WG2/8 |
| 7/41 | Review ATN Specific PRLs with respect to replacingthe words “use of” with “support of” | TBA | TBA |
| 7/42 | Submit WG2 "SYstem Level Requirements" to WG1 Sub-Volume 1 Drafting Group | S Cosgrove | 18/3 |
| 7/43 | Submit Flimsy 9 & Flimsy 11 to Panel Secratary related to AMCP co-ordination | A Sharma | 26/2 |
| 7/44 | Submit CR & draft CP to CCB related to security label change as indicated in Flimsy 12, Rec. 2 on behalf of WG3. | S VanTrees | 13/3 |
| 7/45 | To submit DR/CP to CCB proposing revisions to note 5.1.2 c) to reflect para. 5.1 of WG2/Flimsy #7-12 | S VanTrees | 13/3 |
| 7/46 | Develop Sub Volume 5 Guidance Material on the subject of achievable RERs through the use of transpoirt checksum and subnetwork specific mechanisms in response to WG2 Flimsy 7-12, para. 5.2 | S Van Trees | 15/4 |
| 7/47 | Submit CR & draft CP to CCB related to security label change as indicated in Flimsy 12, Rec. 2 on behalf of WG3 | S Van Trees | 13/3 |

Potential  Issues for Discussion in the WG2/3 Joint Session

1.	Validation

2.	ATSC Routing Classes

3.	Sub Volume 1 Development

3.	Editorial Style - para. numbering, Common CNS/ATM-1 Reference List

4.	Common WG1/2/3 Working Papers for ATNP/2