W319W05A

SUMMARY NOTES OF THE 23RD MEETING OF THE AERONAUTICAL TELECOMMNICATIONS NETWORK PANEL WORKING GROUP 3 SUBGROUP 2 MEETING, TOULOUSE, 15 – 19 MAY 2000

Brief report of meeting and objectives achieved

It was expected that the 22nd meeting (Nov ’99) would have been the last, but there had been work outstanding from ATNP/3, and the WG structure had been maintained until the Working Group of the Whole meeting in Berlin in August 2000.  The SG reviewed the validation work for Version 2 SARPs, and the changes resulting from new operational requirements emerging from the OPLINK Panel’s recent meetings.

In the CM application, potential logon problems have been identified and resolved.  Relating to CPDLC, new message/operational requirements initiated by the OPLINK Panel have been reviewed, and optimally incorporated into both Version 1 and 2 SARPs.  In ADS, possible sources of error identified in from validation testing have been corrected.  The Version 2 DFIS SARPs have been completely rewritten, to take account of recent major amendments introduced through the OPLINK Panel by the METLINK Study Group.

Actions identified / decisions taken

Significant revisions have been made to the proposed DOC 9705 Edition 3 (version 2 SARPs) arising from, in particular, the comprehensive French validation programme, and the current FAA work.

There has been a requirement to maintain backward compatibility with earlier versions of the SARPs, but this cannot be achieved with the new ATIS and METAR material, due to the number of major changes enforced by the Met authorities.  Feedback had been made to the OPLINK Panel concerning this material.

Updated validation and technical papers will be prepared for the ATNP WGW/4 meeting in August  2000.

Issues of significance

Issues include -

(a) The need for ICAO to maintain both Edition 2 and 3 of Doc 9705, to cover version 1 mad 2 implementations

(b) More support from Eurocontrol for the development of updated PICS/OIOCS material (early versions have been very useful in bridging the gap between the development of Standards, and the partial implementation of the technology which is being carried out in many States to enable experience to be gained in the introduction of ATN applications), and

(c) the need for stability in DFIS Operational Requirements

Future Meetings

There are no further meetings of this Sub-group planned, due to the post ATNP/3 Working Group restructuring.

M J A Asbury

Chairman, ATNP WG3/SG2

23rd May 2000