### WG3    IP1304

### WG1/WP1208

ATNP WG1

Utrech, Netherlands

23-24 June 1998

###### ATN Implementation

Presented by Paul Hennig

#### Summary

There is a coordinated, cohesive plan underway addressing both the business and the technical aspects of an operational, global data link system based on ATN SARPs and Guidance Material.

1.	Players

AIRLINES:		ATNSI -- ATN Systems, Inc. -- (Alaska, American, American Trans Air, Continental, Delta, Federal Express, Hawaiian, Northwest, United, United Parcel, and US Airways).

VENDORS:		ACI -- Aeronautical Communications International    -- (AlliedSignal, Honeywell, Sextant Avionique, Sofreavia, and Thomson-CSF w/subcontractor Vertel).

SERVICE PROVIDERS:		ARINC and SITA.

STATES:				USA/FAA

2.	Drivers

ACARS Saturation			–	NOW

Serious ATC Congestion		– 	2000		(Gridlock    –    2005)

3.	Expectations

1999		PETAL II (CM/CPDLC 63 messages - 4 American 767s).

1-1-2000	AOC    ATN-1    VM2/SD3 (5 years to full fleets equipage)

4Q2001	CM/CPDLC 9-18 messages (full deployment at 23 en-route centers within 18 months)

4.	Near Term Milestones

JULY			AEEC Data Link Systems Subcommittee

(ATN-1 definition)

AUGUST		Airline/ARINC Memorandums of Understanding

(ATN-1 and VM2)

OCTOBER		FAA Joint Resources Council

(full funding)

NOVEMBER	Core/All Airline CNS/ATM Focus Team

(investment analysis/CBA modeling)

5.	Proposal

The Working Group is invited to note this progress toward an operational ATN.