| RTCA SC-189/EUROCAE WG-53 Position Paper Safety and Interoperability for Air Traffic Services Communication |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| General Information |  |  |  |  |  |  |  |  |  |  |
| Position Paper Number: Call 206 227 2763 to get #: Leave fax # PSG1014A |  |  |  |  | Revision: e.g. 3 A | Date: e.g. 11 Nov 94 26 Mar 97 |  |  | Comments Due: 06 Jul 97 |  |
| Author/Address/Fax/Voice/Internet: Tony MARTIN HONEYWELL 20313 NE 38th St. Redmond, WA 98053 USA Voice: 206-868-5404 FAX: 206-868-7297 Internet: ajmartin@accessone.com |  |  |  |  | Send Comments to (Include Name/Address/Fax/Voice/Internet): Tony MARTIN HONEYWELL 20313 NE 38th St. Redmond, WA 98053 USA Voice: 206-868-5404 FAX: 206-868-7297 Internet: ajmartin@accessone.com |  |  |  |  |  |
| Position Paper Title: Interoperability Standards for ATS to ATS Data Communications |  |  |  |  |  |  |  |  |  |  |
| Abstract: Operational procedures and benefits for FANS 1/A such as user preferred flight plans in DARP phases 2 and 3 are dependent on ATS interfacility data communications. In the current oceanic operational environment these are standardization issues which need to be addressed. There are several different specifications in existence including AIDC, AFTN and OLDI. The issue to be resolved is whether SC189/WG53 Terms of Reference should be expanded to include ATS ground data communications. |  |  |  |  |  |  |  |  |  |  |
| Action taken: Referred to SC189/WG53 plenary for consideration. |  |  |  |  |  |  |  |  |  | Resolution Required By: |
| Key words (Optional): AIDC, AFTN, OLDI |  |  |  |  |  |  |  |  |  |  |
| Status | Individual Proposal |  |  | Sub-Group Agreement |  |  | Plenary Agreement |  |  |  |
|  | Internal Use Only |  |  | Closed |  |  | SC-189 Co-chair prop. |  |  |  |
| Distribution |  |  |  |  |  |  |  |  |  |  |
| Name |  | Org | Internet |  |  |  |  | Fax |  |  |
| Dave Allen |  | BCAG | David.L.Allen@Boeing.Com |  |  |  |  | +01-425-294-2007 |  |  |
| Martine Blaize |  | DGAC | BLAIZE_Martine@STNA.DGAC.Fr |  |  |  |  | +33-5-62-14-58-53 |  |  |
| Serge Bagieu |  | Aerospatiale | Serge.Bagieu@Avions.Aerospatiale.Fr |  |  |  |  | +33-5-61-93-80-90 |  |  |
| Tom Kraft |  | FAA | Tom.Kraft@FAA.DOT.Gov |  |  |  |  | +01-425-227-1181 |  |  |
| Peter Skaves |  | FAA | Peter.Skaves@FAA.DOT.Gov |  |  |  |  | +01-425-227-1181 |  |  |
| Anne-Sophie Luce SG-1 |  | AIRSYS | LUCE@Thomson.SDC.Fr |  |  |  |  | +33-1-40-84-1859 |  |  |
| Tony Martin SG-1 |  | AJM Cnslt | AJMartin@Accessone.Com |  |  |  |  | +01- 206-868-7297 |  |  |
| Emmanuel Chenevier SG-2 |  | DGAC | CHENEVIER_Emmanuel@ccmail.DGAC.Fr |  |  |  |  | +33-62-14-53-53 |  |  |
| Elizabeth Noon |  | FAA | Peter.Skaves@FAA.DOT.Gov |  |  |  |  | +01-425-227-1181 |  |  |
| Mark Joseph SG-2 |  | MITRE | MJ@MITRE.Org |  |  |  |  | +01-703-883-1330 |  |  |
| Kent Loving - SG-3 |  | BCAG | Kent.Loving@Boeing.Com |  |  |  |  | +01-425-342-6078 |  |  |
| Marc Barrere - SG-3 |  | Aerospatiale | Marc.Barrere@avions.aerospatiale.fr |  |  |  |  | +33-5-61-93-07-29 |  |  |

Subject: SG 1 Plan

Author:  Tony Martin

1.	Introduction

1.1	This position paper for the Interoperability Standards Sub-Group (SG-1) of  RTCA SC-189/EUROCAE WG-53 is to propose a work plan for review and approval by the group.

1.2  The SG-1 products are expected to explicitly cover TORs 1,2,3,and 4 in total and TORs 8 and 9 in part, as allocated in the matrix below taken from the TORs.

|  | General |  |  | Requirements Definition & Substantiation |  |  |  |  | Qual* | COS* | Other |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TOR | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | Rev |
| SG-1 | X | X | X | X |  |  |  | c) | c) |  | X |
| SG-2 | X | X | X |  | X | X | a) | a) | a) |  |  |
| SG-3 | X | X | X |  |  |  | b) | b) | b) |  |  |
| Pub |  |  |  |  |  |  |  |  |  | X |  |
| *Qual: Qualification means; COS: Continued operational safety, Other -Review RTCA and ARINC pubs. - = safety, b) = performance, c) = interoperability |  |  |  |  |  |  |  |  |  |  |  |

2.0	Near Term Action.

2.1	As a result of our meeting at EUROCAE on 7-9 January 1997 we have agreed to address the following near term products as part of our work plan. These near term products will be in the form of position papers corresponding to the proposed sections of the FANS 1/A document “Interoperability Requirements for ATS Applications Using ARINC 622 Data Communications.” These products correspond to the generic interoperability document outline submitted to plenary in position paper P-SG1-1.

| Near Term Action Date | Product | Work Plan Element | Responsible Person |
| --- | --- | --- | --- |
| 08/01/97 | SG1-1 | Prepare a position paper for the outline of the FANS 1/A interoperability document | E NOON |
| 09/01/97 | SG1-2 | Prepare the SG1 workplan | T MARTIN |
| 09/01/97 | SG1-3 | Prepare a position paper for section 1 (scope and purpose) | AS LUCE |
| 31/01/97 | SG1-4 | Prepare a position paper for section 2 (reference documents) | E NOON/ T MARTIN |
| 03/03/97 | SG1-5 | Prepare a position paper for section 3 (document organization ) | E NOON |
| 03/03/97 | SG1-6 | Prepare a position paper for section 4 (data link domain) | ARINC (TBD) |
| 03/03/97 | SG1-7 | Prepare a position paper for section 5 (applications description) | L BERTIN Boeing (TBD) |
| 03/03/97 | SG1-8 | Prepare a position paper for section 6 (sequence of operations) | L ESPEYT |
| 03/03/97 | SG1-9 | Prepare a position paper for section 7 (validation) | AS LUCE E NOON |
| 02/97 | SG1-10 | Prepare a position paper on the rules for working and building the interoperability documents | AS LUCE E NOON AJ MARTIN |
| 03/03/97 | SG1-11 | Prepare a position paper for an interoperability block diagram for Section 1. | AS LUCE |

2.2	Section 4 is intended to define all the interoperability requirements for the data link domain sufficient for a new communication service provider network or for new data link system elements to successfully integrate with the current operational network.

2.3	Sections 5 and 6 are intended to define all the interoperability requirements for the air and ground peer applications operating through the data link. This includes “static” message sets and “dynamic” message sequences.

2.4	Section 7 defines interoperability validation requirements for the data link domain, end system to service provider interface, and end-to-end applications.

2.5	The completion dates above are for the releases of draft position papers to be released to the SG1 group as a whole for review.

2.6	 After SG1 group review and approval the position papers will be released to plenary for review.

After plenary agreement, final group products will require external coordination and review, as determined by the chairs and the CAA Advisory Group.

3.0	Follow on Action.

3.1 	The TOR’s require SG1 to produce interoperability  requirements documents for all proposed data link communications supporting ATS. This task will be accomplished in the following order of priority:

- ARINC 622 applications for the FANS1/A baseline (Version 1) system.(See section 1 above.)

- ARINC 623 character applications using ARINC 623 and ARINC 622 in part.

- Non-ARINC 623 character applications.

- ICAO SARP’s compliant ATN.

3.2	An additional task to define interoperability standards for a ground service provider gateway function may be added if the need arises. Such a gateway has been proposed to convert application data of different types to a type consistent with the capability of the air and ground systems which the gateway is servicing.

3.3	An additional task to define interoperability requirements for a mixed environment including both ARINC 622 communications and ATN communications may be added if the applications using these communucation paths have sufficient common features to make such a system feasible.

3.4	ATS ground to ground data communications have been defined to be out of scope for the interoperability requirements even through AIDC over AFTN has been defined by the ISPACG as a prerequisite for oceanic free flight in DARP phases 2 and 3.  AOC to ATS ground-to-ground data link communications are also out of scope.

4.0	Proposed Schedule

- SG1 Product Schedule

| Document | Start Date | SG1 Internal Approval | Position Paper to Plenary | Final Approval |
| --- | --- | --- | --- | --- |
| FANS 1/A | Jan 97 | Jul 97 | Sep 97 | Jan 98 |
| ARINC 623 | May 97 | Jan 98 | May 98 | Jul 98 |
| FAA POA | TBD | TBD | TBD | TBD |
| ATN | Jan 98 | May 98 | Sep 98 | Oct 98 |

4.2	SG1 Meeting Schedules for 1997

| Location | EUROCAE* | East Coast USA | Seattle USA* | TBD | Toulouse* |
| --- | --- | --- | --- | --- | --- |
| Date | 6-10 Jan 97 | 25-28 Mar 97 | TBD May 97 | TBD Jul 97 | TBD Sep 97 |

| Location | TBD | RTCA* | TBD | TBD* | TBD |
| --- | --- | --- | --- | --- | --- |
| Date | Nov 97 | TBD Jan 98 | TBD Mar 98 | TBD May 98 | TBD Jul 98 |

| Location | TBD* |
| --- | --- |
| Date | TBD Sep 98 |

*Coincident with plenary.

The objective of the meeting plan for intermediate SG-1 meetings will be to hold them approximately midway between plenary meetings. This will enable feedback to be incorporated from the past plenary and give the SG-1 participants sufficient time to prepare new material by electronic coordination and release for review at the SG1 meeting. Approval by the SG1 as a whole will facilitate distribution of new position papers and comments prior to the subsequent plenary meeting.