ATNP/WG A/SG A3

WP/5-7

10/07/02

AERONAUTICAL TELECOMMUNICATIONS NETWORK PANEL(ATNP)

Working Group A - Applications and implementation

SUBGROUP A3 – GROUND-GROUND Applications

Brussels, 10th July – 11th July 2002 (fifth meeting)

Agenda Item 7.1 : Future SGA3 work / 
Review of the SGA3 list of deliverables and completion status

Status of SGA3 deliverables

Presented by Jean-Marc Vacher

Summary

This paper includes the table of SGA3 deliverables, as endorsed by WGA, and updated to reflect the completion status of each deliverable as of the 5th SGA3 meeting.

The meeting is invited to note the accomplished work and endorse the estimated level of completion of each deliverable.

# Status of SG A3 Deliverables

| ID | Document | Comment | Status | Completion Date | Term of ref. |
| --- | --- | --- | --- | --- | --- |
| A3-D1 | Update to Part III, Chapters 6 and 7 of the Comprehensive ATN Manual (CAMAL), for inclusion in Edition 2 of ICAO Document 9739 |  | Completed | July 2001 | 1 |
| A3-D2 | Update to Sub-Volume III, Chapter 3.2 of ICAO Document 9705 by means of additional provisions concerning Version 2 of AIDC | Subject to final operational requirements to be provided by the OPLINK Panel | Awaiting formal notification of changes to Op. Reqs | ATNP/4 at the latest | 2 |
| A3-D3 | Update to Sub-Volume III of ICAO Document 9705 by means of additional provisions concerning ICC applications extending beyond AIDC (e.g. ATFM, etc.) | Subject to provision of operational requirements by the OPLINK Panel or another body, if any | Will not be performed due to lack of inputs |  | 2 |
| A3-D4 | Updates to Sub-Volume III of ICAO Document 9705 by means of enhancements or change proposals based on implementation experience | Subject to inputs being provided by early implementations. To be performed in co-ordination with the CCB depending on the nature of the changes | Enhancements are foreseen concerning AMHS security see also CCB activities | ATNP/4 | 3 |
| A3-D5 | Updates to appropriate parts of the Comprehensive ATN Manual (CAMAL), e.g. Part I, to provide high level implementation guidance for States and Organisations |  | Completed, awaiting working group approval. To be included in CAMAL Part III. | October 2002 | 4 |
| A3-D6 | Updates to Annex 10, Volume II regarding communication procedures relating to the data communication elements of the AFS. | As and when necessary | No activity because of stability of current AFS | ATNP/4 | 6 |