ATNP WGA/1-WP/08

30/08/00

AERONAUTICAL TELECOMMUNICATIONS NETWORK PANEL(ATNP)

WGA/1 – Applications and implementation – 1st meeting

Berlin, 31st August – 1st September 2000

Agenda Item 11

List of Subgroup A3 deliverables

Presented by Jean-Marc Vacher

Summary

This paper proposes a list of deliverables for Subgroup A3 (Ground-Ground ATN Applications).

The working group is invited to endorse the proposed list of deliverables.

# Introduction

This paper proposes a list of deliverables for Subgroup A3 (ground-ground ATN applications), in accordance with the proposed terms of reference for the subgroup which is to be formed under the aegis of the newly formed ATNP Working Group A.

# Reminder of the proposed subgroup terms of reference

For the sake of completeness, the terms of reference of the subgroup as proposed in WGA/01-WP/09 are recalled below :

- The ground-ground applications subgroup (A3) will complete the development of guidance material, to be included in Edition 2 of ICAO Document 9739, for ATN ground-ground applications as defined in Edition 3 of ICAO Document 9705.

- Subgroup A3 will develop additional technical provisions and guidance material in response to new and/or revised ground-ground application user requirements received by Working Group A from operational bodies, and as selected by Working Group A.

- Subgroup A3 will develop application enhancements to existing ATN provisions (technical provisions and/or guidance material) for ground-ground applications, based on implementation experience as reported to Subgroup A1 and validated by Working Group A.

- Subgroup A3 will monitor any validation activities concerning new, revised and/or enhanced ATN ground-ground applications, and it will report about these in a form consistent with the framework adopted for the validation of Editions 1, 2 and 3 of ICAO Document 9705.

- Subgroup A3 will provide expert advice on ATN ground-ground application implementation issues, as and when appropriate, and in particular as identified by Subgroup A1 in the course of its ATN implementation monitoring activities.

- Subgroup A3 will further develop procedures for evolution and operation of the data communication elements of the aeronautical fixed service (AFS).

- Subgroup A3 will co-ordinate with any other ATNP subgroup as appropriate, and in particular with :

- Subgroup A1 (Institutional issues and implementation monitoring) for the provision of expert advice with respect to implementation issues, as and when needed;

- Subgroup A2 (air-ground applications) for all subjects relevant to ground-forwarding of air-ground application data and for subjects of commonality between air-ground and ground-ground applications (e.g. CPDLC and AIDC);

- Subgroup B2 (ULCS) for all requirements concerning the interface between ATN ground-ground applications and the ATN Upper Layer Communication Services (e.g. use of the Dialogue Service, use of GACS, etc.), and concerning the use of ATN Directory Services;

- Subgroup B3 (Security) for all requirements concerning the use of ATN Security Services by ATN ground-ground applications.

# Proposed list of deliverables

The list below provides an inventory of the deliverables which Subgroup A3 intends to develop and submit for approval to WG A. The relevant item within the terms of reference is provided in the third column.

It is intended that Subgroup A3 review and update this list periodically, in view of the contributions provided by subgroup participants and of the inputs from other ICAO or non-ICAO bodies.

| ID | Document | Comment | Date | Term of ref. |
| --- | --- | --- | --- | --- |
| D1 | Update to Part III, Chapter 6 of the Comprehensive ATN Manual (CAMAL), for inclusion in Edition 2 of ICAO Document 9739 |  | 31st Dec. 2000 | 1 |
| D2 | Update to Sub-Volume III, Chapter 3.2 of ICAO Document 9705 by means of additional provisions concerning Version 2 of AIDC | Subject to final operational requirements to be provided by the OPLINK Panel | ATNP/4 at the latest | 2 |
| D3 | Update to Sub-Volume III of ICAO Document 9705 by means of additional provisions concerning ICC applications extending beyond AIDC (e.g. ATFM, etc.) | Subject to provision of operational requirements by the OPLINK Panel or another body, if any | tbd | 2 |
| D4 | Updates to Sub-Volume III of ICAO Document 9705 by means of enhancements or change proposals based on implementation experience | Subject to inputs being provided by early implementations. To be performed in co-ordination with the CCB depending on the nature of the changes | ATNP/4 | 3 |
| D5 | Updates to appropriate parts of the Comprehensive ATN Manual (CAMAL), e.g. Part I, to provide high level implementation guidance for States and Organisations |  | ATNP/4 | 4 |
| D6 | Updates to Annex 10, Volume II regarding the evolution and operation of the data communication elements of the AFS. | As and when necessary | ATNP/4 | 6 |

# Recommendation

The working group is invited to comment and complement, if required, the proposed list of deliverables, and to endorse it as the outcome of this review process.