ATNP WG-B/1 – WP/07

AERONAUTICAL TELECOMMUNICATIONS NETWORK PANEL (ATNP)

Working Group B

1st Meeting

Berlin, Germany

31 August 2000

Security Services Sub-Group

Future Work Program

Presented by M. Bigelow

This paper recaps the status of the development of WG1SG2 deliverables and proposes a Security Services Future Work Program to WGB.

# Introduction

Sub-Group2 of Working Group 1 was charged with the investigation and development of security provisions for the ATN including required SARPs, detailed technical provisions, and guidance material. The group was also expected to report on validation of standards. The SARPs and technical provisions developed by the group were accepted based on that report and a baseline established in Edition 3 of Doc 9705. The Security SARPs will be the subject of ongoing validation activities and corrections or additions to Sub-Volume 8 may be necessary based on the results of these activities.

In addition, the sub-group planned two contributions of guidance material covering Security Services for inclusion in Doc 9739 These were a stand-alone Concept of Operation for security within the ATN and detailed guidance on the security provisions in Doc 9705 Sub-Volume 8. The Concept of Operation has been submitted and approved, while development of final guidance material has been referred to WGB.

Finally, certain issues were deferred as beyond the original scope of WG1SG2 or the time frame of ATNP/3. Enhancements to technical provisions were referred to WGB and institutional issues to WGA.

# Proposed Work Program

## Support Baseline SV8

Changes to the Sub-Volume 8 baseline in Edition 3 Doc 9705 will be through the normal CCB process. Tom McParland has agreed to serve as SME8.

This will be an ongoing activity.

## Completion of Guidance Material (Edition 3)

WG1SG2 developed a working draft of guidance material but no updates have been made for approximately one year. This material must be modified taking into account previous comments and the changes to SV8 during that time. In addition, guidance will be developed for certain issues considered inappropriate for specification due to their local nature.

Final draft material will be available for review by the end of 4Q2000 and provided to WGB in February 2001. This will be the primary task of the sub-group in the latter half of 2000 and the first quarter of 2001.

## Develop Enhancements to Security Service

The Sub-Group will develop technical provisions and/or guidance material for items considered as beyond the original scope of WG1SG2 or the time frame of ATNP/3 and referred to WGB. These items include:

- Confidentiality (Data Encryption) – item d) from WGB terms of reference

- Security for Connectionless Transport – item e) from WGB terms of reference

- Secure GACS – item e) from WGB terms of reference

- Secure Multicast – item e) from WGB terms of reference

- Develop additions to Annex 17 and Doc 8973 – item c) from WGB terms of reference

- In addition, the Sub-Group will provide technical support to WGA for security related institutional issues.

# Recommendation

Working Group B is invited to consider and approve the proposed work program of the Security Services sub-group.